AI AUTOMATION AGENCY OS Complete Implementation Roadmap and 12 Detailed Build Prompts A requirement-preserving delivery program for SRS-AIOS-2026-001 Source SRS: Version 1.0 · July 2026 Coverage: 246 numbered requirements · 0 omitted Delivery structure: 12 sequential implementation parts Product model: Personal single-operator agency command center Prepared July 31, 2026 Confidential Planning Package

# Executive Summary

This document converts the complete AI Automation Agency OS Software Requirements Specification into an executable engineering program. It preserves every numbered and unnumbered SRS obligation, sequences the work into exactly 12 implementation parts, and supplies 12 detailed prompts suitable for use with a coding agent.

The source SRS contains 246 unique numbered requirements: 175 functional, 38 non-functional, and 33 security requirements. The accompanying traceability matrix maps every ID to an accountable roadmap part and mandatory verification evidence. Architecture, graph behavior, data fields, API routes, realtime events, webhooks, integrations, user-interface specifications, deployment controls, future scope, and business success metrics are also traced.

The roadmap retains the SRS's single-owner operating model and 20-week production-readiness intent. It adds clearly labeled safeguards—including transactional outbox processing, idempotency, adapter boundaries, structured observability, dead-letter replay, data classification, deterministic AI tests, and restore drills—without removing or weakening any original requirement.

Use the prompts sequentially. A part is complete only after its migrations, APIs, user experience, background processing, security controls, documentation, and test evidence pass. The source SRS remains authoritative whenever interpretation is required.

| Delivery volume | Contents |
| --- | --- |
| Volume I | Master 12-part roadmap, architecture, schedule, risks, and milestones |
| Volume II | Twelve self-contained, copy/paste implementation prompts |
| Volume III | Complete 246-requirement traceability and unnumbered-scope matrices |
| Volume IV | Cross-cutting architecture, security, testing, operations, and release gates |

End of Executive Summary

Table of Contents

Executive Summary	1

Volume I — Master Implementation Roadmap	2

1. Executive roadmap	2

1.1 Product outcome	3

1.2 Scope boundary	4

1.3 Priorities retained from the SRS	4

2. Delivery principles	5

2.1 SRS traceability is a release gate	5

2.2 Build walking skeletons, not disconnected layers	6

2.3 API-first, owner-only, provider-independent	6

2.4 Durable data before external effects	6

2.5 Human authority over consequential automation	6

2.6 Security and cost are functionality	7

2.7 Honest environments and data	7

3. Target architecture	7

3.1 Application layers	7

3.2 Suggested repository shape	7

3.3 Environments	11

3.4 Cross-cutting records	11

4. Schedule and release map	12

Part 1 — Product Foundation, Secure Authentication, and Delivery Baseline	12

Objective	13

Workstreams	13

Repository and runtime	13

Authentication and sessions	14

Application shell and design system	14

Security and delivery baseline	15

Tests and evidence	16

Risks and controls	17

Exit criteria	17

Handoff artifacts	18

Part 2 — Data Platform, API Standards, Auditability, and Core Shared Services	18

Objective	19

Workstreams	19

Complete schema and relationships	19

Migrations, seed, and storage	20

API platform	21

Audit, archive, recovery, export	22

Integrations and durable events	22

Tests and evidence	23

Exit criteria	24

Handoff artifacts	24

Part 3 — Client Operations, Contacts, Projects, Deliverables, and Communications	25

Objective	25

Workstreams	25

Client lifecycle	25

Contacts and communication	26

Projects, work, and delivery controls	27

API and UI	27

Tests and evidence	28

Exit criteria	29

Handoff artifacts	30

Part 4 — Knowledge Graph Command Center and Realtime Business Map	30

Objective	30

Workstreams	31

Graph read model and APIs	31

Renderer and performance	32

Complete interaction model	32

Drawers and visual states	33

Realtime behavior	33

Responsive and accessible graph	34

Tests and evidence	34

Exit criteria	35

Handoff artifacts	36

Part 5 — AI Agent Runtime, Memory, Scheduling, Cost Control, and Monitoring	36

Objective	36

Workstreams	37

Agent configuration and UI	37

Queue and execution engine	37

Provider and tool gateway	38

Cost budgets	39

Persistent memory	39

Monitoring and graph	40

Tests and evidence	41

Exit criteria	42

Handoff artifacts	42

Part 6 — Chatbot Builder and Omnichannel Conversation Operations	43

Objective	43

Workstreams	43

Safe knowledge ingestion	43

Chatbot configuration and deployment	44

Conversation behavior	45

Operations, review, and reports	45

Tests and evidence	46

Exit criteria	47

Handoff artifacts	48

Part 7 — Workflow Automation Builder, Deployment, and Health Monitoring	48

Objective	49

Workstreams	49

Blueprint generation and editor	49

Credentials and deployment	50

Monitoring and impact	50

Tests and evidence	51

Exit criteria	52

Handoff artifacts	53

Part 8 — Client Content Delivery and the Agency's Own Content Engine	53

Objective	54

Workstreams	54

Brand and strategy profiles	54

Generation and repurposing	54

Approval state machines	55

Calendar and scheduling	56

Publishing and analytics	56

Tests and evidence	57

Exit criteria	58

Handoff artifacts	58

Part 9 — Lead Generation, CRM Pipeline, Proposals, and Follow-up Automation	59

Objective	59

Workstreams	59

Authorized lead sourcing	60

Qualification and research	60

Client outreach service	61

Agency CRM and proposals	62

Tests and evidence	62

Exit criteria	63

Handoff artifacts	64

Part 10 — Finance, Stripe, Expenses, Profitability, and Revenue Intelligence	64

Objective	65

Workstreams	65

Invoice lifecycle and Stripe	65

Revenue and projection	66

Expenses and cost ingestion	66

Profitability and reports	67

Tests and evidence	68

Exit criteria	68

Handoff artifacts	69

Part 11 — Knowledge Base, SOPs, Notifications, Reports, and Analytics	69

Objective	70

Workstreams	70

Knowledge entries, search, and versions	70

SOP operations	71

Notification service	72

Dashboard and reports	73

Tests and evidence	74

Exit criteria	75

Handoff artifacts	75

Part 12 — System Integration, Hardening, Performance, Accessibility, Deployment, and Operations	76

Objective	76

Workstreams	76

Cross-domain acceptance	76

Performance and scale	77

Reliability and degraded mode	78

Security and privacy review	78

Usability, responsive, and accessibility	79

Deployment and operations	80

Documentation and operating readiness	80

Required final tests	81

Exit criteria	82

Handoff artifacts	82

5. Dependency graph and parallelization	83

6. Risk register	83

7. SRS phase exits translated into product demonstrations	83

Foundation demonstration	84

Agent-core demonstration	84

Services and finance demonstration	84

Full business-management demonstration	84

Production-scale demonstration	85

8. Post-MVP roadmap guardrails	85

9. Business success measurement	86

10. Roadmap definition of done	86

Volume II — Twelve Detailed Build Prompts	88

Prompt 1 — Product Foundation, Secure Authentication, and Delivery Baseline	88

Objective and scope	88

Required implementation	89

Verification required	90

Definition of done	91

Handoff response	92

Prompt 2 — Data Platform, API Standards, Auditability, and Shared Services	92

Objective and scope	92

Required implementation	92

Verification required	94

Definition of done	95

Handoff response	95

Prompt 3 — Client Operations, Contacts, Projects, Deliverables, and Communications	96

Objective and SRS accountability	96

Required implementation	96

Verification required	98

Definition of done	99

Handoff response	99

Prompt 4 — Knowledge Graph Command Center and Realtime Business Map	99

Objective and SRS accountability	99

Required implementation	100

Verification required	102

Definition of done	102

Handoff response	103

Prompt 5 — AI Agent Runtime, Memory, Scheduling, Cost Control, and Monitoring	103

Objective and SRS accountability	103

Required implementation	103

Verification required	105

Definition of done	106

Handoff response	107

Prompt 6 — Chatbot Builder and Omnichannel Conversation Operations	107

Required result	107

Required implementation	107

Verification required	109

Definition of done and handoff	110

Prompt 7 — Workflow Automation Builder, Deployment, and Health Monitoring	110

Required implementation	110

Verification required	112

Definition of done and handoff	112

Prompt 8 — Client Content Delivery and Agency Content Engine	113

Required implementation	113

Verification required	115

Definition of done and handoff	115

Prompt 9 — Lead Generation, CRM, Proposals, and Follow-up Automation	115

Required implementation	116

Verification required	118

Definition of done and handoff	118

Prompt 10 — Finance, Stripe, Expenses, Profitability, and Revenue Intelligence	118

Required implementation	118

Verification required	120

Definition of done and handoff	121

Prompt 11 — Knowledge Base, SOPs, Notifications, Reports, and Analytics	121

Required implementation	121

Verification required	123

Definition of done and handoff	123

Prompt 12 — Whole-System Hardening, Deployment, Recovery, and Production Acceptance	124

Objective and SRS accountability	124

Required implementation and audit	124

Required release evidence	127

Final definition of done	127

Final handoff response	127

Volume III — SRS Coverage and Traceability	128

1. Coverage policy	128

2. Automated numbered-requirement inventory	129

3. Numbered requirements	129

3.1 Client Management — 20 requirements	129

3.2 AI Agent Management — 24 requirements	129

3.3 Chatbot Builder — 17 requirements	129

3.4 Workflow Automation — 15 requirements	130

3.5 Client Content Generation — 15 requirements	130

3.6 Client Lead Generation — 17 requirements	130

3.7 Financial Management — 19 requirements	130

3.8 Pipeline / CRM — 13 requirements	130

3.9 Agency Content Engine — 9 requirements	130

3.10 Knowledge Base and SOPs — 14 requirements	130

3.11 Notifications and Alerts — 4 requirements	130

3.12 Reporting and Analytics — 8 requirements	131

3.13 Performance — 10 requirements	131

3.14 Scalability — 6 requirements	131

3.15 Reliability — 6 requirements	131

3.16 Usability — 6 requirements	131

3.17 Portability — 4 requirements	131

3.18 Maintainability — 6 requirements	131

3.19 Authentication Security — 6 requirements	131

3.20 Authorization Security — 5 requirements	132

3.21 Encryption and Data Security — 5 requirements	132

3.22 API Security — 7 requirements	132

3.23 Infrastructure Security — 6 requirements	132

3.24 Compliance Considerations — 4 requirements	132

4. Unnumbered architecture and technology obligations	132

5. Knowledge graph specification coverage	132

6. Core data model field and relationship coverage	132

7. API contract and endpoint coverage	133

8. Realtime event coverage	133

9. Inbound webhook coverage	133

10. External integration coverage	133

11. UI, responsive, and accessibility coverage	133

12. Notification default matrix coverage	134

13. Environment and deployment coverage	134

14. Original milestone and phase-exit coverage	134

15. Post-MVP feature preservation	134

16. Success metric instrumentation	134

17. Final traceability acceptance checklist	134

Volume IV — Architecture, Quality, and Release Gates	136

1. Architectural baseline	137

1.1 System shape	137

1.2 Required technology alignment	138

1.3 Domain module contract	138

1.4 Adapter contract	140

2. Data architecture and lifecycle	140

2.1 Source of truth	140

2.2 Schema rules	140

2.3 Migration gate	142

2.4 Destructive action gate	142

2.5 Export and portability gate	142

2.6 Data classification	142

3. API and event quality gates	143

3.1 API contract	143

3.2 Idempotency and concurrency	144

3.3 Outbox and durable events	144

3.4 Webhook gate	145

3.5 Realtime gate	145

4. AI and automation safety gates	145

4.1 Provider abstraction	145

4.2 Human-in-the-loop	145

4.3 Cost control	146

4.4 Memory isolation	147

4.5 Prompt and ingestion defense	147

4.6 Agent reliability	147

5. Security release gate	148

Authentication and session	148

Authorization and secrets	149

Web and API defense	149

Compliance and audit	151

6. Test strategy	151

6.1 Test pyramid	151

6.2 Coverage gate	153

6.3 Required end-to-end journeys	153

7. Performance and scale gate	154

8. Reliability and degraded-mode gate	155

9. UI, responsive, and accessibility gate	156

10. Observability gate	158

11. CI/CD gate	158

12. Release progression	158

Developer-ready gate	159

Feature-complete gate	159

Release-candidate gate	159

Production gate	159

Post-release gate	160

13. Future-scope boundary	160

14. Final production checklist	160

Note: This Table of Contents is generated via field codes. For accurate page numbers after editing, right-click the TOC and select "Update Field," then update the entire table.

# Volume I — Master Implementation Roadmap

Source: SRS-AIOS-2026-001, Version 1.0, July 2026

Roadmap horizon: 20 weeks to production readiness, followed by post-MVP evolution

Operating model: Personal, single-owner agency operating system

Primary objective: Enable one operator to manage 10–20 agency clients by using AI agents for up to 80% of production work without sacrificing control, security, cost visibility, or data ownership.

## 1. Executive roadmap

The AI Automation Agency OS is a modular web application that unifies client operations, AI-agent orchestration, four client service-delivery systems, finance, sales pipeline, agency marketing, knowledge management, notifications, reporting, and a live knowledge graph. The roadmap converts the SRS into 12 sequential, testable implementation parts while preserving the original six-phase, 20-week delivery intent.

The implementation strategy is foundation first, vertical slices second, system hardening last. Parts 1–2 create the platform contract. Part 3 establishes the first complete business domain. Part 4 makes every entity visible through the product's signature knowledge graph. Part 5 establishes the reusable AI runtime. Parts 6–10 deliver operational service and business domains. Part 11 completes knowledge, notification, and reporting loops. Part 12 proves the complete system against security, scale, recovery, accessibility, and production-operation requirements.

No roadmap part is considered complete because screens exist. Completion requires persisted data, secured/versioned APIs, domain rules, user experience, graph/realtime behavior where applicable, observability, documentation, and passing tests.

### 1.1 Product outcome

At production acceptance, the owner can:

- authenticate securely and operate from desktop, tablet, or critical mobile views;

- see the business as a realtime graph of clients, agents, tools, SOPs, people, tasks, decisions, knowledge, financial events, and hubs;

- manage clients, contacts, projects, deliverables, communications, time, and histories;

- create, schedule, chain, approve, monitor, and cost-control AI agents with scoped persistent memory;

- build and manage chatbots, workflows, client content, and client lead-generation services;

- manage the agency's own CRM, proposals, follow-ups, content, finance, knowledge, SOPs, alerts, and reports;

- export owned data, continue non-AI work during provider outages, and restore operations from backup;

- prove business and technical health through measurable dashboards rather than assumed success.

### 1.2 Scope boundary

The initial product is deliberately single-owner. Clients and contractors do not receive interactive access. Client portals, white-labeling, multi-user roles, a marketplace, predictive analytics, voice, native mobile/PWA, calendar integration, Slack bot commands, and a visual custom-integration builder remain SRS-defined post-MVP items. The initial architecture must not block them, but it must not expose incomplete or insecure versions.

### 1.3 Priorities retained from the SRS

- P0/Core: knowledge graph, clients, agents, chatbot builder, finance, knowledge base, and required foundations.

- P1/High: workflow automation, client content, CRM/pipeline, reporting/analytics, notifications, and operational extensions.

- P2/Medium: client lead generation, agency content, document/template management, advanced convenience and optimization.

- P3/Future: client and contractor access and the future capabilities in Section 12.6.

Priority determines delivery order, not whether an in-scope requirement is removed.

## 2. Delivery principles

### 2.1 SRS traceability is a release gate

Every feature branch, migration, API operation, test, and release note should reference one or more SRS IDs or an explicitly named unnumbered SRS design constraint. 03_SRS_Coverage_and_Traceability_Matrix.md is the control document. A requirement may appear in more than one part, but it must have one accountable completion part.

### 2.2 Build walking skeletons, not disconnected layers

Each part should deliver thin, production-shaped vertical slices: schema → service → API → UI → events/jobs → tests → documentation. Avoid building all tables first and all screens later. The owner should be able to exercise each completed domain through realistic flows.

### 2.3 API-first, owner-only, provider-independent

All functionality that agents or automations may need is accessible through /api/v1. Supabase Auth protects every endpoint except a minimal health check. Third-party calls pass through typed adapters so OpenAI/Anthropic, n8n/Make, email, social, storage, and payment implementations can be tested and replaced without rewriting domain rules.

### 2.4 Durable data before external effects

Persist intended business state and an outbox event before sending email, deploying workflows, publishing content, charging through Stripe, or invoking chained agents. Make external operations idempotent and replay-safe.

Recommended Addition: Use transactional outbox, provider event deduplication, idempotency keys, dead-letter queues, and operator-visible replay tools. These strengthen the SRS reliability and audit requirements.

### 2.5 Human authority over consequential automation

The owner approves lead outreach, client-facing publication, workflow deployment/test promotion, and other consequential actions where the SRS specifies human-in-the-loop. Approval records bind to immutable artifact versions. An edited artifact returns to review.

### 2.6 Security and cost are functionality

Authentication, scoped memory, encrypted credentials, malware scanning, auditability, rate limits, budget enforcement, and cost reporting are built into domain flows rather than deferred to Part 12. Part 12 independently verifies and hardens them.

### 2.7 Honest environments and data

Use synthetic demo clients and deterministic fixtures. Provider sandboxes are used before production. Do not fabricate operating metrics or claim success values before observations exist. Month 6 and Month 12 SRS targets are instrumented as goals, not seeded as results.

## 3. Target architecture

### 3.1 Application layers

| Layer | Primary technologies | Responsibility |
| --- | --- | --- |
| Presentation | Next.js App Router, React, TypeScript, Tailwind, shadcn/ui, D3/Canvas, Framer Motion | Accessible UI, graph visualization, forms, owner workflows. |
| Application/API | Route handlers/server actions, TanStack Query, Zod, OpenAPI | Authentication, request validation, use-case orchestration, response contracts. |
| Domain services | TypeScript domain modules | State transitions, calculations, approval policies, business invariants. |
| AI/agent | Provider gateway, LangChain.js where appropriate, OpenAI/Anthropic SDKs | Model execution, prompts, memory retrieval, tools, chaining, evaluations. |
| Automation | BullMQ, n8n/Make adapters, scheduled jobs, webhooks | Durable asynchronous and external workflows. |
| Data | PostgreSQL/Supabase, Prisma, pgvector, Redis, Supabase Storage | Relational truth, embeddings, caching/rate limits/queues, files. |
| External | Stripe, Gmail/email, Slack, social, booking, lead, Notion, GitHub | Payment, communication, publishing, ingestion, synchronization. |
| Operations | Vercel, Supabase, Upstash, Railway/Render, GitHub Actions, Sentry, Axiom/Logtail | Deployment, monitoring, backup, logs, security scans. |

### 3.2 Suggested repository shape

apps/web/

app/                       # routes, pages, layouts, API v1, webhooks

components/                # reusable UI primitives and composed views

features/                  # UI feature modules by domain

packages/

domain/                    # pure types, policies, state machines

application/               # use cases and orchestration

data/                      # Prisma repositories, migrations, projections

integrations/              # provider adapters and normalized errors

agents/                    # runtime, tools, memory, prompts, evaluations

jobs/                      # BullMQ producers, workers, schedules, DLQ

contracts/                 # Zod schemas, API DTOs, event contracts, OpenAPI

observability/             # logger, tracing, metrics, Sentry helpers

prisma/

schema.prisma

migrations/

docs/

specification/

roadmap/

adr/

runbooks/

tests/

integration/

contract/

e2e/

A single-package repository is acceptable if these boundaries remain clear. The deployed architecture remains a modular monolith.

### 3.3 Environments

- Local: local/test Supabase or isolated development project, local Redis, fake/sandbox adapters, synthetic data.

- Test: ephemeral PostgreSQL/pgvector and Redis; deterministic integration fixtures.

- Preview/Staging: Vercel preview/staging, sandbox provider accounts, migration rehearsal, realistic volume tests.

- Production: isolated Supabase/Vercel/Upstash/n8n, platform-managed secrets, real webhooks, backups, alerts, budgets, and explicit external-effect enablement.

### 3.4 Cross-cutting records

In addition to SRS core entities, use supporting records for contacts, communications, tasks, assignments, time entries, deliverables, expenses, content, approvals, proposal versions, chatbot conversations, workflows/executions, agent memory, knowledge versions, audit events, webhook receipts, outbox events, integration connections, scheduled jobs, report artifacts, exports, and deletion/recovery requests.

These supporting entities implement existing SRS behavior; they do not change product scope.

## 4. Schedule and release map

| Weeks | SRS phase | Dominant roadmap work | Milestone evidence |
| --- | --- | --- | --- |
| 1–2 | Foundation | Parts 1–2 | Secure shell, schema/API contracts, CI, migrations. |
| 3 | Foundation | Part 3 | Complete client operations vertical slice. |
| 4 | Foundation | Part 4 v1 | Clients/hubs visible in working graph with drawer/filter. |
| 5–7 | AI Agents Core | Part 5 | Configurable agents execute in queue with memory, cost, realtime status. |
| 8–9 | Agents/Services | Part 6 | Chatbot Builder v1 plus conversation operations. |
| 9–10 | Services | Part 7 | Workflow generation, validation, sandbox deployment, health. |
| 10–12 | Services & Finance | Part 10 and service stabilization | Stripe sandbox reconciliation, expenses, financial reports. |
| 13 | CRM/Content/Knowledge | Part 8 | Client and agency content loops. |
| 14 | CRM/Content/Knowledge | Part 9 | Lead service, agency CRM, proposals, follow-ups. |
| 15–16 | CRM/Content/Knowledge | Part 11 | Knowledge/SOPs, alerts, dashboards, scheduled reports. |
| 17–20 | Optimization & Scale | Part 12 | Cross-system E2E, security, performance, accessibility, deploy, restore. |
| Post-MVP | Future enhancements | Separate approved roadmaps | No incomplete future feature exposed in MVP. |

For a solo developer, preserve the sequence but extend the calendar rather than cutting requirements. Parallel work is safe only after Parts 1–2 establish contracts.

## Part 1 — Product Foundation, Secure Authentication, and Delivery Baseline

Target window: Week 1

Depends on: Approved SRS and repository ownership

Accountable scope: architecture and technology baseline; SEC-A-001–006; portions of SEC-Z-001–002, SEC-E-001/003, SEC-API-005–007, SEC-I-001/005; NFR-U-001–005; NFR-M-001/005/006; operating environments; UI design language and shell; CI/CD baseline.

### Objective

Create a secure, reproducible application skeleton that all later domains can extend without reorganizing the product. The owner must be able to authenticate, reach protected placeholder routes through the final navigation shell, use global search/notification entry points as disabled contracts, and deploy a preview through passing CI.

### Workstreams

### Repository and runtime

- Initialize Next.js App Router with strict TypeScript, React, Tailwind, shadcn/ui, ESLint, formatting, and a lockfile.

- Pin supported versions compatible with the SRS; record substitutions in an ADR.

- Establish domain-oriented folders, path aliases, server/client boundaries, test directories, and import rules.

- Provide documented dev, lint, typecheck, test, build, and database commands.

- Add runtime environment validation that fails safely when required variables are absent and never sends server secrets to client bundles.

### Authentication and sessions

- Configure Supabase Auth for email/password, Google OAuth, and GitHub OAuth.

- Enforce password minimum/complexity, five attempts per 15 minutes per IP, one-hour JWT intent, 30-day refresh policy, protected routes, and invalidation after password change.

- Implement owner bootstrap/onboarding without introducing general multi-user roles.

- Add login, callback, password reset/change, logout, expired-session, and unauthorized states.

- Keep a public health endpoint minimal; require JWT bearer auth on all other API placeholders.

### Application shell and design system

- Implement 48 px top bar, 240 px collapsible left navigation, main content slot, 320 px contextual right-sidebar slot, and 480 px detail-drawer contract.

- Add Dashboard, Knowledge Graph, Clients, Agents, Services, Finance, Pipeline, Knowledge Base, Reports, and Settings navigation.

- Implement desktop, tablet icon-sidebar, and mobile bottom-tab foundations.

- Encode the SRS dark design tokens: void/surface colors, neon accents, typography (Space Grotesk and JetBrains Mono), radii, borders, glow behavior, grid, and subtle noise. Support reduced motion.

- Implement focus styling, semantic landmarks, skip link, accessible icon buttons, and reusable loading/empty/error/skeleton patterns.

- Install error boundaries so a failed widget does not crash the page.

### Security and delivery baseline

- Add HTTPS-oriented security headers: CSP foundation, HSTS in production, X-Frame-Options, X-Content-Type-Options, and Referrer-Policy.

- Establish SameSite cookie behavior, CSRF strategy for forms, and CORS allowlist configuration.

- Add structured logging and correlation ID foundation with automatic secret redaction.

- Configure GitHub Actions for lint, typecheck, unit tests, and production build on every push; define preview and production stages without embedding secrets.

- Create environment documentation for local, test, preview/staging, and production.

### Tests and evidence

- Unit-test environment parsing, navigation configuration, route authorization helpers, and redaction.

- Integration-test login callback/session refresh and protected route/API behavior.

- E2E-test login, invalid login throttling, logout, password-change invalidation, keyboard navigation, responsive shell, and a widget error boundary.

- Run automated accessibility checks on authentication and shell pages.

- Verify no secret value appears in client bundles, logs, test snapshots, or repository history.

### Risks and controls

- Supabase policy mismatch: document the exact JWT/session configuration and test expiry/refresh.

- Dark neon contrast failures: use contrast-tested semantic tokens; never convey status only by hue.

- Premature multi-user design: keep an owner identity field for auditing but no owner-editable roles or shared access.

### Exit criteria

- Fresh checkout reaches a working local application from documented commands.

- Email/password and both OAuth flows are configured; protected routes and APIs reject unauthenticated access.

- The final navigation shell works across all three breakpoints and is keyboard navigable.

- Push CI completes lint, typecheck, tests, and production build.

- Security headers, environment validation, logging/redaction, and error boundaries are active.

- ADR-001 records repository/architecture decisions and any version differences from the SRS.

### Handoff artifacts

Repository baseline, environment example without secrets, auth configuration guide, UI token catalog, CI workflow, initial ADR, and test report.

## Part 2 — Data Platform, API Standards, Auditability, and Core Shared Services

Target window: Week 2

Depends on: Part 1

Accountable scope: SRS Section 7 data strategy and all core entities/relationships; Section 8.1 API principles; Section 11.2 environment variables; NFR-PO-001–004; NFR-M-002/003/006; SEC-Z-003–005; SEC-E-002–004; SEC-API-001–004; SEC-C-001/003; foundations for NFR-R and all later domains.

### Objective

Create the durable platform contract: complete Prisma/PostgreSQL/pgvector model, safe migrations, storage and Redis boundaries, versioned API conventions, audit/history infrastructure, archival/recovery behavior, graph projection contracts, and provider adapter interfaces.

### Workstreams

### Complete schema and relationships

- Model the SRS core entities exactly: clients, agents, agent runs, projects, invoices, knowledge entries, pipeline leads, graph edges, and notifications with stated fields, enum values, constraints, defaults, and relationships.

- Add normalized support entities needed by requirements: contacts, communications, deliverables, time entries, assignments, tasks, expenses, content artifacts/calendar entries, brand profiles, approvals, proposals/versions, workflows/executions, chatbot configs/conversations/messages, lead outreach events, memory entries/summaries, knowledge versions/links, SOP steps/executions, integrations, webhook receipts, audit events, outbox events, exports, files, deletion holds, and scheduled jobs.

- Enable pgvector for 1,536-dimensional knowledge embeddings while keeping provider/model metadata so future embedding changes are migratable.

- Add indexes for status/date/client/agent/category/tag, full-text search, vector search, graph source/target, unread notifications, due jobs, and idempotency keys.

- Express money as decimal and timestamps as timezone-aware. Add check/unique constraints for one primary contact, nonnegative amounts/costs, and valid state transitions where database support is appropriate.

### Migrations, seed, and storage

- Create versioned Prisma migrations and an ephemeral-database migration test.

- Add synthetic seed data representing all node types without real client information.

- Define Supabase Storage buckets and signed-access policies for client files, logos, receipts, exports, templates, media, chatbot source documents, and reports.

- Define Upstash Redis namespaces for cache, rate limit, queue, locks, and sessions; no durable business truth lives only in Redis.

- Document database backup, migration rollback/forward-fix, and local reset procedures.

### API platform

- Implement /api/v1 helpers for bearer authentication, Zod input/output validation, normalized errors, cursor pagination, response envelope, correlation IDs, and ownership checks.

- Enforce 100 requests/minute per authenticated session, 10 MB standard requests, and 100 MB file uploads.

- Generate OpenAPI/Swagger documentation with security scheme, schemas, examples, errors, and pagination.

- Add base repository/service patterns without turning the code into a generic framework.

- Create health/readiness endpoints that expose no sensitive infrastructure data.

### Audit, archive, recovery, export

- Record every mutation in an audit trail with owner, action, entity, time, correlation ID, and redacted change summary.

- Implement archive and seven-day recovery primitives; permanent deletion is a scheduled, confirmed operation.

- Implement export job infrastructure and manifest format for later JSON/CSV exports.

- Implement client data-deletion planning records so later domain data can be deleted completely and auditable metadata can be retained safely.

### Integrations and durable events

- Define adapter interfaces for OpenAI, Anthropic, n8n, Make.com, Stripe, Gmail/Google, Slack, LinkedIn, X, WordPress, Mailchimp, SendGrid/Resend/SMTP, Twilio, Calendly/Cal.com, Notion, GitHub, lead providers, and malware scanning.

- Implement encrypted credential references using Supabase Vault; ordinary application tables store only connection metadata and secret references.

- Add a transactional outbox, webhook receipt/deduplication model, idempotency contract, normalized provider error classes, and dead-letter/replay state.

### Tests and evidence

- Migration up/down or forward-fix rehearsal on empty and seeded databases.

- Schema tests for every required enum, relationship, default, unique constraint, and archival field.

- API contract tests for auth, envelope, errors, validation, pagination, body limits, rate limit, and OpenAPI generation.

- Audit tests proving successful and failed/forbidden mutations behave correctly without secret leakage.

- Export round-trip skeleton and delayed-deletion/recovery clock tests.

- Vault/adapters tests that prove raw secrets are unavailable to UI and logs.

### Exit criteria

- The complete schema migrates into a clean PostgreSQL 16+/pgvector database and seed data loads.

- All SRS core entities and relationships are represented; supporting entities have documented rationale.

- API helpers and OpenAPI are reusable by all later modules.

- Audit, outbox, webhook receipt, archive/recovery, export job, storage, Redis, and Vault foundations pass integration tests.

- Data remains portable to standard PostgreSQL, JSON, CSV, and standard configuration formats.

### Handoff artifacts

Schema diagram, field dictionary, migration report, OpenAPI baseline, storage policy document, adapter contracts, data classification table, seed guide, and ADRs for outbox/idempotency and pgvector.

## Part 3 — Client Operations, Contacts, Projects, Deliverables, and Communications

Target window: Week 3

Depends on: Parts 1–2

Accountable scope: FR-CM-001–020; related project, task, graph, storage, Gmail, audit, and undo constraints; Clients page and client drawer specifications.

### Objective

Deliver the first complete daily-use business domain. The owner can create and manage a client from prospect through active service, organize people and projects, enforce deliverable readiness, account for time, log communications, and see graph-ready changes emitted in realtime.

### Workstreams

### Client lifecycle

- Implement create/edit/archive/recover/permanent-delete flows for name, industry, primary contact, email, phone, website, notes, logo, MRR, revenue, dates, and SRS statuses.

- Permanent deletion requires explicit confirmation and a seven-day undo window; deletion jobs must include related client data added by later parts.

- Provide list/grid toggle, sorting by name/MRR/start date/status, filter tabs, search, pagination, and accessible table semantics.

- Validate URLs, email, phone, currency, and image type/size. Store logos with signed storage access.

### Contacts and communication

- Support multiple contacts, exactly one optional primary contact, last-contact tracking, notes, and searchable contact history.

- Record manual communication entries for email, note, call summary, and Slack message with date, summary, and next action.

- Implement Gmail OAuth adapter contract and ingestion rule that auto-logs messages matching a client email, with deduplication and provider message reference.

- Expose communication history in chronological order in full client profile and graph drawer.

### Projects, work, and delivery controls

- Implement project types and statuses exactly as specified.

- Assign agents and/or human-owned tasks through generic assignments that Part 5 will activate for agents.

- Support manual time entries and an aggregation contract for agent-run time.

- Implement ordered deliverable checklists and prevent Delivered until all required deliverables are complete.

- Record every status transition and override attempt in activity/audit history.

### API and UI

- Implement all SRS client endpoints: list, detail, create, update, archive, projects, invoices relation stub, communications list/create; add version-consistent contact/project/time/deliverable endpoints.

- Return related summary counts without N+1 queries.

- Build Clients page, creation/edit forms, profile view, contextual right sidebar, and client detail drawer with quick actions. Unavailable later-domain quick actions are visibly disabled with no fake success.

- Publish typed node-created/updated/deleted events and graph projection data for clients and contacts.

### Tests and evidence

- Domain tests for statuses, primary contact, deliverable gate, time aggregation, MRR fields, archive/recovery, and delayed deletion.

- API tests for every endpoint, validation, auth, filtering, sorting, cursor pagination, and audit records.

- Storage tests for logo upload and access policy.

- Gmail contract tests for match, duplicate, malformed event, revoked OAuth, and retry.

- E2E flow: create client → contacts → project → assignments/time → deliverables → communication → archive → recover.

- Accessibility tests for sortable table, forms, dialogs, tabs, drawer focus trap, and status labels.

### Exit criteria

- FR-CM-001–020 pass mapped acceptance tests.

- Owner can manage clients, contacts, projects, time, deliverables, and communications from the UI and API.

- Client/contact graph events are durable and ready for Part 4.

- Archive/recovery/deletion and all mutations are auditable.

- SRS Phase 1 client-management capability is usable without mocks.

### Handoff artifacts

Client API/OpenAPI section, state diagrams, Gmail setup instructions, deletion impact registry, graph projection contract, screenshots/test evidence, and requirement completion report.

## Part 4 — Knowledge Graph Command Center and Realtime Business Map

Target window: Week 4 for v1; continue projections as modules arrive

Depends on: Parts 1–3

Accountable scope: SRS Section 4 in full; Section 8.2.3 graph APIs; Section 8.3 graph and finance/notification visual events; Section 10.3.2; NFR-P-002/003/006; NFR-S-004; relevant NFR-U and WCAG requirements.

### Objective

Make the knowledge graph the live command center promised by the SRS. Part 4 builds the rendering and interaction platform using hubs plus current client/contact entities. Later parts register new graph projections without changing graph architecture.

### Workstreams

### Graph read model and APIs

- Build a typed normalized NodeData/EdgeData read model from source entities and explicit graph_edges relationships.

- Implement all graph endpoints: complete graph, filtered nodes, filtered edges, create/delete edge, node detail with connections, and fuzzy search.

- Support node types Client, AI Agent, Tool, SOP, Human/Contact, Task, Decision, Knowledge/Memory, Revenue/Finance, and Hub—even when some initially have zero instances.

- Implement ownership, assignment, data flow, dependency, trigger, reference, financial edge types with stated visual semantics.

- Create stable hub nodes for Command, Clients, Agents, Finance, Pipeline/CRM, Content, Knowledge, Automations, and Tools with summary/count contracts.

### Renderer and performance

- Use D3 force simulation with SVG up to the validated threshold and Canvas fallback for larger views; maintain an accessible nonvisual list representation.

- Apply configurable charge, link distance, centering, parent-hub clustering, fixed hub/quadrant hints, zoom [0.1, 4], pan, fit/reset, and dragged-node positioning.

- Meet 60 fps interaction intent for normal views, <1 second for up to 100 nodes, <3 seconds for 100–300 nodes, and a documented filter/pagination strategy by 500 nodes.

- Avoid full simulation restart for minor updates; profile render, reconciliation, labels, and effects.

### Complete interaction model

- Implement click selection/drawer, Shift+click and box multi-select, hover tooltip, drag, fullscreen, Escape/double-click reset, Cmd/Ctrl+K search, and right-click context menu: Open, Edit, Connect, Archive, Delete.

- Add keyboard equivalents and never require right-click/drag as the only route.

- Build LENS Entity, Function, and Action filters; combine filters, fade excluded nodes to 10%, show dismissible active tags, persist in URL, and clear all.

- Build the collapsible directory sidebar grouped by agents, clients, tools, recent tasks, and knowledge; include counts, statuses, search, collapse, graph centering, and permitted drag positioning.

- Add legend with node colors/counts and the exact node/edge visual treatment from the SRS.

### Drawers and visual states

- Build configurable drawers for client, agent, and task/SOP/knowledge details with the SRS fields and quick-action slots.

- Apply void-black background, 40 px faint cyan grid, neon node colors, icons, radii, glow, Space Grotesk labels, animated data-flow edges, hover/selected states, and reduced-motion alternatives.

- Implement client/contact detail now; register typed placeholders for future domain renderers without showing fake data.

### Realtime behavior

- Subscribe to Supabase channels and implement node/edge create/update/delete, agent status/run outcomes, payment, and notification event contracts.

- Implement entrance, pulse, deletion, edge draw/dissolve, running ring, completion check, error state, and payment glow with accessible announcements and reduced-motion alternatives.

- On reconnect, refetch authoritative data to recover missed events.

### Responsive and accessible graph

- Desktop: full graph and right directory; tablet: collapsible panels; mobile: simplified searchable/filterable list instead of unusable force canvas.

- Expose node name/type/status/summary and connected entities to screen readers. Provide keyboard selection, focus management, and no color-only status.

### Tests and evidence

- Unit tests for projection, filters, hub clustering data, edge styles, and event reducers.

- API and realtime integration tests including reconnect/refetch.

- Component/E2E tests for every canvas control, LENS combination, URL sharing, directory centering, drawer, context actions, and mobile fallback.

- Accessibility audit of graph alternatives, focus, tooltips, menus, status announcements, and contrast.

- Performance benchmark datasets at 100, 300, and 500 nodes, recording renderer, browser, hardware, frame rate, and time.

### Exit criteria

- SRS Phase 1 graph exit criteria pass with client/hub nodes, detail, search, and entity filter.

- The full graph platform supports every SRS node, edge, hub, LENS, directory, drawer, visual, realtime, responsive, and accessibility contract.

- 100/300-node targets pass; 500-node behavior degrades through filter/pagination rather than failure.

- New domain projections can be registered without editing the core renderer.

### Handoff artifacts

Graph schema/contracts, visual legend, event catalog, projection extension guide, performance report, accessibility report, and Part 4 acceptance recording/screenshots.

## Part 5 — AI Agent Runtime, Memory, Scheduling, Cost Control, and Monitoring

Target window: Weeks 5–7

Depends on: Parts 1–4

Accountable scope: FR-AM-001–024; AI Agents API endpoints; agent realtime events; BullMQ/LangChain/provider architecture; agent node/drawer/page; portions of NFR-P-005, NFR-S-002/006, NFR-R-002/004/005, security and cost monitoring.

### Objective

Create one reusable, observable, cost-governed agent runtime that all service agents use. An agent is a configured, versioned domain entity—not a page-specific prompt call.

### Workstreams

### Agent configuration and UI

- Implement all SRS agent types, models, parameters, system prompt rich editor, tool assignments, and manual/scheduled/event-triggered modes.

- Validate temperature, max tokens, top_p, frequency penalty, cron syntax, model availability, tool permissions, and budgets.

- Build Agents page cards with status, last run, total cost, success rate; detail/configuration views; last 20 runs; memory viewer/editor; errors; connected tools; assigned clients/hubs; Run/Pause/Resume actions.

- Add configuration versions so an execution records the exact prompt/model/tools used.

### Queue and execution engine

- Use BullMQ producers/workers with persisted run records and status transitions: queued, running, success, failed, timeout.

- Begin execution within five seconds under target load, support up to 30 concurrent runs and 500 queued tasks, and make dispatch idempotent.

- Implement manual, cron, webhook, and chain triggers; chain cycle/depth protection; three retry attempts with exponential backoff for retryable failures.

- Persist partial output before failure and normalized error details. Move exhausted jobs to an operator-visible dead-letter/replay state.

- Implement human-in-the-loop checkpoints that pause before consequential tool execution and resume only an approved artifact version.

### Provider and tool gateway

- Implement OpenAI and Anthropic adapters supporting required models through configurable identifiers.

- Normalize message/tool-call formats, timeout, usage, cost, errors, retries, and cancellation.

- Implement least-privilege tool registry for web search, file read/write, code execution, API calls, and email send. High-impact tools require explicit policy/approval.

- Record provider/model/tokens/cost/latency for every attempt and agent run.

### Cost budgets

- Enforce daily token budget before dispatch and across retries/chains.

- Update cumulative cost, total runs, last run, and success rate transactionally.

- Display cost on agent node/dashboard and trigger threshold alerts through the Part 11-compatible event interface.

- Add cost by client and model for later profitability reporting.

### Persistent memory

- Implement key/value and vector memory with agent scope plus optional client scope.

- Retrieve relevant memories per run; persist preferences, outputs, and approved learnings.

- Allow owner view/edit with audit/version history.

- Prevent cross-client retrieval unless explicitly linked and approved.

- Summarize older memory when token limits are approached while retaining provenance and deletion linkage.

### Monitoring and graph

- Publish realtime running/idle/error/paused/scheduled state and run completed/failed events.

- Render agent nodes, status colors, pulsing ring, completion/error effects, cost metadata, assignments, and agent drawer.

- Implement dashboard filters by agent/date/status and output preview notifications that expand to full run detail.

- Deliver failure events for email, in-app, and optional Slack notification workers.

### Tests and evidence

- Unit tests for parameter/prompt versions, state machine, retries, chains, approval, budget, costs, memory scope/summarization, and success rate.

- BullMQ integration tests for concurrency, queued load, retry, timeout, partial save, dead letter, idempotency, and pause/resume.

- Provider contract tests with deterministic fixtures plus sandbox smoke tests.

- Security tests for cross-client memory, forbidden tools, prompt injection in retrieved text, secret redaction, and approval bypass.

- E2E: create agent → configure → run → approve → complete → inspect output/cost/log/memory → pause/resume.

- Load evidence for 30 concurrent runs, 500 pending jobs, and <5-second target queue latency.

### Exit criteria

- FR-AM-001–024 pass.

- Required agent endpoints, UI, realtime graph states, logs, cost, memory, schedules, chains, retries, and approval work end to end.

- Non-AI application domains remain operational during simulated LLM outage.

- Service agents can be added as typed strategies/tools rather than separate execution engines.

### Handoff artifacts

Agent SDK/strategy guide, tool security policy, provider setup, prompt version format, run/event contracts, cost table, memory isolation report, load results, and incident runbook.

## Part 6 — Chatbot Builder and Omnichannel Conversation Operations

Target window: Weeks 8–9

Depends on: Part 5 and client/knowledge/storage foundations

Accountable scope: FR-CB-001–017; Chatbot Builder Agent milestone; uploaded-file security; client/project/graph/report links.

### Objective

Deliver a managed chatbot service from source ingestion through deployment, live conversations, escalation, lead capture, reporting, and experimentation.

### Workstreams

### Safe knowledge ingestion

- Accept FAQ documents, product documents, and approved website URLs for a selected client.

- Enforce file size/type, malware scan, safe parsing, URL allow/deny rules, fetch timeout, content sanitization, and source provenance.

- Chunk source material, generate structured Q&A pairs, embeddings, validation warnings, and owner review before chatbot publication.

- Keep chatbot knowledge and memory client-scoped; client deletion removes documents, chunks, embeddings, and conversations according to policy.

### Chatbot configuration and deployment

- Configure name, brand voice, greeting, fallback, escalation rules, confidence threshold, platform, actions, and approved knowledge version.

- Support website embeddable JavaScript widget, Twilio WhatsApp adapter, Instagram DM adapter, and custom API.

- Generate versioned widget embed code with domain allowlist, secure conversation token, rate limit, CSP instructions, and rollback.

- Maintain a 10-message conversation context window while persisting full transcript for analysis.

### Conversation behavior

- Ground FAQ answers in approved knowledge; below-threshold responses escalate instead of inventing certainty.

- Capture name/email/phone with consent-aware prompts; create/link lead records without duplicates.

- Integrate Calendly/Cal.com booking, context-based recommendations, and keyword custom actions such as pricing links.

- Log transcript, source references, intent classification, sentiment score, model usage, response time, confidence, escalation, and outcome.

- Provide human takeover with clear bot/owner state, owner identity, and return-to-bot control.

### Operations, review, and reports

- Build all-chatbot conversation dashboard with client/bot/date/intent/sentiment/escalation filters.

- Add low-confidence review queue, transcript detail, manual takeover, lead and appointment links.

- Generate weekly metrics: conversations, resolution rate, leads captured, average response time, escalation, and cost.

- Implement prompt A/B versions, deterministic assignment, conversion/outcome attribution, minimum-sample caveat, and winner promotion requiring owner approval.

- Project chatbots/conversations or appropriate service/task nodes into graph relationships without exposing message content on the canvas.

### Tests and evidence

- Parsing tests for supported/invalid/malicious files and URLs; malware scanner and prompt-injection defenses.

- Grounding/confidence tests, context-window test, lead deduplication, booking and custom-action contract tests.

- Channel adapter tests for signature/auth, retries, duplicates, rate limits, and provider outages.

- E2E: ingest → approve Q&A/config → deploy widget → multi-turn chat → low-confidence escalation → lead capture → owner takeover → report.

- A/B allocation and metric-integrity tests.

- Performance tests for average response tracking and concurrent conversation isolation.

### Exit criteria

- FR-CB-001–017 pass across real application flows.

- Website widget works in an allowed test domain; other channel adapters pass sandbox/contract validation.

- No conversation or memory crosses client scope.

- Low-confidence and consequential paths escalate or await owner action.

- Weekly reports and A/B results use observed data and state limitations honestly.

### Handoff artifacts

Widget deployment guide, channel adapter guide, supported ingestion matrix, chatbot threat model, conversation schema, escalation runbook, metrics definitions, and client-service SOP.

## Part 7 — Workflow Automation Builder, Deployment, and Health Monitoring

Target window: Weeks 9–10

Depends on: Part 5, adapter/outbox/webhook platform

Accountable scope: FR-WA-001–015; n8n/Make integration; /webhooks/n8n; workflow graph/tool links; workflow templates and impact reports.

### Objective

Turn a natural-language automation request into a validated, owner-reviewed, tested, documented, deployed, and monitored n8n or Make.com workflow.

### Workstreams

### Blueprint generation and editor

- Capture client, objective, trigger, systems, credentials needed, conditions, actions, failure behavior, data sensitivity, and expected output.

- Generate n8n-compatible JSON with nodes, triggers, connections, conditions, and actions through the agent runtime.

- Validate against a supported schema and detect missing connections, unreachable nodes, cycles/infinite loops, unhandled error paths, absent credentials, unsafe destructive actions, and unsupported node types.

- Build visual workflow editor with node/edge inspection, configuration forms, warnings, diff from generated version, undo, and version history.

- Seed templates for lead follow-up, review response, invoice reminder, and social cross-posting.

### Credentials and deployment

- Reference credentials through Vault/integration connections; never expose secret values to generated JSON, UI, logs, or LLM prompts.

- Implement n8n create/update/activate/webhook/test operations and Make.com equivalent where API support permits.

- Require owner approval of a version, run a sandbox/test execution, show inputs/outputs and validation result, then allow activation.

- Generate client-facing documentation describing purpose, triggers, steps, expected outputs, dependencies, error behavior, owner contact, and version.

- Use idempotency and provider IDs so retries do not create duplicate workflows.

### Monitoring and impact

- Ingest execution complete/failed events with HMAC/signature validation, deduplication, and fast queue handoff.

- Poll provider APIs when webhook data is insufficient.

- Track executions, success rate, average duration, last status, errors, and provider health.

- Build workflow health dashboard and graph projections linked to Automations hub, client, assigned agent, tools, and documentation.

- On failure, notify owner with normalized error, failed step, last safe state, and suggested fix clearly marked as a suggestion.

- Generate monthly impact report for hours saved, tasks automated, and errors prevented using configured/observed methodology; do not fabricate impact.

### Tests and evidence

- Generator/validator fixtures for valid flow, missing edge, unreachable step, loop, unhandled error, unsafe action, and missing credential.

- Editor tests for review, diff, undo, and accessible keyboard operation.

- n8n and Make contract/sandbox tests for create, test, activate, update, failure, retry, and duplicate prevention.

- Webhook signature/replay/deduplication tests.

- E2E: request → blueprint → edit → validate → approve → test → deploy → receive success/failure → documentation/report.

### Exit criteria

- FR-WA-001–015 pass.

- A real sandbox n8n workflow can be generated, edited, validated, tested, deployed, monitored, and documented.

- Make.com is implemented through the same domain interface with supported-operation differences documented rather than faked.

- Credentials never enter model context or generated artifacts.

- Health metrics and monthly impact calculations have traceable sources.

### Handoff artifacts

Supported node matrix, workflow JSON/version schema, credential policy, deployment/rollback SOP, provider capability comparison, health dashboard guide, webhook runbook, and impact methodology.

## Part 8 — Client Content Delivery and the Agency's Own Content Engine

Target window: Week 13

Depends on: Parts 3, 5, 11-compatible scheduling/report contracts

Accountable scope: FR-CG-001–015 and FR-CE-001–009; content calendars, publishing/social webhook, approvals, performance, client/agency reports, graph content links.

### Objective

Deliver two related but isolated content systems: client content production by brand and the agency owner's own marketing engine. Both use a common artifact/calendar/publishing platform while preserving tenant-like client separation and approval workflows.

### Workstreams

### Brand and strategy profiles

- Store client brand voice: tone, vocabulary, audience, messages, prohibited claims, examples, channel rules, and approved version as persistent scoped memory.

- Store agency strategy: target audience, topics, brand voice, content pillars, offers, goals, and calendar gaps.

- Ensure a selected client/agency scope is mandatory in generation; never mix brand memory.

### Generation and repurposing

- Generate LinkedIn, X, Instagram captions, newsletters, SEO blog articles with keywords/meta description/headings, and video scripts with hook/body/CTA.

- For agency content, support LinkedIn posts, X threads, blog, newsletter, and case studies.

- Implement source-based briefs and factuality/provenance fields; flag unsupported claims.

- Repurpose one source into at least five formats and preserve lineage so edits can be propagated intentionally.

- Support bulk week/month generation as queued jobs with budget forecast and cancellation.

### Approval state machines

- Client content: Draft → Owner Review → Client Review → Approved → Scheduled/Published.

- Agency content: Draft → Review → Approve → Schedule → Publish.

- Capture reviewer, version, comment, and timestamp. Editing invalidates prior approval. Do not provide client login in MVP; client review is recorded by owner through an external-review workflow or status evidence.

### Calendar and scheduling

- Provide per-client and agency monthly grid/list views, publish dates, platform, status, filters, drag/reschedule with keyboard alternative, timezone, and collision warnings.

- Recommend optimal posting times from configured or observed evidence; label recommendations and allow override.

- Queue approved content for scheduled publishing with idempotency and missed-schedule recovery.

### Publishing and analytics

- Implement adapter operations for LinkedIn, X, WordPress, and Mailchimp; add channel-specific validation and preview.

- Ingest published/engagement updates through /webhooks/social and provider polling as needed.

- Track impressions, engagement, clicks, and conversions with source/time/attribution metadata.

- Generate monthly client performance reports, identify top agency content and suggest related topics, and generate agency content ROI with declared cost/revenue assumptions.

- Link brand knowledge, content artifacts, agents, clients, campaigns/tasks, and Content hub on the graph.

### Tests and evidence

- Scope-isolation tests across two clients plus agency profile.

- Content-type schema tests, SEO field tests, repurposing lineage, bulk job budget/cancel, and unsupported-claim flags.

- Approval authorization/version invalidation tests and state-machine tests.

- Calendar timezone/schedule/idempotency tests.

- Publishing adapter contract tests and social webhook replay/signature tests.

- E2E for one client artifact and one agency campaign from brief through observed performance report.

### Exit criteria

- FR-CG-001–015 and FR-CE-001–009 pass.

- Required content formats, calendars, approval states, repurposing, scheduling, publishing, and performance operate with scoped data.

- No unapproved artifact can publish through UI, API, worker, or retry path.

- Reports use provider-observed data or explicitly labeled unavailable metrics.

### Handoff artifacts

Content schemas/state diagrams, channel capability matrix, brand isolation test, publishing setup/rollback SOP, calendar/timezone policy, metric/ROI definitions, and content-operation SOP.

## Part 9 — Lead Generation, CRM Pipeline, Proposals, and Follow-up Automation

Target window: Week 14

Depends on: Clients, agents, communications, content/email adapter, jobs

Accountable scope: FR-LG-001–017 and FR-PM-001–013; pipeline APIs; /webhooks/leads and /webhooks/email; proposal PDF/versioning; human nodes and Pipeline hub.

### Objective

Build two linked but distinct flows: lead generation delivered to clients and the agency's own sales CRM. Both preserve source, consent/compliance constraints, deduplication, communication history, approval, and conversion evidence.

### Workstreams

### Authorized lead sourcing

- Implement configurable adapters for LinkedIn, Google Maps, industry directories, Crunchbase, and Apollo.io subject to account authorization and provider terms.

- Prefer official APIs/authorized exports. Do not bypass controls, evade rate limits, or implement prohibited scraping.

- Capture industry, location, company size, job title, and technology criteria.

- Normalize and deduplicate by source ID, normalized email/domain/profile URL, and fuzzy company/person match.

- Store required identity/contact/source/date fields plus provenance and client scope.

### Qualification and research

- Configure weighted fit criteria and calculate explainable 1–100 scores.

- Research approved public sources and produce a sourced brief; do not infer sensitive personal attributes.

- Categorize Hot/Warm/Cold, flag blocked domains and competitors, and allow owner override with reason.

### Client outreach service

- Generate personalized three-to-five-email sequences from the research brief.

- Require owner approval before sending any message. LinkedIn output remains draft-only for manual sending.

- Send through SMTP/SendGrid/Resend adapters, record provider message IDs, and ingest delivered/opened/bounced/replied events.

- Advance client-service pipeline Sourced → Qualified → Outreach Sent → Replied → Meeting Booked → Converted based on verified events or owner action.

- Track conversion rates and generate weekly client lead report.

### Agency CRM and proposals

- Capture leads through manual entry, /webhooks/leads, email inquiries, and social DM adapters.

- Build accessible drag/drop Kanban with keyboard stage controls: New → Contacted → Qualified → Proposal Sent → Negotiating → Won → Lost.

- Generate proposals from controlled templates with scope, deliverables, timeline, pricing, and terms.

- Store immutable v1/v2 versions and change summaries; generate branded PDF; track Draft/Sent/Viewed/Accepted/Rejected with honest viewed status only when tracking evidence exists.

- Generate context-aware follow-ups, schedule stage rules such as two days after first contact and five days after proposal, alert overdue items, and link communications.

- Project leads as Human nodes connected to Pipeline hub, proposals/tasks, communications, and converting client.

### Tests and evidence

- Source adapter terms/config tests, normalization/deduplication, blocked/competitor, score explanation, and scope isolation.

- Approval bypass tests across API/job retries; email webhook signature/replay/deduplication; bounce/reply stage tests.

- Kanban keyboard/accessibility and conversion calculation tests.

- Proposal version/diff/PDF/status and follow-up schedule tests.

- E2E client lead journey and agency CRM journey from capture to converted/won.

### Exit criteria

- FR-LG-001–017 and FR-PM-001–013 pass.

- No outreach sends without valid approval; LinkedIn remains owner-sent draft.

- Both pipelines are distinct, linked where appropriate, and have trustworthy conversion metrics.

- Proposals are versioned, exportable PDFs with observable statuses.

- Lead source use is authorized/configured and does not rely on evasion or prohibited access.

### Handoff artifacts

Source compliance/capability matrix, score configuration, deduplication rules, outreach approval proof, email event runbook, pipeline definitions, proposal template/version guide, and CRM SOP.

## Part 10 — Finance, Stripe, Expenses, Profitability, and Revenue Intelligence

Target window: Weeks 10–12

Depends on: Clients, agent costs, jobs/outbox/webhooks

Accountable scope: FR-FM-001–019; finance API endpoints; /webhooks/stripe; financial graph nodes; dashboard finance UI; Invoice Chaser milestone and financial report/export obligations.

### Objective

Create a trustworthy internal financial operating layer and Stripe reconciliation flow. Calculations must be deterministic, auditable, currency-safe, and traceable to invoices, payments, expenses, clients, services, time, and agent costs.

### Workstreams

### Invoice lifecycle and Stripe

- Create invoice drafts with client, line items, service type, hours/amount/rate, due date, terms, currency, and one-time/recurring/usage type.

- Validate totals server-side using decimal arithmetic. Store Stripe customer/invoice references without treating local draft state as paid evidence.

- Send through Stripe-hosted payment pages and email; reconcile Draft/Sent/Paid/Overdue/Cancelled from signed webhooks plus periodic reconciliation.

- Deduplicate/replay Stripe events, handle out-of-order events, record immutable payment timeline, and surface mismatches.

- Schedule 3/7/14-day overdue reminders. Use Invoice Chaser Agent to draft/send according to configured approval policy and log communication.

### Revenue and projection

- Calculate MRR from active retainer/recurring clients, total revenue from settled/recognized sources, revenue by client/service, and month-over-month change.

- Build 12-month MRR area chart and financial dashboard views.

- Project revenue from pipeline value and configured expected close probabilities; clearly label projections and assumptions.

- Create graph finance nodes and financial edges linking client → invoice → payment/finance hub; trigger realtime payment glow.

### Expenses and cost ingestion

- Track API, tools, hosting, domain, and other categories.

- Automatically write OpenAI/Anthropic run costs into the expense/usage ledger without double counting retries.

- Support manual amount/category/date/notes/receipt upload with malware scan and signed storage access.

- Reconcile subscriptions/tools through manual records initially unless a supported provider adapter exists.

### Profitability and reports

- Calculate (Revenue - Expenses) / Revenue × 100 with defined zero-revenue behavior.

- Generate monthly/quarterly/yearly P&L, client profitability (client revenue minus API and attributable time/cost), cost per agent, and tax-ready income/expense CSV.

- Include source drill-down and generation timestamp in every report; PDFs/CSVs are immutable artifacts once shared.

- Implement finance endpoints for invoices, send, dashboard, P&L, client profitability, expenses list/create.

### Tests and evidence

- Decimal/rounding/currency, recurring MRR, statuses, due dates, reminder schedule, projection, margin-zero, P&L, attribution, and CSV tests.

- Stripe contract/sandbox tests for create/send/pay/fail/cancel, signature, replay, duplicate/out-of-order event, retry, and reconciliation.

- Receipt storage/security tests and API cost double-count prevention.

- E2E: draft invoice → send → sandbox pay → webhook → graph/dashboard → P&L/profitability/export; overdue alternative flow.

- Access tests proving finance data is owner-only and sensitive fields are encrypted/redacted.

### Exit criteria

- FR-FM-001–019 pass.

- Stripe is the verified external payment state; local and Stripe mismatches are visible and recoverable.

- MRR, revenue, expenses, profit margin, P&L, client profitability, and agent cost are reproducible from source records.

- Finance graph and realtime events work.

- Tax CSV is structurally valid but is not falsely represented as tax advice.

### Handoff artifacts

Accounting definitions, Stripe event/state map, reconciliation runbook, reminder policy, report samples, calculation test evidence, sensitive-data policy, and finance operating SOP.

## Part 11 — Knowledge Base, SOPs, Notifications, Reports, and Analytics

Target window: Weeks 15–16

Depends on: All operational domains

Accountable scope: FR-KB-001–014, FR-NA-001–004, FR-RA-001–008; all SRS notification trigger defaults/channels/priorities; dashboard and reports pages; knowledge APIs; notification APIs; reporting/export schedules; Weekly Reporter milestone.

### Objective

Close the learning and management loops. Operational activity becomes connected knowledge; knowledge improves agents and decisions; important events become configurable alerts; complete business data becomes dashboards and scheduled/shareable reports.

### Workstreams

### Knowledge entries, search, and versions

- Implement Markdown entries with title, category, content, tags, links, version, access counts, and timestamps.

- Support SOP, Template, Brand Voice, Client Data, Industry Research, Lesson Learned, Decision, Meeting Note, and other categories.

- Sanitize Markdown for display; version every update, show diff/history, and allow audited revert by creating a new version.

- Generate embeddings and full-text indexes; expose keyword search under one second and semantic search under two seconds at target volume.

- Link entries to clients, agents, projects, SOPs, and decisions; show links in entity drawers.

- Suggest related knowledge by embedding similarity with threshold/explanation; allow dismiss/feedback.

- Let agents propose learnings after significant runs, but require policy/owner review before sensitive shared knowledge is created.

### SOP operations

- Store ordered steps, materials, expected outcome, last tested date, usage count, and execution history.

- Link SOP versions to agents as operating procedures; an agent run records the exact SOP version.

- Update usage/last execution and flag SOPs unused for more than 30 days for review.

- Build SOP execution/checklist UI and graph nodes/edges.

### Notification service

- Implement all SRS triggers with exact default channel/priority: agent error, overdue invoice, new lead, client reply, task due/overdue, cost threshold, weekly report, contract renewal, content schedule, and knowledge suggestion.

- Add owner toggles per type, quiet-hour timezone window, and daily digest for low-priority notifications.

- Build bell/unread count, list/unread-first, mark read, read all, toast, related-entity navigation, delivery attempts, and channel preferences.

- Quiet hours must not suppress durable critical records; defer configured channels and document critical override policy.

- Implement email and optional Slack delivery adapters with retries and deduplication.

### Dashboard and reports

- Build configurable/reorderable widget dashboard: MRR, active clients, active/running agents, open tasks, pipeline value, 7/30-day sparklines, 12-month revenue, last ten runs, pipeline stages, unread notifications, and quick actions.

- Generate weekly summary: revenue, new clients, tasks, agent performance, pipeline changes.

- Generate monthly business review: P&L, retention, agent cost, content performance.

- Generate client-branded project/deliverable/metric PDF, protecting internal-only data.

- Export reports as PDF and CSV, store immutable artifacts, schedule generation, notify completion, and make them accessible from Reports.

- Implement Weekly Reporter Agent as an orchestrator over verified metrics, not a source of invented values.

### Tests and evidence

- Markdown sanitization, version/revert, embeddings, full-text/semantic relevance, related threshold, link, access count, and 10,000-entry performance tests.

- Cross-client knowledge/memory isolation and deletion tests.

- SOP version/execution/30-day flag tests.

- Table-driven tests for every notification trigger, default, toggle, quiet hour, digest, retry, duplicate, unread count, and channel failure.

- Dashboard widget order/persistence/data correctness and under-three-second load benchmark.

- Scheduled report, PDF/CSV content, branding, authorization, and no-fabrication tests.

- E2E: create/version/search/link knowledge → run SOP → event triggers notification → weekly report generated/exported.

### Exit criteria

- FR-KB-001–014, FR-NA-001–004, and FR-RA-001–008 pass.

- Every specified notification trigger/default works and can be independently configured.

- Knowledge search and dashboard meet performance targets at realistic volume.

- Scheduled weekly/monthly/client reports are reproducible from source metrics and export correctly.

- The graph displays knowledge/SOP links and relevant notification navigation.

### Handoff artifacts

Knowledge taxonomy, embedding/reindex procedure, search benchmark, SOP version policy, notification catalog/default matrix, dashboard metric definitions, report data dictionary/templates, and operations runbooks.

## Part 12 — System Integration, Hardening, Performance, Accessibility, Deployment, and Operations

Target window: Weeks 17–20

Depends on: Parts 1–11 feature complete

Accountable scope: NFR-P-001–010, NFR-S-001–006, NFR-R-001–006, NFR-U-001–006, NFR-PO-001–004, NFR-M-001–006; SEC-A/Z/E/API/I/C in full; deployment Sections 11.1–11.5; complete UI/responsive/accessibility validation; external integrations, realtime/webhook catalog, success metrics, documentation, and post-MVP seams.

### Objective

Turn feature-complete software into a verified operating system for the agency. This part resolves cross-domain gaps, removes production mocks, proves every SRS quality/security target, deploys monitored infrastructure, validates recovery, and delivers operating documentation.

### Workstreams

### Cross-domain acceptance

- Execute all primary journeys across clients, graph, agents, four service systems, CRM, content, finance, knowledge, notifications, reports, export, and deletion.

- Verify every entity projects correctly into graph hubs/edges/drawers and realtime state survives reconnect.

- Verify audit, outbox, idempotency, approval, deletion, and cost behavior cannot be bypassed through alternate APIs, workers, retries, webhooks, or direct UI routes.

- Complete OpenAPI and compare shipped routes/events/webhooks with the SRS matrix.

### Performance and scale

- Optimize bundles, SSR/data waterfalls, TanStack caching, Prisma indexes/queries, connection use, Redis caches, graph simulation/reconciliation, report jobs, and worker concurrency.

- Prove initial page <2 seconds; CRUD p95 <500 ms; graph targets; queue <5 seconds; realtime <2 seconds; search targets; dashboard <3 seconds; 10 MB upload <10 seconds.

- Prove 50 active clients, 30 concurrent agents, 10,000 knowledge entries, 500 graph nodes with planned filtering/pagination, 50 GB/100 GB capacity plan, and 500 pending jobs.

- Record production-like environment, dataset, run count, percentiles, failures, and headroom.

### Reliability and degraded mode

- Apply three-attempt retry classification to every external adapter.

- Simulate OpenAI/Anthropic outage and verify all non-AI features remain fully functional and core cached data is read-only accessible where promised.

- Simulate Stripe, n8n, email, social, Redis worker, database, and realtime interruption; prove no lost/duplicated consequential action.

- Verify partial agent results and React widget error isolation.

- Define uptime SLI and alerting for the 99.5% target.

### Security and privacy review

- Complete auth/session tests, owner-only authorization, Vault encryption, TLS, at-rest/application encryption, malware scan, body limits, Zod, ORM parameterization, XSS/CSP, CSRF, CORS, security headers, database SSL, dependency scans, backups/PITR, and Cloudflare protections.

- Threat-model uploads, retrieval/prompt injection, tool use, webhooks, SSRF, OAuth tokens, widget/public surfaces, exports, and deletion.

- Verify logs, Sentry, reports, analytics, and notifications redact secrets and sensitive content.

- Document provider data-processing agreements and full client export/deletion process.

### Usability, responsive, and accessibility

- Verify primary actions are within two clicks, shortcuts work, terminology/statuses are consistent, destructive actions support seven-day undo, and a new operator can discover flows.

- Complete desktop/tablet/mobile audits, including mobile dashboard, notifications, client list, bottom tabs, stacked cards, and graph list fallback.

- Conduct WCAG 2.1 AA keyboard, screen reader, focus, labels, errors, contrast, reduced motion, tables, and graph-equivalence audit.

### Deployment and operations

- Deploy frontend/API to Vercel, database/Auth/Realtime/Storage to Supabase, Redis to Upstash, and n8n to Railway/Render as specified.

- Configure Cloudflare domain/DNS/CDN/DDoS where used, Stripe and all enabled webhooks, provider secrets, environment allowlists, scheduled jobs, and budgets.

- Implement GitHub Actions push checks, PR preview, main deployment/migration, and weekly security scan.

- Activate Sentry, Vercel analytics, Axiom/Logtail, UptimeRobot, database health, queue/agent dashboards, and API cost alerts.

- Enable daily database backup with 30-day retention/PITR and storage versioning. Perform a timed restore proving RPO ≤24 hours and RTO ≤1 hour.

- Keep encrypted platform secrets outside Git; document secret inventory/recovery references rather than storing values in repository configuration.

### Documentation and operating readiness

- Complete module docs, API docs, architecture diagrams, ADRs, environment guide, agency operating SOP, incident response, provider outage, webhook replay, failed job, billing reconciliation, migration, rollback, restore, export/delete, and key-rotation runbooks.

- Instrument Month 6/12 target metrics: active clients, MRR, operational agents, success rate, API cost, owner hours/client/week, uptime, knowledge count, and profit margin.

- Add feature flags and dormant extension seams for SRS post-MVP items; do not expose incomplete future functionality.

### Required final tests

- Unit/domain coverage ≥70% core logic and ≥50% UI components, plus critical-path quality review.

- Complete integration, contract, E2E, load, fault-injection, security, accessibility, responsive, migration, export/delete, and backup/restore suites.

- Sandbox smoke tests for every enabled external integration and explicit “not configured” behavior for optional integrations.

- Production smoke test after deployment without seed/demo records or real external effects beyond controlled verification.

### Exit criteria

- Traceability reports 246/246 numbered requirements covered and all unnumbered obligation categories checked.

- All performance, scalability, reliability, usability, portability, maintainability, security, accessibility, RPO, and RTO targets have passing evidence or a documented no-go.

- CI/CD, monitoring, alerts, budgets, backups, and runbooks are active.

- No production path depends on mocks, hard-coded secrets, unapproved consequential actions, or unverified external state.

- SRS Phase 5 exit criteria hold: production-ready for a 10–15 client agency, optimized costs, complete documentation, and repeatable operations.

- A signed go/no-go record names release owner, rollback method, residual risks, and 72-hour monitoring plan.

### Handoff artifacts

Production release record, complete test/security/performance/accessibility reports, OpenAPI, architecture/ER diagrams, deployment inventory, restore evidence, monitoring links, incident runbooks, owner operating manual, success-metric dashboard, and prioritized post-MVP backlog.

## 5. Dependency graph and parallelization

The strict dependency chain is:

Part 1 → Part 2 → Part 3 → Part 4 → Part 5 → service/business parts → Part 11 → Part 12

After Part 5, Parts 6, 7, 8, 9, and 10 can be developed in parallel by separate teams if they share contract versions and integration environments. Part 8 depends on report contracts but can define artifacts before Part 11. Part 10 should begin early enough for Stripe webhook observation before release. Part 11 requires stable events/metrics from all domains. Part 12 is never parallelized away; it is a whole-system acceptance period.

Use feature flags for incomplete modules, migrations compatible with the currently deployed version, and contract tests to avoid integration-day surprises.

## 6. Risk register

| Risk | Impact | Early indicator | Mitigation | Owner gate |
| --- | --- | --- | --- | --- |
| Scope density exceeds 20 weeks for one developer | Quality cuts or unfinished requirements | Part exits repeatedly slip | Extend calendar, parallelize after Part 5, preserve vertical slices; do not remove SRS scope silently | Weekly scope/quality review |
| Graph performance/ease of use fails at scale | Signature feature becomes unusable | Frame drops, labels overlap, owner avoids graph | SVG/Canvas switching, incremental simulation, LENS, list fallback, 100/300/500-node benchmarks | Part 4 and 12 |
| LLM output is unreliable or expensive | Client harm and margin erosion | Low success rate, retries, rising tokens | Grounding, approval, budgets, model routing, evaluation samples, cost dashboards | Parts 5–12 |
| Cross-client data leakage | Critical confidentiality failure | Retrieval or reports contain wrong client | Scope keys, RLS/owner checks, query tests, deletion linkage, redaction | Every AI/data part |
| Third-party API changes/outages | Broken production services | Contract failures, webhook lag | Adapters, version pinning, retries, health, reconciliation, degraded mode | Parts 2 and 12 |
| Duplicate external effects | Duplicate invoice/email/publication/workflow | Replayed webhook/job creates action | Idempotency, provider IDs, outbox, webhook receipt, locks | Every external action |
| “Scraping” violates provider terms | Account/legal/reputation risk | CAPTCHA/rate blocks or ToS conflict | Official APIs, authorized exports, per-source compliance review; no evasion | Part 9 |
| Financial metrics disagree | Owner decisions and reports unreliable | Stripe/local mismatch, unexplained totals | Immutable ledger, decimal arithmetic, reconciliation, drill-down, calculation tests | Part 10 |
| OAuth/secrets leak | Account compromise | Tokens in logs/client payload | Vault, server-only adapters, redaction, key rotation, scans | Parts 1, 2, 12 |
| Backups exist but restore fails | Prolonged data loss | No recent restore evidence | Timed restore drills, documented dependencies, RPO/RTO monitoring | Part 12 |
| Accessibility added too late | Major UI rework | Keyboard/reader failures across modules | Accessible primitives and tests in each part, final audit | Every UI part |
| Future features contaminate owner-only model | Authorization gaps | Role logic/public routes appear without threat model | Feature flags and dormant seams only; separate future roadmap | Part 12 |

## 7. SRS phase exits translated into product demonstrations

### Foundation demonstration

Login; create an active client with contact/project; view it as a graph node; open detail; apply filter; archive and recover it. This preserves the original Phase 1 exit criteria.

### Agent-core demonstration

Create/configure an agent; select model/tools/schedule/budget; run in BullMQ; observe graph status; approve a paused action; inspect output, cost, logs, memory, and retry behavior. This preserves Phase 2 exit criteria.

### Services and finance demonstration

Use at least four operational agents across chatbot, workflow, lead/content/report/invoice work; create/send/reconcile an invoice; capture API expenses; inspect MRR, margin, P&L, client profitability, and finance graph. This preserves Phase 3 exit criteria.

### Full business-management demonstration

Move an agency lead through CRM and proposal; produce/schedule content; search/link knowledge and execute an SOP; configure notifications; use all three LENS filters; generate weekly/monthly reports. This preserves Phase 4 exit criteria.

### Production-scale demonstration

Run production-like load/security/accessibility/failure tests, export data, restore backup, operate mobile critical views, verify monitoring/cost controls, and follow the documented agency SOP. This preserves Phase 5 exit criteria.

## 8. Post-MVP roadmap guardrails

After stable production operation, evaluate SRS future enhancements in this order:

- Authorization foundation and client portal: design true multi-user/RLS/tenant boundaries before any shared view.

- Contractor roles: least-privilege project access, audit, invitation, offboarding.

- White-labeling: theme/domain/email/report isolation and commercial configuration.

- Calendar and Slack interfaces: command authorization, confirmations, rate limits, and audit.

- Predictive analytics: data quality and explainability before churn/revenue predictions.

- PWA/native mobile and voice: privacy, offline conflict, device security, spoken confirmation.

- Marketplace/custom integration builder: package signing, permission model, sandboxing, review, billing, and supply-chain threat model.

Each becomes a separately approved SRS/PRD and threat model. The initial product's owner-only assumptions must not be extended implicitly.

## 9. Business success measurement

Instrument the SRS targets without pre-populating them as achievements:

| Metric | Month 6 goal | Month 12 goal | Measurement source |
| --- | --- | --- | --- |
| Active clients managed | 5–8 | 10–15 | Active client records and dates |
| Monthly recurring revenue | $5,000–$10,000 | $15,000–$25,000 | Active recurring invoices/ledger |
| Operational AI agents | 6–8 | 10–15 | Enabled agents with successful recent run |
| Agent success rate | >90% | >95% | Agent-run terminal states |
| Monthly API cost | <$200 | <$400 | Provider usage ledger |
| Owner hours/client/week | <3 | <2 | Manual plus agent-attributed time records |
| System uptime | >99% | >99.5% | External uptime and service SLI |
| Knowledge entries | 100+ | 300+ | Active knowledge records |
| Profit margin | >80% | >85% | Reconciled revenue and expense ledger |

Review metrics monthly alongside data-quality notes. Success metrics guide improvement; they do not authorize hiding failures or reducing service quality.

## 10. Roadmap definition of done

The roadmap is complete only when the production system:

- fulfills every numbered and unnumbered SRS obligation assigned to the initial release;

- is operable by one owner without hidden manual database steps;

- exposes secured/versioned APIs for all operational functions;

- keeps AI and external effects observable, budgeted, scoped, approved, and recoverable;

- makes business relationships and realtime state visible through the knowledge graph;

- meets documented performance, scale, reliability, security, usability, portability, maintainability, accessibility, backup, RPO, and RTO targets;

- exports owned data and provides complete operating/runbook documentation;

- leaves future scope clearly gated rather than falsely implemented.

End of Volume I — Master Implementation Roadmap

# Volume II — Twelve Detailed Build Prompts

How to use: Give these prompts to a coding agent in numerical order. Do not shorten them. Attach or provide repository access to the original SRS (SRS-AIOS-2026-001) and this roadmap package. Complete and verify one part before starting the next.

Each prompt treats the original SRS as the source of truth. If a prompt and the SRS appear to conflict, preserve the SRS and document the interpretation. A Recommended Addition strengthens delivery but cannot remove or weaken SRS scope.

## Prompt 1 — Product Foundation, Secure Authentication, and Delivery Baseline

You are the lead platform engineer implementing Part 1 of 12 of the AI Automation Agency OS, a single-owner web command center defined by AI_Automation_Agency_OS_SRS.docx (SRS-AIOS-2026-001). Work in the existing repository. First inspect all files, current scripts, dependency versions, instruction files, and git status. Do not overwrite valid work or assume the repository is empty. If architecture already exists, map it to the requirements and make the smallest coherent changes. Before meaningful edits, present a concise implementation plan.

### Objective and scope

Build a secure, reproducible foundation using the SRS stack: Next.js 14+ App Router, React 18+, TypeScript 5+, Tailwind CSS 3+, shadcn/ui, TanStack Query 5+, Zustand, Framer Motion, React Hook Form, Zod, and Supabase Auth. Implement SEC-A-001–SEC-A-006, owner-only foundations from SEC-Z-001–002, applicable SEC-E-001/003, SEC-API-005–007, SEC-I-001/005, NFR-U-001–005, and NFR-M-001/005/006. Implement the SRS dark design language, responsive shell, route protection, session policy, security headers, environment management, initial testing, CI, logging, and error isolation. Do not implement multi-user roles or client portal access.

### Required implementation

- Establish a domain-oriented repository layout, strict TypeScript, path aliases, server/client import boundaries, lint/format rules, unit/component/E2E test harnesses, and documented scripts for dev, lint, typecheck, test, test:e2e, and production build.

- Pin exact compatible dependency versions and commit a lockfile. Keep the SRS technologies unless an incompatibility is demonstrated; record any substitution in docs/adr/ADR-001-platform-baseline.md.

- Validate environment variables at startup with separate server/client schemas. Provide .env.example containing names only. Never expose SUPABASE_SERVICE_KEY, provider keys, Stripe secrets, Redis credentials, or other server values in client bundles or logs.

- Configure Supabase Auth for email/password plus Google and GitHub OAuth. Implement login, OAuth callback, reset/change password, expired session, logout, and unauthorized states. Enforce minimum eight-character complexity, five login attempts per 15 minutes per IP, one-hour access/JWT intent, 30-day refresh policy, and session invalidation after password change. Document provider-console settings that cannot be applied in code.

- Protect every application page and API placeholder except a minimal health endpoint. Use owner-only authorization; create an owner bootstrap/onboarding method without general RBAC.

- Implement the final application frame: 48 px top bar with system name, Cmd/Ctrl+K search trigger, notification trigger, and owner avatar; 240 px collapsible left navigation; main area; 320 px contextual right-panel slot; 480 px detail-drawer contract. Navigation must include Dashboard, Knowledge Graph, Clients, Agents, Services, Finance, Pipeline, Knowledge Base, Reports, and Settings.

- Implement desktop (≥1280), tablet (768–1279, icon-only/collapsible sidebar), and mobile (<768, bottom tab navigation) foundations. Placeholder pages may explain “not yet implemented” but may not return fake data or fake successful actions.

- Encode design tokens exactly from the SRS: #07080F, #0C1020, #111533, neon cyan #00F0FF, pink #FF2E97, green #39FF14, purple #B026FF, orange #FF6B2B, text and borders; Space Grotesk, JetBrains Mono; card/button/input radii; flat borders/glow; 40 px grid and 3.5% noise treatment. Add reduced-motion handling and contrast-safe semantic states.

- Build accessible primitives: landmarks, skip link, visible focus, keyboard navigation, icon-button labels, dialogs/drawers with focus management, loading/skeleton/empty/error states, and screen-reader notification region.

- Add React error boundaries at page/widget boundaries so one widget cannot crash the full dashboard.

- Implement structured logging and correlation ID helpers with secret/token/email-sensitive redaction. Set CSP foundation, HSTS in production, X-Frame-Options, X-Content-Type-Options, Referrer-Policy, SameSite cookie policy, CSRF strategy, and CORS allowlist configuration.

- Add GitHub Actions that run lint, typecheck, automated tests, and production build on every push; define safe preview and production jobs without real secrets or irreversible migrations.

- Add architecture, setup, environment, auth, and troubleshooting documentation. Keep comments focused and match repository style.

### Verification required

- Unit-test environment parsing, redaction, navigation configuration, auth/authorization helpers, and security-header configuration.

- Integration-test unauthenticated/expired/valid sessions for protected pages and APIs, refresh behavior, logout, and password-change invalidation where the Supabase test environment allows it.

- E2E-test successful/failed login, throttle response, logout, keyboard traversal, mobile/tablet/desktop shell, focus management, and a deliberately failed widget caught by an error boundary.

- Run automated accessibility checks on authentication and shell routes.

- Run secret scanning or equivalent checks and inspect production bundles for server environment leakage.

- Run every documented command and report the exact outcome. Do not say “should pass.”

### Definition of done

A fresh checkout boots from documentation; authentication and protected routes work; the responsive final shell is usable by keyboard; environment validation, security headers, logging/redaction, and error boundaries are active; CI passes lint/typecheck/tests/build; no real secret is committed; no multi-user functionality was introduced. Update the SRS traceability notes for Part 1.

### Handoff response

Return: implementation summary; changed files; dependency/version decisions; configuration still required in Supabase/OAuth hosts; tests and exact results; screenshots or route list; known issues/risks; ADRs; and the precise repository state that Prompt 2 should assume. Do not start Part 2.

## Prompt 2 — Data Platform, API Standards, Auditability, and Shared Services

You are the lead backend/data engineer implementing Part 2 of 12. Begin by reading the SRS, Part 1 handoff, Prisma/schema code, auth helpers, environment validation, test setup, and git status. Preserve the working Part 1 shell and its contracts. Present a migration-aware plan before editing. Never run a destructive database command against a non-ephemeral environment without explicit authorization and a backup.

### Objective and scope

Implement the SRS Section 7 data model and relationships, Section 7.4 storage strategy, Section 8.1 API principles, Section 11.2 environment contract, NFR-PO-001–004, NFR-M-002/003/006, SEC-Z-003–005, SEC-E-002–004, SEC-API-001–004, and SEC-C-001/003. Build the complete data/API platform needed by all later parts, including supporting records required to implement the SRS. Do not build empty generic frameworks or expose production secrets.

### Required implementation

- Configure Prisma 5+ for PostgreSQL 16+/Supabase and enable pgvector. Model all SRS core entities with stated fields, types, enums, constraints, defaults, timestamps, and relationships: Clients, AI Agents, Agent Runs, Projects, Invoices, Knowledge Base Entries with VECTOR(1536), Pipeline Leads, Graph Edges, and Notifications.

- Add normalized support entities needed by SRS behavior: contacts, communications, tasks, assignments, deliverables, time entries, expenses/cost ledger, payments, integration connections, agent configuration versions, agent memory/summaries, approvals, chatbot configs/sources/Q&A/conversations/messages, workflows/versions/executions, content strategies/brand profiles/artifacts/calendar/publish events/metrics, sourced leads/research/outreach events, proposals/versions, knowledge versions/links, SOP steps/executions, audit events, webhook receipts, outbox events, scheduled jobs, file metadata, report artifacts, exports, and delayed deletion/recovery requests. Document why each support table exists.

- Use UUIDs, timezone-aware timestamps, Decimal/Numeric money, explicit SRS enums, foreign keys, useful indexes, full-text indexes, vector indexes appropriate to pgvector scale, and unique/check constraints. Enforce at most one primary contact per client and nonnegative financial/cost fields. Do not put query-critical data only in JSONB.

- Create safe versioned migrations. Test migration on an empty database and a previous/seeded schema. Provide forward-fix or rollback instructions and index/backfill/lock considerations.

- Create synthetic seed fixtures covering every graph node type and representative statuses. Do not use real client data or invented “actual” business performance.

- Configure Supabase Storage design for client files, logos, receipts, templates, media, chatbot sources, exports, and reports with signed/private access. Implement file metadata and ownership references.

- Define Redis namespaces for cache, rate limiting, BullMQ, locks, and sessions. Ensure durable business truth is always recoverable from PostgreSQL/storage.

- Implement reusable /api/v1 route helpers: Supabase bearer auth, owner authorization, Zod validation, error { error: { code, message, details } }, response { data, meta: { total, cursor, hasMore } }, cursor pagination, correlation IDs, and no sensitive error leakage.

- Enforce 100 requests/minute per authenticated session, 10 MB standard body, and 100 MB file-upload limits. Add a minimal public health check and authenticated readiness diagnostics.

- Generate OpenAPI/Swagger for every implemented API, security scheme, schemas, pagination, examples, and normalized errors. Treat OpenAPI drift as a failing test.

- Implement mutation audit logging (actor, action, entity, timestamp, correlation ID, redacted change summary), seven-day archive/recovery/deletion primitives, an export job/manifest foundation, and data-deletion planning.

- Implement a transactional outbox and idempotency/replay contracts for later email, Stripe, publishing, workflow, and agent effects. Add webhook receipt/event-ID deduplication, normalized status, raw-payload retention policy, and dead-letter/replay state.

- Define typed adapters for OpenAI, Anthropic, n8n, Make.com, Stripe, Gmail/Google, Slack, LinkedIn, X, WordPress, Mailchimp, SendGrid/Resend/SMTP, Twilio, Calendly/Cal.com, Notion, GitHub, approved lead sources, storage, and malware scanning. Store credentials using Supabase Vault references/AES-256; application tables contain only safe metadata.

- Add data dictionary, ER diagram source, migration guide, API conventions, adapter rules, data classification, storage policy, archive/delete/export behavior, and seed documentation.

### Verification required

- Prove all SRS fields/enums/relationships/defaults exist with schema tests.

- Run migrations on clean and seeded ephemeral databases; report commands and results.

- Test vector extension, embedding insert/query, full-text query, referential constraints, one-primary-contact rule, money precision, and indexes.

- Contract-test auth, errors, envelope, cursor pagination, Zod validation, rate limit, request limits, correlation IDs, and OpenAPI generation.

- Test audit redaction, outbox atomicity, webhook deduplication/replay, delayed deletion/recovery clock, export manifest, signed storage policy, and Vault secret non-disclosure.

- Verify JSON/CSV portability for representative records and that no required business data exists only in Redis.

### Definition of done

A clean PostgreSQL/pgvector database migrates and seeds; every SRS core entity and relationship is present; support tables have traced rationale; API/auth/error/pagination/OpenAPI contracts are reusable; audit, outbox, webhook receipt, recovery, export, storage, Redis, and Vault foundations pass integration tests; migrations have recovery instructions; Part 1 remains green.

### Handoff response

Return schema/ER summary, migrations and hashes, field/enum deviations (ideally none), OpenAPI location, new environment names, seed instructions, test outputs, data risks, ADRs, and the exact contracts Part 3 must use. Do not start client features.

## Prompt 3 — Client Operations, Contacts, Projects, Deliverables, and Communications

You are the full-stack domain engineer implementing Part 3 of 12. Inspect the Part 1–2 code, schema, API conventions, storage policy, audit/outbox infrastructure, UI patterns, and handoffs. Preserve all tests. Implement vertical slices rather than UI-only mocks.

### Objective and SRS accountability

Implement FR-CM-001 through FR-CM-020 in full, plus related SRS project/task/storage/Gmail/graph/event/UI rules. The owner must manage client lifecycle, contacts, projects, assignments, time, deliverables, and communications through secured APIs and accessible responsive UI. This part is accountable for the Clients page and graph-ready client/contact projection events.

### Required implementation

- Implement client create/update/archive/recover/permanent-delete for every SRS field and statuses Prospect, Onboarding, Active, Paused, Churned. Permanent deletion needs confirmation and delayed execution with a seven-day undo. Maintain an extensible deletion-impact registry for data added later.

- Validate and persist name, industry, contact fields, website, notes, logo, MRR, total revenue, start date, timestamps, and audit history. Store logos privately with signed access and safe image validation.

- Implement list/grid toggle, cursor pagination, fuzzy search, filters, status tabs, and sorting by name, MRR, start date, and status. Implement accessible data-table headers and non-color status labels.

- Support multiple contacts per client with name, role, email, phone, notes, exactly one optional primary contact, and last contact date. Update the primary-contact summary without losing normalized contacts.

- Implement projects with Chatbot Build, Workflow Automation, Content Package, Lead Generation, Custom types and Planning, In Progress, Review, Delivered, Revision, Complete statuses. Track description, dates, price, client, and status history.

- Implement agent/human task assignment records. Agent assignments may remain inactive until Part 5 but must be real persisted relationships, not strings.

- Implement manual time entries and an aggregation interface for automatic agent-run duration. Prevent negative/overlapping invalid records as appropriate and keep attribution visible.

- Implement ordered deliverable checklist with required/optional items. Block Delivered until every required deliverable is complete; return a domain error listing blockers and show it accessibly.

- Implement chronological communications for email, notes, call summaries, and Slack messages with date, summary, next action, source, and provider ID. Add manual logging UI.

- Implement the Gmail OAuth adapter/ingestion rule: auto-log integrated Gmail messages whose sender/recipient matches a client contact email. Normalize addresses, deduplicate provider message IDs, update last-contact date, handle revoked OAuth, and never expose message content beyond owner access.

- Implement the exact SRS APIs: GET/POST /api/v1/clients, GET/PATCH/DELETE /api/v1/clients/:id, GET /api/v1/clients/:id/projects, GET /api/v1/clients/:id/invoices (real empty relation, not fake), and GET/POST /api/v1/clients/:id/communications. Add consistent contact/project/time/deliverable routes and document all in OpenAPI.

- Build Clients page, “New Client,” create/edit forms, list/grid, filters, full profile, contextual sidebar, and node-compatible 480 px drawer. Include projects, agents/assignments, contacts, communications, invoices relation, linked knowledge slot, activity, and quick actions. Later features may be disabled visibly; never claim success.

- Publish typed transactional outbox events for client/contact/project/communication create/update/archive/delete so Part 4 can project nodes and realtime updates.

- Apply audit, idempotency where applicable, authorization, rate limiting, error contract, loading/empty/error states, responsive behavior, and WCAG patterns from prior parts.

### Verification required

- Unit-test all statuses, one-primary-contact, deliverable gate, time aggregation, archive/recovery/deletion, validation, and communication matching.

- API integration-test every route, auth, pagination/filter/sort, negative cases, audit event, outbox event, and storage access.

- Gmail contract-test match/no-match, multiple contacts, duplicates, malformed events, rate limit, revoked token, and retry.

- E2E: create client and logo → add contacts/primary → create project → assign work/time → fail then satisfy deliverables → log communication → archive → recover; verify responsive table/drawer and keyboard behavior.

- Verify client data never appears in public responses/logs and destructive UI has confirmation plus recovery.

### Definition of done

FR-CM-001–020 each has a passing test/acceptance reference; all client data can be managed via UI and API; Gmail auto-log is implemented through an adapter; graph projection events are durable; audit and seven-day undo work; prior tests remain green; no fake invoice/agent/knowledge data is shown.

### Handoff response

Return requirement checklist, changed files, endpoints, migrations, event contracts, Gmail setup, deletion registry, test results, accessibility notes, screenshots/routes, risks, and graph projection payloads for Prompt 4. Do not implement the graph renderer.

## Prompt 4 — Knowledge Graph Command Center and Realtime Business Map

You are the visualization and realtime lead implementing Part 4 of 12, the signature feature of the product. Inspect existing entity/event contracts, client UI, accessibility primitives, and SRS Section 4 line by line. Do not simplify the graph into a static diagram. Build an extensible graph platform that shows current data now and accepts later module projections without renderer rewrites.

### Objective and SRS accountability

Implement SRS Sections 4.1–4.10, graph APIs in 8.2.3, applicable realtime events in 8.3, Knowledge Graph page in 10.3.2, responsive/accessibility requirements, NFR-P-002/003/006, and NFR-S-004. Preserve exact node types/colors/icons/sizes/metadata, hubs, edge semantics, LENS filters, directory interactions, drawers, visual design, realtime reactions, and performance targets.

### Required implementation

- Define stable NodeData, EdgeData, Hub, filter, detail, and realtime event contracts. Build a graph read model from source entities plus explicit graph_edges; do not duplicate source truth.

- Support Client, AI Agent, Tool, SOP, Human/Contact, Task, Decision, Knowledge/Memory, Revenue/Finance, and Hub types with SRS colors, icon semantics, radius, and metadata. Empty future types still exist in legend/contracts but must not show fake nodes.

- Create Command, Clients, Agents, Finance, Pipeline/CRM, Content, Knowledge, Automations, and Tools hubs with SRS placement hints, contained types, counts, and summary contracts.

- Support Ownership, Assignment, Data Flow, Dependency, Trigger, Reference, and Financial edges with required solid/dashed/dotted/animated/arrow/green visual behavior and accessible labels.

- Implement GET /api/v1/graph, /graph/nodes, /graph/edges, POST /graph/edges, DELETE /graph/edges/:id, GET /graph/nodes/:id, and /graph/search; include auth, filters, cursor/volume controls, fuzzy search, OpenAPI, and explicit relationship validation.

- Use D3 force-directed simulation (or the SRS-permitted Vis.js with a documented ADR) with SVG for crisp normal views and Canvas fallback for larger views. Implement hub clustering, configurable charge/link/centering, zoom scale [0.1,4], pan, drag, and stable incremental updates.

- Implement all interactions: wheel/pinch zoom, empty-canvas pan, click select/detail drawer, Shift+click and box multi-select with batch-action surface, hover tooltip, drag reposition, fullscreen, double-click/Escape reset, Cmd/Ctrl+K fuzzy search, and node context menu Open/Edit/Connect/Archive/Delete. Provide keyboard alternatives for mouse/right-click/drag actions.

- Implement LENS Entity (all listed types), Function (all hubs), and Action (Active/Running, Blocked, Completed, Pending, Scheduled, Failed) filters. Filters combine, excluded nodes fade to 10% rather than disappear, active filters appear as dismissible tags, state persists in URL parameters, and Clear All resets.

- Build right Directory sidebar with expandable AI Agents, Clients sorted by MRR, Tools, Recent Tasks, and Knowledge groups; counts/status dots, search, category collapse, graph centering/highlight, and permitted drag reposition. Future empty groups show honest empty state.

- Build node detail system matching client, AI agent, and Task/SOP/Knowledge drawer fields and quick actions. Implement client/contact now and renderer slots for later domains. Include activity, connections, and graph navigation.

- Match the visual specification: #07080F, 40 px cyan grid, node glow, animated data-flow dashes, Space Grotesk 12 px labels, hover 120%, selected ring, bright connected edges, Framer/D3 transitions, legend bottom-left, and reduced-motion equivalents.

- Subscribe to Supabase Realtime and typed channels/events for node/edge create/update/delete, agent status/run, payment, and notification. Implement entrance, pulse, shrink/fade, edge draw/dissolve, running ring, completion check, error shake/state, and payment glow. On disconnect/reconnect, refetch authoritative data.

- Desktop shows full canvas/directory; tablet has slide-in/collapsible sidebars; mobile uses a fully functional searchable/filterable list representation, not a tiny force graph.

- Make graph accessible: keyboard node traversal/selection, focus state, screen-reader descriptions of node type/status/metadata/connections, live announcements, non-color status, accessible menu/tooltips, and equivalent list actions.

- Profile and optimize. Do not render hidden expensive effects unnecessarily. Record renderer switching threshold and behavior at 500 nodes.

### Verification required

- Unit-test projections, filters/combinations/URL serialization, edge styles, event reducers, hub membership, and detail resolution.

- API/realtime integration-test every endpoint/event, auth, invalid relationship, duplicate edge, reconnect/refetch, and deletion.

- Component/E2E-test every listed interaction, keyboard alternative, directory, LENS tags, shared URL, drawer, legend, responsive fallback, and reduced motion.

- Benchmark ≤100 nodes under one second and 100–300 under three seconds with Canvas fallback; test 500-node filter/pagination behavior and record frame rate/hardware/browser.

- Run WCAG checks and a manual screen-reader/keyboard audit.

### Definition of done

Every SRS Section 4 behavior is implemented or honestly empty pending later data; Phase 1 graph exit flow works; all graph APIs and realtime contracts work; performance targets pass; mobile list is equivalent for critical actions; later domains can register projections without core-renderer changes; no accessibility path depends solely on color, hover, right-click, or drag.

### Handoff response

Return graph architecture, contracts/events, projection registration guide, endpoint list, benchmark data, accessibility results, screenshots/video paths, tests, known performance risks, and exact integration points for Prompt 5. Do not create AI-agent business logic.

## Prompt 5 — AI Agent Runtime, Memory, Scheduling, Cost Control, and Monitoring

You are the AI platform lead implementing Part 5 of 12. Read FR-AM-001–024, the queue/data/graph contracts, security policies, and existing code. Preserve provider independence and owner authority. Do not implement each service agent as a separate ad hoc API call; create one reusable runtime.

### Objective and SRS accountability

Deliver all FR-AM-001 through FR-AM-024, AI Agent APIs in Section 8.2.2, agent:status realtime events, Agents page/drawer, BullMQ execution, LangChain.js where useful, OpenAI/Anthropic providers, memory, tools, schedules, chaining, human approval, retries, budgets, costs, logs, alerts, and graph states. Meet relevant NFR-P-005, NFR-S-002/006, and NFR-R-002/004/005.

### Required implementation

- Implement CRUD/configuration for every SRS agent type and model choice, description, model parameters, rich system prompt, assigned tools, clients/hubs, daily token budget, and Manual/Scheduled cron/Event webhook trigger.

- Version configuration. Every run records exact model, prompt version, parameters, tools, scope, and initiating trigger.

- Implement required APIs: list/detail/create/update/delete, run, pause, resume, runs history, memory get/update. Use API v1 contracts, filters, cursor pagination, auth, audit, idempotency, and OpenAPI.

- Build BullMQ producers/workers. Persist queued → running → success/failed/timeout; run start/end/duration/input/output/tokens/cost/error/metadata; save partial output; three exponential-backoff retries only for retryable failures; dead-letter/replay after exhaustion.

- Support manual, validated cron, webhook, and chained triggers. Agent A output may trigger B, but enforce cycle detection, max depth, idempotent chain events, and budget propagation.

- Implement human-in-the-loop checkpoints that persist a draft and pause before high-impact tool use. Approval links owner, artifact/config version, time, and intended action. Editing invalidates approval. Resume must be replay-safe.

- Build OpenAI and Anthropic adapters and normalized model gateway. Support SRS models through configurable IDs. Normalize messages/tool calls, timeout/cancel, usage, pricing, retry classification, and errors. Record every billable attempt.

- Build least-privilege tools for web search, file read/write, code execution, API calls, and email sending. Sandbox or constrain file/code operations; scope files by client; protect against retrieved prompt injection; require approval for consequential actions; redact secrets.

- Enforce daily per-agent token budget before and during execution/retry/chain. Track input/output tokens, run cost, cumulative agent cost, client cost, model cost, total runs, last status, and success rate transactionally. Generate threshold events.

- Implement persistent key/value plus vector memory. Scope by agent and optionally client; do not retrieve across clients unless an explicit approved link exists. Let owner view/edit with versions/audit. Summarize older entries near context limits while retaining source provenance. Link deletion to client deletion.

- Build Agents page cards and detail/configuration UI with status dot plus text, last run, total runs/cost, success rate, last 20 executions, current progress, prompt/model/tools, memory viewer/editor, errors/stacks safe for owner, connected tools, assignments, Run/Pause/Edit/Logs actions, and output previews.

- Project agents and assignments to graph. Publish green running/yellow idle/red error/gray paused/scheduled states, status_changed, run_completed, and run_failed; support graph animations and agent drawer.

- Emit failure events for email, in-app, optional Slack and cost alerts; Part 11 will deliver complete preferences, but create durable notification records/events now.

- Ensure an LLM outage leaves clients, graph, finance foundations, and other non-AI routes functional with clear unavailable state.

- Add run cancellation/timeouts, worker health/readiness, queue depth/age metrics, correlation/run IDs, structured logs, Sentry context, and operator replay controls.

### Verification required

- Unit-test configuration, models/parameters, state transitions, cron, retries, chain cycles/depth, approval, budget, token/cost math, success rate, memory scope, summarization, and deletion.

- Integration-test BullMQ dispatch, concurrency, 500 queued jobs, 30 concurrent runs, <5-second start target, retries, timeout, partial output, dead letter, replay, pause/resume, and duplicate trigger.

- Contract-test both provider adapters with deterministic fixtures and sandbox smoke calls if credentials are available; skip with explicit evidence if not configured.

- Security-test cross-client memory/files, forbidden tools, prompt injection content, approval bypass through API/worker/replay, and log/notification redaction.

- E2E: create agent → configure model/prompt/tools/schedule/budget → run → pause for approval → approve → complete → inspect graph/log/cost/output/memory → pause/resume.

- Simulate provider outage and prove non-AI features remain operational.

### Definition of done

FR-AM-001–024 and all agent APIs/events are complete; service agents can plug into one runtime; budgets, approval, scope, retries, logs, memory, graph, and monitoring cannot be bypassed; target queue/concurrency/load evidence exists; provider outage degrades only AI features; prior parts remain green.

### Handoff response

Return runtime architecture, worker topology, APIs, event schemas, tool permission table, model/pricing config, memory scope proof, load/test results, provider setup, queue/DLQ runbook, migrations, risks, and strategy interface for Prompt 6/7/8/9/10 service agents.

## Prompt 6 — Chatbot Builder and Omnichannel Conversation Operations

You are the conversational AI service lead implementing Part 6 of 12. Inspect the agent strategy interface, client scope, storage/malware adapters, knowledge/vector design, approvals, graph projection system, and test conventions. Implement FR-CB-001–017 completely; do not substitute a demo chat window for deployable service operations.

### Required result

Build a client-scoped Chatbot Builder Agent that ingests FAQ documents, URLs, and product material; creates reviewed Q&A/configuration; deploys a website widget and supported channel adapters; handles 10-message context, confidence escalation, lead capture, booking, recommendations, actions, transcripts, intent/sentiment, human takeover, review, reporting, and prompt A/B testing.

### Required implementation

- Implement source upload/URL ingestion with client ownership, supported type/size validation, 100 MB outer upload limit, malware scan before availability, safe document parsing, SSRF-safe URL fetching, timeout, active-content sanitization, provenance, and deletion linkage.

- Chunk approved sources, create structured Q&A pairs, embeddings, confidence/evidence fields, and owner review/edit before publication. Never let document/web instructions override system/tool policies.

- Implement chatbot versions containing name, brand voice, greeting, fallback, escalation rules, confidence threshold, platform, custom actions, booking/recommendation settings, approved knowledge version, model, and status.

- Implement Website widget with generated embeddable JavaScript, allowed-domain configuration, secure short-lived conversation tokens, rate limiting, CSP/integration instructions, version/rollback, accessible UI, and no server secret in embed code.

- Implement adapters/contracts for Twilio WhatsApp, Instagram DM, and custom API. Normalize inbound/outbound messages, verify signatures, deduplicate events, apply retries/rate limits, and expose clear “not configured” state rather than fake delivery.

- Maintain full persisted transcripts but only last 10 messages in active conversation context. Isolate every conversation, bot, source, lead, and memory by client.

- Ground FAQ responses in approved knowledge. When confidence is below configurable threshold, use fallback and escalate to a human instead of hallucinating. Store confidence and cited source references.

- Implement lead capture for name/email/phone with a clear collection flow; normalize/deduplicate and create/link the proper client lead. Add Calendly/Cal.com booking adapter and product/service recommendation rules based on context.

- Implement keyword custom actions such as pricing link, with an allowlisted action registry and no arbitrary unsafe execution.

- Log conversation transcript, intent classification, sentiment score, response latency, tokens/cost, sources, confidence, lead/booking, escalation, resolution, and actor. Protect message content from public graph/log surfaces.

- Build conversation dashboard across client chatbots with filters, transcript/detail, low-confidence review queue, takeover control, return-to-bot, and owner reply identity. Graph may show chatbot/service/task relationships but not raw messages.

- Generate weekly report: conversations handled, resolution rate, leads captured, average response time, escalation, conversion, and cost where observed. Do not invent values.

- Implement A/B prompt versions, stable random assignment, outcome/conversion attribution, sample counts/confidence caveat, stop/promote controls, and owner approval for winner promotion.

- Add APIs/OpenAPI, workers, realtime/status, audit, outbox, idempotency, errors, UI responsiveness, and accessibility consistent with prior parts.

### Verification required

Test valid/invalid/malicious documents and URLs, malware failure, prompt-injection text, cross-client retrieval, Q&A review, grounding threshold, exactly 10-message context, lead deduplication, booking/recommendations/actions, transcript classifications, human takeover, channel signatures/replay, retries, widget domain/token/rate security, reports, A/B allocation/metrics, deletion, and provider outages.

Run an E2E sandbox journey: select client → ingest source → review Q&A/config → deploy widget on an allowed test page → conduct multi-turn conversation → low-confidence escalation → capture lead → book/take over → close → generate report. Report real commands/results.

### Definition of done and handoff

FR-CB-001–017 each map to passing evidence; website widget works; other channels have sandbox or honest contract evidence; no cross-client leakage; low-confidence and high-impact paths escalate; reports/A-B tests use observed data. Return changed files, schema/APIs, widget/channel setup, ingestion threat controls, E2E evidence, test outputs, metrics definitions, runbook, risks, and state Prompt 7 may assume. Do not start workflows.

## Prompt 7 — Workflow Automation Builder, Deployment, and Health Monitoring

You are the automation-platform lead implementing Part 7 of 12. Inspect adapter, agent, approval, outbox, webhook, Vault, graph, and documentation systems. Implement FR-WA-001–015 using n8n as the primary real sandbox target and Make.com as the required alternative adapter. Never send credentials to an LLM or claim deployment when only JSON was generated.

### Required implementation

- Capture client, natural-language request, trigger, systems, inputs/outputs, conditions, actions, credentials needed, data classification, failure behavior, and acceptance examples.

- Implement Workflow Designer Agent strategy producing versioned n8n JSON nodes/triggers/connections/conditions/actions plus a human-readable plan and assumptions.

- Validate schema and logic: missing/unconnected/unreachable nodes, invalid parameters, cycles/infinite loops, unbounded fan-out, absent error handling, missing credential references, unsupported node types, and destructive/high-risk actions. Treat suggestions separately from blocking errors.

- Build an accessible visual editor for node/edge inspection, supported modifications, configuration forms, warnings, version history, generated-vs-edited diff, undo/redo, keyboard interaction, zoom/pan, and JSON advanced view with validation.

- Provide templates for lead follow-up, review response, invoice reminder, and social cross-posting with version/compatibility metadata.

- Implement credential connection setup through Vault references and provider-side credential IDs. Generated JSON, LLM prompts, client documentation, UI, and logs must never contain raw secrets.

- Implement n8n adapter operations to create/update, set webhook URL, test execute, activate/deactivate, get status/executions/errors, and delete/archive where supported. Implement the same domain interface for Make.com, documenting unsupported differences explicitly.

- Require owner approval of an immutable workflow version. Run test execution with safe fixture data before activation; show inputs, outputs, steps, timing, warnings, and failure details. Editing invalidates approval/test status.

- Use idempotency/provider IDs to prevent duplicate deployments or activations. Provide rollback to the prior known-good version.

- Generate a client-facing documentation page/PDF with purpose, trigger, ordered behavior, expected outputs, dependencies, safe troubleshooting, owner contact, and version—without credentials/internal secrets.

- Implement signed/deduplicated /webhooks/n8n event ingestion for execution completed/failed; queue substantial processing. Poll n8n/Make when webhook detail is incomplete.

- Track execution count, success rate, average duration, last run/status, failure step/error, deployment version, and connection health. Build workflow health dashboard with filters and actionable error detail.

- On failure, notify owner and show suggested fix clearly as an AI suggestion. Preserve raw normalized evidence and correlation/execution ID.

- Generate monthly impact reports for hours saved, tasks automated, and errors prevented only from configured baselines/observed data; include methodology/assumptions.

- Project workflow nodes/relationships to Automations hub, client, Workflow Designer Agent, tools, credentials metadata (never secret), and documentation. Add APIs/OpenAPI, audit, realtime events, responsive/accessibility behavior, and monitoring.

### Verification required

Unit-test generation/validation fixtures for every failure class and template. Component-test editor, diff, keyboard controls, and invalid state. Contract/sandbox-test n8n create/test/activate/update/status/failure/rollback/idempotency; test Make.com supported behaviors or mark credential-dependent tests with exact reason. Test webhook HMAC/signature, timestamp replay, event deduplication, malformed payload, retry, and out-of-order status. E2E: request → generate → edit → validate → approve → test → deploy → receive success/failure → inspect dashboard/graph/docs/report.

### Definition of done and handoff

FR-WA-001–015 have passing evidence; a sandbox n8n workflow is truly deployed/tested/monitored; Make.com fulfills the same contract where supported with no fake success; credentials remain secret; health/impact metrics are traceable. Return changed files, schema/APIs, JSON/version contracts, provider capability matrix, sandbox evidence, tests, credential/deployment/rollback/webhook runbooks, risks, and the state Prompt 8 may assume.

## Prompt 8 — Client Content Delivery and Agency Content Engine

You are the content-platform lead implementing Part 8 of 12. Inspect agent runtime, client scoping, approvals, jobs, integration adapters, graph, reports, and storage. Implement FR-CG-001–015 and FR-CE-001–009. Build one reusable content artifact/calendar/publishing platform with strict separation between each client's brand and the agency's own marketing.

### Required implementation

- Implement versioned client brand profiles: tone, vocabulary, target audience, key messages, prohibited claims, examples, platform rules, and memory links. Implement agency strategy: audience, topics, voice, content pillars, offers, goals, and calendar gaps.

- Require an explicit scope (clientId or agency workspace) for every brief, generation, retrieval, calendar, publish, metric, report, and graph projection. Test that one brand cannot influence another.

- Implement generation schemas/strategies for LinkedIn, X, Instagram captions, email newsletters, SEO blog articles with keywords/meta description/heading hierarchy, and YouTube/TikTok/Reels scripts with hook/body/CTA. Agency formats include LinkedIn posts, X threads, blogs, newsletters, and case studies.

- Capture brief, sources/provenance, claims needing verification, content version, prompt/model/cost, and channel constraints. Do not present invented current news, performance, client wins, testimonials, or claims as facts.

- Implement repurposing lineage: one approved source becomes at least five formats; agency example supports blog → five LinkedIn posts → X thread → newsletter section. Preserve source/version links and allow deliberate regeneration after edits.

- Implement bulk week/month generation through BullMQ with cost estimate/budget check, progress, partial save, cancellation, retry, and owner review queue.

- Enforce client workflow Draft → Owner Review → Client Review → Approved → Scheduled/Published and agency workflow Draft → Review → Approve → Schedule → Publish. Record reviewer/version/comment/time. Since MVP has no client login, record client-review evidence through owner workflow; never create unauthorized portal access. Editing invalidates approval.

- Build per-client and agency calendars with monthly grid and list, publish date/time/timezone, platform, status, filters, keyboard-accessible rescheduling, collision and missing-approval warnings.

- Recommend optimal times from configured or observed evidence and label recommendations. Allow override. Never claim universal optimality without data.

- Queue only approved versions for idempotent scheduled publishing. Recover missed schedules safely and prevent duplicate posts after retries.

- Implement publishing adapters for LinkedIn, X, WordPress, and Mailchimp with platform validation, preview, provider ID, retry, rate limits, and explicit not-configured/unsupported states.

- Implement signed/deduplicated /webhooks/social plus polling where needed. Track impressions, engagement, clicks, and conversions per piece with source, retrieval time, attribution, and unavailable state.

- Generate monthly client content reports; identify top agency content and suggest related topics; generate monthly agency content ROI with disclosed content/advertising/tool/time cost and conversion/revenue assumptions.

- Build responsive content workspace/calendar/review/publish/analytics UI; project brand knowledge, artifacts, tasks, agents, clients, platforms/tools, and Content hub without exposing full sensitive content on graph.

- Add complete APIs/OpenAPI, audit, outbox/idempotency, realtime status, notifications, authorization, accessibility, logs, and tests.

### Verification required

Test two clients plus agency for hard scope separation; all format schemas; SEO fields; source/claim flags; repurposing lineage; bulk budget/progress/cancel; both approval state machines and bypass attempts through API/job/retry; timezone/DST/calendar; duplicate-safe scheduling/publishing; adapter contracts; social webhook replay; metric/ROI calculations; deletion/export. E2E one client content cycle and one agency campaign through observed metric ingestion/report.

### Definition of done and handoff

FR-CG-001–015 and FR-CE-001–009 pass; no unapproved or wrong-version artifact can publish; scope never leaks; all required formats/calendars/repurposing/adapters/metrics/reports exist; unavailable provider metrics are honest. Return schema/APIs, state diagrams, platform capability matrix, tests/E2E evidence, brand-isolation proof, publishing/rollback runbook, metric definitions, risks, and state for Prompt 9.

## Prompt 9 — Lead Generation, CRM, Proposals, and Follow-up Automation

You are the growth-operations lead implementing Part 9 of 12. Read FR-LG-001–017, FR-PM-001–013, existing client/communication/email/agent/content/job contracts, and provider terms constraints. Implement authorized acquisition only. Do not bypass access controls, CAPTCHAs, anti-bot measures, provider rate limits, or platform terms. Prefer official APIs and owner-authorized exports.

### Required implementation

- Implement source adapters for LinkedIn, Google Maps, industry directories, Crunchbase, and Apollo.io API with per-source capability/authorization configuration, terms-review note, rate limit, provenance, and explicit not-configured state.

- Accept industry, location, company size, job title, and technology-used criteria. Normalize lead name, company, title, email, phone, LinkedIn URL, source, client scope, and date found.

- Deduplicate within the correct client/agency scope using provider ID, normalized email, phone, domain/profile URL, and reviewable fuzzy person/company matches. Never merge silently when confidence is low.

- Implement configurable explainable fit score 1–100, research brief from approved public sources with citations/time, Hot/Warm/Cold categories, competitor/blocked-domain flags, and audited owner override. Do not infer protected/sensitive attributes.

- Generate personalized three-to-five-email drip sequences using only sourced brief and approved templates. Require owner approval of each sequence/version before any send. Editing invalidates approval.

- Send through SMTP/SendGrid/Resend adapters. Implement /webhooks/email with signature/replay/deduplication for delivered/opened/bounced/replied; document the limitations of open tracking. Link communication history.

- Automatically advance the client lead-service pipeline Sourced → Qualified → Outreach Sent → Replied → Meeting Booked → Converted only from verified events or owner action. Track stage timestamps and conversion rates. LinkedIn messages remain drafts for manual owner sending.

- Generate weekly client lead reports: found, qualified, outreach, response rate, meetings, conversion, bounces, and cost using observed data.

- Build agency CRM lead capture from manual entry, /webhooks/leads forms, email inquiries, and social DMs with name, email, company, source, interest, notes, status, value, and follow-up.

- Build accessible drag/drop plus keyboard Kanban: New → Contacted → Qualified → Proposal Sent → Negotiating → Won → Lost. Record stage history; linking Won to a new/existing client requires confirmation.

- Implement Proposal Generator Agent using controlled templates for scope, deliverables, timeline, pricing, and terms. Store immutable v1/v2 versions, diff/change summary, Draft/Sent/Viewed/Accepted/Rejected, generated branded PDF, sent evidence, and honest “Viewed” only from a tracking event.

- Generate personalized follow-ups from communication history, schedule rules such as two days after first contact and five after proposal, allow configuration, alert overdue, and require send approval according to owner policy.

- Implement SRS pipeline/proposal/stats APIs plus consistent routes for client lead service, outreach, and events; OpenAPI, auth, audit, outbox/idempotency, realtime, exports, and deletion.

- Project agency leads as Human nodes connected to Pipeline hub; link lead-service records to client, Lead Generator Agent, outreach tasks, proposal, communications, and conversion/client.

- Build responsive lead-source, qualification, approval, email sequence, client pipeline/report, agency CRM Kanban, proposal editor/version/PDF, follow-up, and analytics UI with WCAG behavior.

### Verification required

Test adapter authorization/config, source normalization, deduplication/fuzzy review, scoring explanation, competitor/blocked flags, research provenance, scope isolation, sequence personalization, mandatory approval bypass attempts, email signatures/replay/out-of-order events, bounce/reply transitions, Kanban keyboard behavior, stage/conversion math, proposal version/diff/PDF/status, follow-up timing/timezones, deletion/export, and graph projection.

Run two E2E flows: client service source → qualify → approve → send → reply/meeting → weekly report; agency lead → Kanban → proposal versions/PDF → scheduled follow-up → Won → confirmed client creation. Report exact sandbox/test evidence and any providers not configured.

### Definition of done and handoff

FR-LG-001–017 and FR-PM-001–013 pass; no outreach bypasses approval; LinkedIn remains draft-only; both pipelines are distinct and measurable; proposals are versioned PDFs; sourcing is authorized and documented; metrics are observed. Return changed files, schema/APIs, source capability/compliance matrix, scoring/dedup rules, approval evidence, email/webhook runbook, tests/E2E, risks, and state for Prompt 10.

## Prompt 10 — Finance, Stripe, Expenses, Profitability, and Revenue Intelligence

You are the finance-platform lead implementing Part 10 of 12. Read FR-FM-001–019, Stripe/API/webhook/security requirements, client/agent cost/time/pipeline contracts, and existing outbox/idempotency infrastructure. Financial correctness and traceability take priority over visual polish. Use Decimal/Numeric, never floating-point accounting.

### Required implementation

- Implement invoice drafts with client, one-time/recurring/usage type, line items (service, hours/amount, rate), server-calculated total, currency, due date, payment terms, notes, and status Draft/Sent/Paid/Overdue/Cancelled.

- Create/sync Stripe customers/invoices, send client email with Stripe-hosted payment page, store provider IDs and immutable event timeline. Use idempotency keys and never create duplicate invoices on retry.

- Implement raw-body signed /webhooks/stripe with timestamp/replay protection, event-ID deduplication, schema validation, fast queue response, out-of-order handling, and reconciliation for invoice paid, payment failed, and subscription updated.

- Treat Stripe/reconciled ledger evidence as payment truth. Surface discrepancies between local and Stripe state and provide safe reconciliation/replay tools.

- Schedule overdue status and reminders exactly at 3, 7, and 14 days. Implement Invoice Chaser Agent strategy to generate reminder drafts and send according to owner approval policy; log messages in client communication history.

- Calculate MRR from active recurring/retainer relationships, total revenue, revenue by client/service, month-over-month growth, and 12-month MRR trend. Define cash/accrual choices explicitly and apply consistently.

- Calculate pipeline-based revenue projections from deal value and configurable expected close probability. Label all projections and assumptions; do not count projected revenue as actual.

- Track expense categories API, tool subscription, hosting, domain, and other. Automatically capture each OpenAI/Anthropic billable attempt from agent usage without double counting. Allow manual amount/category/date/notes and private receipt upload with malware scan.

- Calculate profit margin (Revenue - Expenses) / Revenue × 100 with explicit zero-revenue behavior. Calculate cost per agent and client profitability using revenue minus attributable API, time, and configured direct costs.

- Generate auditable P&L by month/quarter/year, client profitability, cost-per-agent, and tax-ready income/expense CSV. Include generation time, period, currency, methodology, and drill-down source IDs. State that export is data, not tax advice.

- Implement required finance APIs: invoice list/detail/create/send, finance dashboard, P&L, client profitability, expense create/list; add required reconciliation/reminder/export routes, OpenAPI, auth, encrypted sensitive fields, audit, rate limits, and pagination.

- Build finance dashboard with MRR chart, revenue by client/service, expenses, margin, overdue, projections, and source drill-down. Integrate main dashboard metrics.

- Project revenue/invoice/payment/expense nodes as appropriate, financial edges client → invoice → payment/Finance hub, and realtime payment_received glow.

- Ensure exports/deletion/recovery, partial provider outages, webhook retries, notifications, Sentry/log redaction, and responsive/accessibility requirements.

### Verification required

Unit-test decimal rounding, line totals, currencies, recurring MRR, statuses, due dates and 3/7/14 schedule, projections, zero-revenue margin, P&L, profitability attribution, agent cost, and CSV. Contract/sandbox-test Stripe create/send/pay/fail/cancel/subscription, signature, replay, duplicate, out-of-order, retry, and reconciliation. Test receipt malware/storage, encryption/redaction, owner-only access, API-cost retry accounting, graph/realtime.

Run E2E: client → draft invoice → send → Stripe test payment → webhook/reconcile → graph/dashboard → P&L/profitability/CSV. Run overdue/reminder alternative. Report exact evidence.

### Definition of done and handoff

FR-FM-001–019 pass; totals are reproducible; Stripe state reconciles; reminders work; MRR/revenue/expenses/margin/P&L/client profitability/agent cost/export are accurate; finance graph/realtime work; sensitive data is protected. Return schema/APIs, accounting definitions, event map, test outputs, sample reports, reconciliation/reminder/restore runbooks, risks, and state for Prompt 11.

## Prompt 11 — Knowledge Base, SOPs, Notifications, Reports, and Analytics

You are the knowledge and business-intelligence lead implementing Part 11 of 12. Inspect every domain's events, metrics, graph projections, report contracts, notification records, agent memory, client deletion/export behavior, and UI patterns. Implement FR-KB-001–014, FR-NA-001–004, and FR-RA-001–008, plus every notification trigger/default in SRS Section 5.11.1.

### Required implementation

- Implement knowledge entries with title, Markdown content, exact categories (SOPs, Templates, Brand Voices, Client Data, Industry Research, Lessons Learned, Decisions, Meeting Notes), tags, links, versions, access count, and timestamps. Sanitize Markdown against XSS.

- Version every change, show history/diff, and revert by creating a new auditable version. Archive/recover/delete consistently with related embeddings and links.

- Generate 1,536-dimension embeddings with provider/model metadata and pgvector; implement full-text and semantic search, filters, cursor pagination, ranking explanations, and reindex/migration procedure.

- Link knowledge to clients, agents, projects, SOPs, decisions, and graph edges. Expose linked knowledge in entity drawers and suggest related entries using similarity threshold, with owner dismiss/feedback.

- Let agents propose significant learnings after runs. Enforce client scope and owner/policy review before shared knowledge; store run/source provenance.

- Implement SOP title, ordered steps, materials, expected outcome, last tested date, agent link/version, usage count, executions, last execution, and >30-day-not-used review flag. An agent run must record the exact SOP version.

- Implement all notification definitions exactly: agent failure (Email/In-app/Slack Critical On), invoice overdue 3+ days (Email/In-app High On), new lead (In-app/Slack Medium On), client reply (In-app/Email Medium On), task due today (In-app Medium On), task overdue (In-app/Email High On), API cost threshold (Email/Slack High On), weekly report ready (In-app Low On), renewal due 30 days (Email/In-app High On), content scheduled (In-app Low On), knowledge suggestion (In-app Low Off).

- Allow independent toggles, configurable timezone quiet hours, and daily low-priority digest. Critical records remain durable; document whether delivery overrides/deferred quiet hours. Ensure retries/deduplication and delivery attempts.

- Build notification bell/unread count, unread-first list, toast, mark one read, read all, related-entity navigation, preferences, quiet hours, digest, and channel health. Implement required notification APIs/OpenAPI.

- Build customizable/reorderable main dashboard: MRR, Active Clients, Running/Active Agents, Open Tasks, Pipeline Value; 7/30-day sparklines; 12-month MRR area chart; last 10 agent runs with status/duration/cost; pipeline stage snapshot; last five unread notifications; quick New Client/New Invoice/Run Agent/Search Knowledge actions.

- Generate weekly summary (revenue, new clients, tasks, agent performance, pipeline changes), monthly review (P&L, retention, agent cost, content performance), and client-branded shareable project/deliverable/metric reports. Filter internal-sensitive fields.

- Implement Weekly Reporter Agent over verified query results. It may summarize but never invent missing metrics.

- Export every report to PDF and CSV, store immutable artifacts, schedule weekly/monthly generation, notify completion, list/download from Reports, and handle retry/idempotency.

- Implement required Knowledge APIs and related links/search, Reports APIs, audit, authorization, realtime, graph Knowledge/SOP/Decision nodes and reference edges, accessibility, responsive UI, and performance instrumentation.

### Verification required

Test Markdown sanitization, versions/diff/revert, embedding/full-text/semantic relevance, links/related threshold/access counts, cross-client isolation, deletion/reindex, SOP version/execution/30-day rule. Use table-driven tests for every notification trigger, exact channels/priority/default, toggles, quiet hours across midnight/DST, digest, retry/duplicate/failure, unread counts. Test widget customization/data calculations and <3-second dashboard. Load-test 10,000 knowledge entries: full-text <1 second and semantic <2 seconds. Test scheduled report/PDF/CSV/branding/authorization/no-fabrication.

E2E: create/version/search/link knowledge → execute SOP → trigger and configure notification → generate scheduled weekly/monthly/client report → inspect/download PDF/CSV and graph links.

### Definition of done and handoff

FR-KB-001–014, FR-NA-001–004, FR-RA-001–008 and every notification default pass; knowledge/dashboard performance passes; reports use source data; SOPs and graph links work; all artifacts are exportable and secure. Return changed files, schema/APIs, notification matrix, search benchmark, report samples/data dictionary, test results, runbooks, risks, and complete feature-state for Prompt 12.

## Prompt 12 — Whole-System Hardening, Deployment, Recovery, and Production Acceptance

You are the principal engineer/release lead implementing Part 12 of 12. Do not add unrelated features. Audit the entire repository against the original SRS and 03_SRS_Coverage_and_Traceability_Matrix.md. Treat every unverified requirement as open, regardless of whether a screen exists. Start with a gap report and implementation/test plan. Preserve production data; rehearse destructive work in isolated environments.

### Objective and SRS accountability

Close all cross-module gaps and prove NFR-P-001–010, NFR-S-001–006, NFR-R-001–006, NFR-U-001–006, NFR-PO-001–004, NFR-M-001–006, every SEC-A/Z/E/API/I/C requirement, all API/realtime/webhook/integration/data/UI/deployment obligations, SRS Sections 11.1–11.5, original phase exit criteria, and success-metric instrumentation. Deploy and operate the production system while keeping Section 12.6 features post-MVP and feature-gated.

### Required implementation and audit

- Generate a live traceability report from tests/code/OpenAPI/schema: 246/246 numbered requirements plus unnumbered data fields/relations, API endpoints/conventions, realtime events, webhook paths, integrations, environment variables, pages/layout, graph behaviors, deployment, monitoring, backup, future scope, and success metrics. Fix gaps; do not mark manual assumptions as passed.

- Run full cross-domain E2E flows: client/graph; agent/memory/approval/cost; chatbot; workflow; client/agency content; client lead service; agency CRM/proposal; invoice/finance; knowledge/SOP; notifications; dashboards/reports; export/deletion/recovery.

- Verify alternate-path controls: no approval bypass through API, worker, replay, schedule, chain, webhook, or retry; no cross-client data/memory/file/report leakage; all mutations audit; external effects are idempotent; realtime reconnect refetches truth.

- Complete OpenAPI and compare every SRS endpoint. Verify realtime channels/events and /webhooks/stripe, /webhooks/n8n, /webhooks/email, /webhooks/leads, /webhooks/social with signatures, replay protection, deduplication, and durable receipt.

- Optimize and prove SRS performance in production-like conditions: initial load <2s; graph ≤100 <1s; graph 100–300 <3s/Canvas; CRUD API <500ms p95; queue <5s; realtime <2s; full-text <1s; semantic <2s; dashboard <3s; 10MB upload <10s. Record percentile, runs, dataset, browser/hardware/environment.

- Prove scale: 50 active clients, 30 concurrent agent runs, 10,000 knowledge entries, 500 graph nodes with filter/pagination strategy, 500 queued tasks without backlog, and capacity plan for 50GB PostgreSQL/100GB files.

- Prove reliability: 99.5% SLI/alert definition, three-attempt external retries, partial agent saves, React widget error isolation, and graceful LLM outage where non-AI features stay fully functional and core data remains read-only accessible as designed. Fault-test Stripe, n8n, email/social, Redis workers, realtime, and database interruption for loss/duplicates.

- Complete security verification: Supabase auth/session/login rate limits; owner-only authorization; Vault/AES-256 secrets; TLS 1.3/HTTPS; database at rest and application-level sensitive finance encryption; malware scan; 10/100MB limits; Zod; Prisma parameterization; XSS sanitization/CSP; CSRF; CORS; HSTS/X-Frame/X-Content-Type/Referrer; database SSL; Dependabot/Snyk; Cloudflare protection; audit/export/delete; provider DPA considerations; no cookie-consent feature unless a future portal is actually introduced.

- Threat-model and penetration-test authorized surfaces: auth, OAuth callback, webhooks, uploads/parsers, SSRF, widget, prompt/retrieval injection, tool permissions, exports, signed URLs, queues/replay, logs/Sentry, and deletion. Fix critical/high findings before go-live.

- Verify usability: new owner can explore without training, primary actions within two clicks, Cmd/Ctrl+K and N new-client shortcuts, dark consistency, destructive seven-day undo, accurate empty/error states.

- Perform WCAG 2.1 AA and responsive audit at desktop ≥1280, tablet 768–1279, mobile <768. Verify keyboard, focus, ARIA, contrast, reduced motion, data tables, graph descriptions/equivalent list, screen readers, bottom tabs, stacked cards, mobile critical views.

- Meet coverage ≥70% core business logic and ≥50% UI components while ensuring critical negative paths are tested. Enforce lint/typecheck/test/build/OpenAPI/migration/security gates in CI.

- Deploy SRS architecture: Vercel frontend/API; Supabase PostgreSQL/Auth/Storage/Realtime; Upstash Redis; n8n on Railway/Render; Cloudflare DNS/CDN/DDoS where used. Configure only enabled integrations and honest unavailable states for optional ones.

- Implement GitHub Actions every-push lint/typecheck/unit/build, PR preview, reviewed production deployment plus Prisma migration, and weekly Dependabot/npm audit/Snyk. Do not run production migration from untrusted previews.

- Activate Sentry, Vercel Analytics, Axiom/Logtail, UptimeRobot, Supabase health, queue depth/age, agent success/cost, webhook lag/failures, report schedules, and daily OpenAI/Anthropic spend alerts. Every critical alert links a runbook.

- Enable Supabase automated daily backups with 30-day retention/PITR and Supabase Storage versioning. Perform a timed restore from backup, redeploy from GitHub, restore/verify environment references, and prove RPO ≤24 hours and RTO ≤1 hour. Do not store actual environment values in Git.

- Complete internal documentation for every module, API, architecture/ER, environments, integrations, owner SOP, incident response, provider outage, failed job/replay, webhook, billing reconciliation, migration/rollback, restore, export/delete, and key rotation.

- Instrument SRS Month 6/12 metrics—clients, MRR, agents, success, API cost, owner time/client/week, uptime, knowledge count, margin—as targets based on real records. Never seed target achievements.

- Add disabled feature flags/extension seams only for client portal, white label, multi-user contractors, marketplace, predictive analytics, voice, native mobile/PWA, calendar sync, Slack bot commands, and custom integration builder. Do not expose navigation/APIs or claim them implemented.

- Remove production mocks, demo data, placeholder secrets, debug bypasses, and obsolete flags. Preserve deterministic fakes only in test code.

### Required release evidence

Produce: traceability report; full test report; coverage; OpenAPI diff; migration rehearsal; security/threat findings and fixes; performance/scale results; failure-injection results; accessibility/responsive report; sandbox integration matrix; deployment inventory; monitoring/alert proof; backup/restore timestamps proving RPO/RTO; data export/deletion proof; operator acceptance checklist; rollback plan; residual-risk register.

Run a production smoke test with controlled effects. Create a go/no-go record naming release owner, deployment version, migration, backup, rollback, known risks, and 72-hour monitoring plan. If any critical gate fails, declare NO-GO accurately and list remediation—do not soften the result.

### Final definition of done

The system is feature-complete against the initial SRS; traceability is 246/246 with all unnumbered categories covered; tests/security/performance/scale/accessibility/recovery pass; CI/CD, observability, budgets, backups, and runbooks are active; no mock, hard-coded secret, data leak, approval bypass, or duplicate external effect remains; production can operate a 10–15 client agency; future features remain gated.

### Final handoff response

Return an executive release summary, exact version/commit/deployment endpoints, requirement coverage, all evidence locations, commands/results, enabled and disabled integrations, environment variable names (never values), migrations, backup/restore proof, monitoring/runbooks, known residual risks, go/no-go result, rollback procedure, and recommended post-release 72-hour checks. Do not begin future enhancements without a new approved specification.

End of Volume II — Twelve Detailed Build Prompts

# Volume III — SRS Coverage and Traceability

Source: D:\Downloads\AI_Automation_Agency_OS_SRS.docx

Document ID: SRS-AIOS-2026-001

Version: 1.0, July 2026

Purpose: Prove that the 12-part roadmap preserves every numbered requirement and every material unnumbered SRS obligation.

## 1. Coverage policy

The original SRS remains authoritative. “Completion part” identifies the part accountable for finished behavior; foundational or cross-cutting work may occur earlier. Part 12 independently verifies all non-functional and security requirements. A row is not complete because code exists: the listed evidence must pass in a production-like or appropriate sandbox/test environment.

Recommended additions in the roadmap—adapter contracts, outbox, idempotency, feature flags, structured telemetry, dead-letter replay, deterministic AI tests, data classification, and incident/restore playbooks—strengthen implementation but do not replace an SRS requirement.

## 2. Automated numbered-requirement inventory

| Class | Extracted unique IDs | Expected | Status |
| --- | --- | --- | --- |
| Functional (FR-*) | 175 | 175 | PASS |
| Non-functional (NFR-*) | 38 | 38 | PASS |
| Security (SEC-*) | 33 | 33 | PASS |
| Total | 246 | 246 | PASS |

The matrix was generated directly from the SRS DOCX XML by tools/generate_traceability.py. The generator fails if the extracted set is not 246 IDs, if a family is unmapped, or if an ID lacks a completion part/test strategy.

## 3. Numbered requirements

### 3.1 Client Management — 20 requirements

| Requirement | SRS requirement / target | Completion part | Mandatory verification evidence |
| --- | --- | --- | --- |
| FR-CM-001 | System shall allow creating a new client with: name, industry, contact person, email, phone, company website, notes, and logo upload | Part 3 | Client domain unit + /api/v1/clients integration + responsive E2E and graph-projection test proving the stated behavior/target. |
| FR-CM-002 | System shall allow editing any client field at any time | Part 3 | Client domain unit + /api/v1/clients integration + responsive E2E and graph-projection test proving the stated behavior/target. |
| FR-CM-003 | System shall allow archiving (soft delete) a client — data retained but hidden from active views | Part 3 | Client domain unit + /api/v1/clients integration + responsive E2E and graph-projection test proving the stated behavior/target. |
| FR-CM-004 | System shall allow permanently deleting a client with confirmation dialog and 7-day undo window | Part 3 | Client domain unit + /api/v1/clients integration + responsive E2E and graph-projection test proving the stated behavior/target. |
| FR-CM-005 | System shall display clients in a list view (sortable by name, MRR, start date, status) and as nodes on the knowledge graph | Part 3 | Client domain unit + /api/v1/clients integration + responsive E2E and graph-projection test proving the stated behavior/target. |
| FR-CM-006 | System shall support client status: Active, Onboarding, Paused, Churned, Prospect | Part 3 | Client domain unit + /api/v1/clients integration + responsive E2E and graph-projection test proving the stated behavior/target. |
| FR-CM-007 | System shall allow adding multiple contacts per client (name, role, email, phone, notes) | Part 3 | Client domain unit + /api/v1/clients integration + responsive E2E and graph-projection test proving the stated behavior/target. |
| FR-CM-008 | System shall mark one contact as primary | Part 3 | Client domain unit + /api/v1/clients integration + responsive E2E and graph-projection test proving the stated behavior/target. |
| FR-CM-009 | System shall track last contact date for each contact | Part 3 | Client domain unit + /api/v1/clients integration + responsive E2E and graph-projection test proving the stated behavior/target. |
| FR-CM-010 | Contacts shall appear as Human nodes on the knowledge graph, connected to their client node | Part 3 | Client domain unit + /api/v1/clients integration + responsive E2E and graph-projection test proving the stated behavior/target. |
| FR-CM-011 | System shall allow creating projects under a client (name, type, status, start date, due date, description) | Part 3 | Client domain unit + /api/v1/clients integration + responsive E2E and graph-projection test proving the stated behavior/target. |
| FR-CM-012 | Project types: Chatbot Build, Workflow Automation, Content Package, Lead Generation, Custom | Part 3 | Client domain unit + /api/v1/clients integration + responsive E2E and graph-projection test proving the stated behavior/target. |
| FR-CM-013 | System shall track project status: Planning, In Progress, Review, Delivered, Revision, Complete | Part 3 | Client domain unit + /api/v1/clients integration + responsive E2E and graph-projection test proving the stated behavior/target. |
| FR-CM-014 | System shall allow assigning AI agents and/or human tasks to projects | Part 3 | Client domain unit + /api/v1/clients integration + responsive E2E and graph-projection test proving the stated behavior/target. |
| FR-CM-015 | System shall track time spent on each project (manual entry + auto-tracked from agent runs) | Part 3 | Client domain unit + /api/v1/clients integration + responsive E2E and graph-projection test proving the stated behavior/target. |
| FR-CM-016 | Each project shall have a deliverables checklist that must be completed before marking as Delivered | Part 3 | Client domain unit + /api/v1/clients integration + responsive E2E and graph-projection test proving the stated behavior/target. |
| FR-CM-017 | System shall maintain a chronological log of all client communications (email, notes, call summaries, Slack messages) | Part 3 | Client domain unit + /api/v1/clients integration + responsive E2E and graph-projection test proving the stated behavior/target. |
| FR-CM-018 | System shall allow manually logging communications (type, date, summary, next action) | Part 3 | Client domain unit + /api/v1/clients integration + responsive E2E and graph-projection test proving the stated behavior/target. |
| FR-CM-019 | System shall auto-log emails sent via integrated Gmail when tagged with client email | Part 3 | Client domain unit + /api/v1/clients integration + responsive E2E and graph-projection test proving the stated behavior/target. |
| FR-CM-020 | Communication log shall be visible in the client detail panel on the knowledge graph | Part 3 | Client domain unit + /api/v1/clients integration + responsive E2E and graph-projection test proving the stated behavior/target. |

### 3.2 AI Agent Management — 24 requirements

| Requirement | SRS requirement / target | Completion part | Mandatory verification evidence |
| --- | --- | --- | --- |
| FR-AM-001 | System shall allow creating new AI agents with: name, description, type, model selection, system prompt, and tool assignments | Part 5 | Agent runtime unit + BullMQ/provider integration + approval/memory/cost E2E and graph realtime test proving the stated behavior/target. |
| FR-AM-002 | Agent types: Chatbot Builder, Workflow Designer, Content Writer, Lead Generator, Invoice Chaser, CRM Manager, Weekly Reporter, Research Analyst, Custom | Part 5 | Agent runtime unit + BullMQ/provider integration + approval/memory/cost E2E and graph realtime test proving the stated behavior/target. |
| FR-AM-003 | System shall allow selecting LLM model per agent (GPT-4o, GPT-4o-mini, Claude 3.5 Sonnet, Claude 4) | Part 5 | Agent runtime unit + BullMQ/provider integration + approval/memory/cost E2E and graph realtime test proving the stated behavior/target. |
| FR-AM-004 | System shall allow configuring model parameters: temperature, max tokens, top_p, frequency penalty | Part 5 | Agent runtime unit + BullMQ/provider integration + approval/memory/cost E2E and graph realtime test proving the stated behavior/target. |
| FR-AM-005 | System shall allow writing and editing the system prompt for each agent via a rich text editor | Part 5 | Agent runtime unit + BullMQ/provider integration + approval/memory/cost E2E and graph realtime test proving the stated behavior/target. |
| FR-AM-006 | System shall allow assigning tools to agents (web search, file read/write, code execution, API calls, email send) | Part 5 | Agent runtime unit + BullMQ/provider integration + approval/memory/cost E2E and graph realtime test proving the stated behavior/target. |
| FR-AM-007 | System shall allow setting agent schedule: Manual (run on demand), Scheduled (cron expression), Event-triggered (webhook) | Part 5 | Agent runtime unit + BullMQ/provider integration + approval/memory/cost E2E and graph realtime test proving the stated behavior/target. |
| FR-AM-008 | System shall execute agents via BullMQ background job queue | Part 5 | Agent runtime unit + BullMQ/provider integration + approval/memory/cost E2E and graph realtime test proving the stated behavior/target. |
| FR-AM-009 | Each agent run shall be logged with: start time, end time, duration, input, output, token usage, API cost, status (success/fail) | Part 5 | Agent runtime unit + BullMQ/provider integration + approval/memory/cost E2E and graph realtime test proving the stated behavior/target. |
| FR-AM-010 | System shall support agent chaining — output of Agent A can trigger Agent B | Part 5 | Agent runtime unit + BullMQ/provider integration + approval/memory/cost E2E and graph realtime test proving the stated behavior/target. |
| FR-AM-011 | System shall support human-in-the-loop — agent drafts output, pauses for owner approval, then executes | Part 5 | Agent runtime unit + BullMQ/provider integration + approval/memory/cost E2E and graph realtime test proving the stated behavior/target. |
| FR-AM-012 | System shall implement retry logic: up to 3 retries with exponential backoff on API failures | Part 5 | Agent runtime unit + BullMQ/provider integration + approval/memory/cost E2E and graph realtime test proving the stated behavior/target. |
| FR-AM-013 | System shall enforce daily token budget per agent (configurable limit) to control costs | Part 5 | Agent runtime unit + BullMQ/provider integration + approval/memory/cost E2E and graph realtime test proving the stated behavior/target. |
| FR-AM-014 | System shall display real-time agent status on the knowledge graph (green=running, yellow=idle, red=error, gray=paused) | Part 5 | Agent runtime unit + BullMQ/provider integration + approval/memory/cost E2E and graph realtime test proving the stated behavior/target. |
| FR-AM-015 | System shall provide an agent dashboard showing: all agents, current status, last run time, total runs, total cost, success rate | Part 5 | Agent runtime unit + BullMQ/provider integration + approval/memory/cost E2E and graph realtime test proving the stated behavior/target. |
| FR-AM-016 | System shall send notifications when an agent fails (email + in-app + optional Slack) | Part 5 | Agent runtime unit + BullMQ/provider integration + approval/memory/cost E2E and graph realtime test proving the stated behavior/target. |
| FR-AM-017 | System shall provide a run log viewer with filtering by agent, date range, status | Part 5 | Agent runtime unit + BullMQ/provider integration + approval/memory/cost E2E and graph realtime test proving the stated behavior/target. |
| FR-AM-018 | System shall track cumulative API costs per agent and display on the agent node | Part 5 | Agent runtime unit + BullMQ/provider integration + approval/memory/cost E2E and graph realtime test proving the stated behavior/target. |
| FR-AM-019 | System shall show agent output preview in the notification (abbreviated, expandable to full) | Part 5 | Agent runtime unit + BullMQ/provider integration + approval/memory/cost E2E and graph realtime test proving the stated behavior/target. |
| FR-AM-020 | Each agent shall have a persistent memory store (key-value + vector embeddings) | Part 5 | Agent runtime unit + BullMQ/provider integration + approval/memory/cost E2E and graph realtime test proving the stated behavior/target. |
| FR-AM-021 | Agent memory shall persist across runs — the agent remembers client preferences, past outputs, and lessons | Part 5 | Agent runtime unit + BullMQ/provider integration + approval/memory/cost E2E and graph realtime test proving the stated behavior/target. |
| FR-AM-022 | System shall allow owner to view and edit agent memory directly | Part 5 | Agent runtime unit + BullMQ/provider integration + approval/memory/cost E2E and graph realtime test proving the stated behavior/target. |
| FR-AM-023 | Agent memory shall be scoped — client-specific memory is not shared across clients unless explicitly linked | Part 5 | Agent runtime unit + BullMQ/provider integration + approval/memory/cost E2E and graph realtime test proving the stated behavior/target. |
| FR-AM-024 | System shall implement memory summarization — when memory exceeds token limits, older entries are compressed into summaries | Part 5 | Agent runtime unit + BullMQ/provider integration + approval/memory/cost E2E and graph realtime test proving the stated behavior/target. |

### 3.3 Chatbot Builder — 17 requirements

| Requirement | SRS requirement / target | Completion part | Mandatory verification evidence |
| --- | --- | --- | --- |
| FR-CB-001 | Agent shall accept client-provided knowledge base (FAQ document, website URLs, product docs) as training material | Part 6 | Chatbot ingestion/channel/conversation contract tests + secured widget end-to-end scenario proving the stated behavior/target. |
| FR-CB-002 | Agent shall parse uploaded documents and generate structured Q&A pairs for chatbot training | Part 6 | Chatbot ingestion/channel/conversation contract tests + secured widget end-to-end scenario proving the stated behavior/target. |
| FR-CB-003 | Agent shall create chatbot configuration: name, brand voice, greeting message, fallback response, escalation rules | Part 6 | Chatbot ingestion/channel/conversation contract tests + secured widget end-to-end scenario proving the stated behavior/target. |
| FR-CB-004 | System shall allow selecting chatbot platform: Website widget (embeddable JS), WhatsApp (via Twilio), Instagram DM, custom API | Part 6 | Chatbot ingestion/channel/conversation contract tests + secured widget end-to-end scenario proving the stated behavior/target. |
| FR-CB-005 | System shall generate an embeddable JavaScript widget for website deployment | Part 6 | Chatbot ingestion/channel/conversation contract tests + secured widget end-to-end scenario proving the stated behavior/target. |
| FR-CB-006 | Agent shall support multi-turn conversation with context memory (conversation history window of 10 messages) | Part 6 | Chatbot ingestion/channel/conversation contract tests + secured widget end-to-end scenario proving the stated behavior/target. |
| FR-CB-007 | Chatbot shall handle FAQ responses with configurable confidence threshold (below threshold = escalate to human) | Part 6 | Chatbot ingestion/channel/conversation contract tests + secured widget end-to-end scenario proving the stated behavior/target. |
| FR-CB-008 | Chatbot shall support lead capture: collect name, email, phone during conversation | Part 6 | Chatbot ingestion/channel/conversation contract tests + secured widget end-to-end scenario proving the stated behavior/target. |
| FR-CB-009 | Chatbot shall support appointment booking integration (Calendly / Cal.com API) | Part 6 | Chatbot ingestion/channel/conversation contract tests + secured widget end-to-end scenario proving the stated behavior/target. |
| FR-CB-010 | Chatbot shall support product/service recommendations based on conversation context | Part 6 | Chatbot ingestion/channel/conversation contract tests + secured widget end-to-end scenario proving the stated behavior/target. |
| FR-CB-011 | Chatbot shall log all conversations with transcript, intent classification, and sentiment score | Part 6 | Chatbot ingestion/channel/conversation contract tests + secured widget end-to-end scenario proving the stated behavior/target. |
| FR-CB-012 | Chatbot shall support custom actions triggered by keywords (e.g., 'pricing' → show pricing page) | Part 6 | Chatbot ingestion/channel/conversation contract tests + secured widget end-to-end scenario proving the stated behavior/target. |
| FR-CB-013 | System shall provide a conversation dashboard showing all chats across all client chatbots | Part 6 | Chatbot ingestion/channel/conversation contract tests + secured widget end-to-end scenario proving the stated behavior/target. |
| FR-CB-014 | System shall allow owner to take over a conversation manually (human takeover mode) | Part 6 | Chatbot ingestion/channel/conversation contract tests + secured widget end-to-end scenario proving the stated behavior/target. |
| FR-CB-015 | System shall flag conversations where confidence was below threshold for owner review | Part 6 | Chatbot ingestion/channel/conversation contract tests + secured widget end-to-end scenario proving the stated behavior/target. |
| FR-CB-016 | System shall generate weekly chatbot performance reports (conversations handled, resolution rate, leads captured, avg response time) | Part 6 | Chatbot ingestion/channel/conversation contract tests + secured widget end-to-end scenario proving the stated behavior/target. |
| FR-CB-017 | System shall allow A/B testing different chatbot prompts and measuring conversion | Part 6 | Chatbot ingestion/channel/conversation contract tests + secured widget end-to-end scenario proving the stated behavior/target. |

### 3.4 Workflow Automation — 15 requirements

| Requirement | SRS requirement / target | Completion part | Mandatory verification evidence |
| --- | --- | --- | --- |
| FR-WA-001 | Agent shall accept a natural language description of the desired automation from the client | Part 7 | Workflow generator/validator unit + n8n/Make contract/sandbox + deploy/monitor E2E proving the stated behavior/target. |
| FR-WA-002 | Agent shall generate a workflow blueprint (nodes, triggers, conditions, actions) in n8n JSON format | Part 7 | Workflow generator/validator unit + n8n/Make contract/sandbox + deploy/monitor E2E proving the stated behavior/target. |
| FR-WA-003 | System shall provide a visual workflow editor for reviewing and modifying generated workflows before deployment | Part 7 | Workflow generator/validator unit + n8n/Make contract/sandbox + deploy/monitor E2E proving the stated behavior/target. |
| FR-WA-004 | Agent shall validate workflow logic (check for missing connections, infinite loops, unhandled errors) before deployment | Part 7 | Workflow generator/validator unit + n8n/Make contract/sandbox + deploy/monitor E2E proving the stated behavior/target. |
| FR-WA-005 | System shall support workflow templates for common patterns (lead follow-up, review response, invoice reminder, social cross-posting) | Part 7 | Workflow generator/validator unit + n8n/Make contract/sandbox + deploy/monitor E2E proving the stated behavior/target. |
| FR-WA-006 | System shall deploy workflows to n8n via API (create workflow, activate, set webhook URLs) | Part 7 | Workflow generator/validator unit + n8n/Make contract/sandbox + deploy/monitor E2E proving the stated behavior/target. |
| FR-WA-007 | System shall deploy workflows to Make.com via API as an alternative platform | Part 7 | Workflow generator/validator unit + n8n/Make contract/sandbox + deploy/monitor E2E proving the stated behavior/target. |
| FR-WA-008 | System shall configure all required credentials and API connections on the automation platform | Part 7 | Workflow generator/validator unit + n8n/Make contract/sandbox + deploy/monitor E2E proving the stated behavior/target. |
| FR-WA-009 | System shall run a test execution of the workflow before marking as deployed | Part 7 | Workflow generator/validator unit + n8n/Make contract/sandbox + deploy/monitor E2E proving the stated behavior/target. |
| FR-WA-010 | System shall generate a client-facing workflow documentation page (what it does, triggers, expected outputs) | Part 7 | Workflow generator/validator unit + n8n/Make contract/sandbox + deploy/monitor E2E proving the stated behavior/target. |
| FR-WA-011 | System shall monitor deployed workflow execution status via n8n/Make.com APIs | Part 7 | Workflow generator/validator unit + n8n/Make contract/sandbox + deploy/monitor E2E proving the stated behavior/target. |
| FR-WA-012 | System shall alert owner when a workflow fails (with error details and suggested fix) | Part 7 | Workflow generator/validator unit + n8n/Make contract/sandbox + deploy/monitor E2E proving the stated behavior/target. |
| FR-WA-013 | System shall track execution counts, success rates, and average execution time per workflow | Part 7 | Workflow generator/validator unit + n8n/Make contract/sandbox + deploy/monitor E2E proving the stated behavior/target. |
| FR-WA-014 | System shall maintain a workflow health dashboard showing all deployed workflows and their status | Part 7 | Workflow generator/validator unit + n8n/Make contract/sandbox + deploy/monitor E2E proving the stated behavior/target. |
| FR-WA-015 | System shall generate monthly workflow impact reports (hours saved, tasks automated, errors prevented) | Part 7 | Workflow generator/validator unit + n8n/Make contract/sandbox + deploy/monitor E2E proving the stated behavior/target. |

### 3.5 Client Content Generation — 15 requirements

| Requirement | SRS requirement / target | Completion part | Mandatory verification evidence |
| --- | --- | --- | --- |
| FR-CG-001 | Agent shall accept client brand voice profile (tone, vocabulary, target audience, key messages) as persistent memory | Part 8 | Client-content scope/approval/calendar/publisher tests + observed-metrics E2E proving the stated behavior/target. |
| FR-CG-002 | Agent shall generate social media posts (LinkedIn, Twitter/X, Instagram captions) based on content calendar | Part 8 | Client-content scope/approval/calendar/publisher tests + observed-metrics E2E proving the stated behavior/target. |
| FR-CG-003 | Agent shall generate email newsletters from a topic brief or recent news/updates | Part 8 | Client-content scope/approval/calendar/publisher tests + observed-metrics E2E proving the stated behavior/target. |
| FR-CG-004 | Agent shall generate long-form blog articles with SEO optimization (keywords, meta description, headings) | Part 8 | Client-content scope/approval/calendar/publisher tests + observed-metrics E2E proving the stated behavior/target. |
| FR-CG-005 | Agent shall generate video scripts (YouTube, TikTok, Reels) with hook, body, CTA structure | Part 8 | Client-content scope/approval/calendar/publisher tests + observed-metrics E2E proving the stated behavior/target. |
| FR-CG-006 | All generated content shall go through an approval workflow: Draft → Owner Review → Client Review → Approved → Scheduled/Published | Part 8 | Client-content scope/approval/calendar/publisher tests + observed-metrics E2E proving the stated behavior/target. |
| FR-CG-007 | Agent shall support content repurposing — one piece of content auto-converted to 5+ formats | Part 8 | Client-content scope/approval/calendar/publisher tests + observed-metrics E2E proving the stated behavior/target. |
| FR-CG-008 | System shall maintain a content calendar per client with publish dates, platforms, and content status | Part 8 | Client-content scope/approval/calendar/publisher tests + observed-metrics E2E proving the stated behavior/target. |
| FR-CG-009 | Calendar shall display as both a monthly grid view and a list view | Part 8 | Client-content scope/approval/calendar/publisher tests + observed-metrics E2E proving the stated behavior/target. |
| FR-CG-010 | System shall auto-schedule content based on optimal posting times per platform | Part 8 | Client-content scope/approval/calendar/publisher tests + observed-metrics E2E proving the stated behavior/target. |
| FR-CG-011 | System shall support bulk content generation — generate a week/month of content in one agent run | Part 8 | Client-content scope/approval/calendar/publisher tests + observed-metrics E2E proving the stated behavior/target. |
| FR-CG-012 | System shall publish approved content to connected platforms via API (LinkedIn, Twitter/X, WordPress, Mailchimp) | Part 8 | Client-content scope/approval/calendar/publisher tests + observed-metrics E2E proving the stated behavior/target. |
| FR-CG-013 | System shall queue content for scheduled publishing at optimal times | Part 8 | Client-content scope/approval/calendar/publisher tests + observed-metrics E2E proving the stated behavior/target. |
| FR-CG-014 | System shall track published content performance (impressions, engagement, clicks) via platform APIs | Part 8 | Client-content scope/approval/calendar/publisher tests + observed-metrics E2E proving the stated behavior/target. |
| FR-CG-015 | System shall generate monthly content performance reports per client | Part 8 | Client-content scope/approval/calendar/publisher tests + observed-metrics E2E proving the stated behavior/target. |

### 3.6 Client Lead Generation — 17 requirements

| Requirement | SRS requirement / target | Completion part | Mandatory verification evidence |
| --- | --- | --- | --- |
| FR-LG-001 | Agent shall scrape leads from configurable sources: LinkedIn, Google Maps, industry directories, Crunchbase, Apollo.io API | Part 9 | Authorized source/dedup/score/outreach approval tests + client lead-service E2E proving the stated behavior/target. |
| FR-LG-002 | System shall accept lead search criteria: industry, location, company size, job title, technology used | Part 9 | Authorized source/dedup/score/outreach approval tests + client lead-service E2E proving the stated behavior/target. |
| FR-LG-003 | Agent shall deduplicate leads against existing client databases | Part 9 | Authorized source/dedup/score/outreach approval tests + client lead-service E2E proving the stated behavior/target. |
| FR-LG-004 | System shall store leads in a structured database with: name, company, title, email, phone, LinkedIn URL, source, date found | Part 9 | Authorized source/dedup/score/outreach approval tests + client lead-service E2E proving the stated behavior/target. |
| FR-LG-005 | Agent shall score leads based on configurable criteria (fit score 1-100) | Part 9 | Authorized source/dedup/score/outreach approval tests + client lead-service E2E proving the stated behavior/target. |
| FR-LG-006 | Agent shall research each lead (company website, recent news, LinkedIn activity) and generate a brief | Part 9 | Authorized source/dedup/score/outreach approval tests + client lead-service E2E proving the stated behavior/target. |
| FR-LG-007 | System shall categorize leads: Hot (ready to outreach), Warm (needs nurturing), Cold (low fit) | Part 9 | Authorized source/dedup/score/outreach approval tests + client lead-service E2E proving the stated behavior/target. |
| FR-LG-008 | System shall flag leads that match competitor companies or blocked domains | Part 9 | Authorized source/dedup/score/outreach approval tests + client lead-service E2E proving the stated behavior/target. |
| FR-LG-009 | Agent shall generate personalized cold email sequences (3-5 email drip) per lead using research brief | Part 9 | Authorized source/dedup/score/outreach approval tests + client lead-service E2E proving the stated behavior/target. |
| FR-LG-010 | System shall support email sending via integrated SMTP or email service (SendGrid, Resend) | Part 9 | Authorized source/dedup/score/outreach approval tests + client lead-service E2E proving the stated behavior/target. |
| FR-LG-011 | All outreach shall require owner approval before sending (human-in-the-loop) | Part 9 | Authorized source/dedup/score/outreach approval tests + client lead-service E2E proving the stated behavior/target. |
| FR-LG-012 | System shall track email opens, replies, and bounces via email service webhooks | Part 9 | Authorized source/dedup/score/outreach approval tests + client lead-service E2E proving the stated behavior/target. |
| FR-LG-013 | System shall automatically advance leads through sequence stages based on responses | Part 9 | Authorized source/dedup/score/outreach approval tests + client lead-service E2E proving the stated behavior/target. |
| FR-LG-014 | System shall support LinkedIn message drafting (owner sends manually from their account) | Part 9 | Authorized source/dedup/score/outreach approval tests + client lead-service E2E proving the stated behavior/target. |
| FR-LG-015 | System shall display leads in a Kanban pipeline: Sourced → Qualified → Outreach Sent → Replied → Meeting Booked → Converted | Part 9 | Authorized source/dedup/score/outreach approval tests + client lead-service E2E proving the stated behavior/target. |
| FR-LG-016 | System shall track conversion rates at each pipeline stage | Part 9 | Authorized source/dedup/score/outreach approval tests + client lead-service E2E proving the stated behavior/target. |
| FR-LG-017 | System shall generate weekly lead generation reports for clients (leads found, qualified, outreach sent, response rate, meetings booked) | Part 9 | Authorized source/dedup/score/outreach approval tests + client lead-service E2E proving the stated behavior/target. |

### 3.7 Financial Management — 19 requirements

| Requirement | SRS requirement / target | Completion part | Mandatory verification evidence |
| --- | --- | --- | --- |
| FR-FM-001 | System shall generate invoices via Stripe API with: client, line items (service type, hours/amount, rate), due date, payment terms | Part 10 | Decimal calculation + Stripe webhook/reconciliation integration + finance E2E/export test proving the stated behavior/target. |
| FR-FM-002 | System shall support invoice types: One-time (setup fee), Recurring (monthly retainer), Usage-based (per-deliverable) | Part 10 | Decimal calculation + Stripe webhook/reconciliation integration + finance E2E/export test proving the stated behavior/target. |
| FR-FM-003 | System shall send invoices to clients via email with Stripe-hosted payment page | Part 10 | Decimal calculation + Stripe webhook/reconciliation integration + finance E2E/export test proving the stated behavior/target. |
| FR-FM-004 | System shall track invoice status: Draft, Sent, Paid, Overdue, Cancelled | Part 10 | Decimal calculation + Stripe webhook/reconciliation integration + finance E2E/export test proving the stated behavior/target. |
| FR-FM-005 | System shall auto-send overdue reminders at 3, 7, and 14 days past due | Part 10 | Decimal calculation + Stripe webhook/reconciliation integration + finance E2E/export test proving the stated behavior/target. |
| FR-FM-006 | System shall sync payment status from Stripe webhooks in real-time | Part 10 | Decimal calculation + Stripe webhook/reconciliation integration + finance E2E/export test proving the stated behavior/target. |
| FR-FM-007 | System shall track MRR (Monthly Recurring Revenue) calculated from active retainer clients | Part 10 | Decimal calculation + Stripe webhook/reconciliation integration + finance E2E/export test proving the stated behavior/target. |
| FR-FM-008 | System shall track total revenue (MRR + one-time fees + usage charges) | Part 10 | Decimal calculation + Stripe webhook/reconciliation integration + finance E2E/export test proving the stated behavior/target. |
| FR-FM-009 | System shall display revenue dashboard: MRR chart, revenue by client, revenue by service type, month-over-month growth | Part 10 | Decimal calculation + Stripe webhook/reconciliation integration + finance E2E/export test proving the stated behavior/target. |
| FR-FM-010 | Revenue data shall appear as Financial nodes on the knowledge graph | Part 10 | Decimal calculation + Stripe webhook/reconciliation integration + finance E2E/export test proving the stated behavior/target. |
| FR-FM-011 | System shall support revenue projections based on pipeline deals and expected close rates | Part 10 | Decimal calculation + Stripe webhook/reconciliation integration + finance E2E/export test proving the stated behavior/target. |
| FR-FM-012 | System shall track business expenses: API costs (OpenAI, Anthropic), tool subscriptions (n8n, Supabase), hosting, domain, other | Part 10 | Decimal calculation + Stripe webhook/reconciliation integration + finance E2E/export test proving the stated behavior/target. |
| FR-FM-013 | System shall auto-capture API costs from usage logs | Part 10 | Decimal calculation + Stripe webhook/reconciliation integration + finance E2E/export test proving the stated behavior/target. |
| FR-FM-014 | System shall allow manual expense entry (amount, category, date, receipt upload) | Part 10 | Decimal calculation + Stripe webhook/reconciliation integration + finance E2E/export test proving the stated behavior/target. |
| FR-FM-015 | System shall calculate profit margin: (Revenue - Expenses) / Revenue × 100 | Part 10 | Decimal calculation + Stripe webhook/reconciliation integration + finance E2E/export test proving the stated behavior/target. |
| FR-FM-016 | System shall generate P&L statement: total revenue, total expenses, net profit, by month/quarter/year | Part 10 | Decimal calculation + Stripe webhook/reconciliation integration + finance E2E/export test proving the stated behavior/target. |
| FR-FM-017 | System shall generate client profitability report: revenue per client minus associated costs (API usage, time) | Part 10 | Decimal calculation + Stripe webhook/reconciliation integration + finance E2E/export test proving the stated behavior/target. |
| FR-FM-018 | System shall generate tax-ready export (CSV) of all income and expenses | Part 10 | Decimal calculation + Stripe webhook/reconciliation integration + finance E2E/export test proving the stated behavior/target. |
| FR-FM-019 | System shall display cost-per-agent metrics to identify expensive or inefficient agents | Part 10 | Decimal calculation + Stripe webhook/reconciliation integration + finance E2E/export test proving the stated behavior/target. |

### 3.8 Pipeline / CRM — 13 requirements

| Requirement | SRS requirement / target | Completion part | Mandatory verification evidence |
| --- | --- | --- | --- |
| FR-PM-001 | System shall capture leads from: manual entry, website form submissions (webhook), email inquiries, social DMs | Part 9 | CRM state/Kanban/proposal/follow-up tests + agency lead-to-client E2E proving the stated behavior/target. |
| FR-PM-002 | Each lead shall contain: name, email, company, source, interest, notes, status | Part 9 | CRM state/Kanban/proposal/follow-up tests + agency lead-to-client E2E proving the stated behavior/target. |
| FR-PM-003 | System shall display leads in a Kanban board: New → Contacted → Qualified → Proposal Sent → Negotiating → Won → Lost | Part 9 | CRM state/Kanban/proposal/follow-up tests + agency lead-to-client E2E proving the stated behavior/target. |
| FR-PM-004 | System shall allow dragging leads between stages to update status | Part 9 | CRM state/Kanban/proposal/follow-up tests + agency lead-to-client E2E proving the stated behavior/target. |
| FR-PM-005 | Leads shall appear as Human nodes on the knowledge graph connected to Pipeline hub | Part 9 | CRM state/Kanban/proposal/follow-up tests + agency lead-to-client E2E proving the stated behavior/target. |
| FR-PM-006 | Agent shall generate client proposals from templates with: scope of work, deliverables, timeline, pricing, terms | Part 9 | CRM state/Kanban/proposal/follow-up tests + agency lead-to-client E2E proving the stated behavior/target. |
| FR-PM-007 | System shall support proposal versioning (v1, v2, etc. with change tracking) | Part 9 | CRM state/Kanban/proposal/follow-up tests + agency lead-to-client E2E proving the stated behavior/target. |
| FR-PM-008 | System shall generate proposals as PDF documents for sending | Part 9 | CRM state/Kanban/proposal/follow-up tests + agency lead-to-client E2E proving the stated behavior/target. |
| FR-PM-009 | System shall track proposal status: Draft, Sent, Viewed (if tracked), Accepted, Rejected | Part 9 | CRM state/Kanban/proposal/follow-up tests + agency lead-to-client E2E proving the stated behavior/target. |
| FR-PM-010 | System shall auto-generate follow-up emails for leads in each pipeline stage | Part 9 | CRM state/Kanban/proposal/follow-up tests + agency lead-to-client E2E proving the stated behavior/target. |
| FR-PM-011 | System shall schedule follow-ups: 2 days after first contact, 5 days after proposal sent, etc. | Part 9 | CRM state/Kanban/proposal/follow-up tests + agency lead-to-client E2E proving the stated behavior/target. |
| FR-PM-012 | System shall alert owner when a follow-up is overdue | Part 9 | CRM state/Kanban/proposal/follow-up tests + agency lead-to-client E2E proving the stated behavior/target. |
| FR-PM-013 | Agent shall personalize follow-ups based on previous communication history | Part 9 | CRM state/Kanban/proposal/follow-up tests + agency lead-to-client E2E proving the stated behavior/target. |

### 3.9 Agency Content Engine — 9 requirements

| Requirement | SRS requirement / target | Completion part | Mandatory verification evidence |
| --- | --- | --- | --- |
| FR-CE-001 | System shall maintain the agency's own content strategy: target audience, key topics, brand voice, content pillars | Part 8 | Agency strategy/generation/approval/publishing/ROI tests + campaign E2E proving the stated behavior/target. |
| FR-CE-002 | Agent shall generate weekly content ideas based on industry trends, client wins, and content calendar gaps | Part 8 | Agency strategy/generation/approval/publishing/ROI tests + campaign E2E proving the stated behavior/target. |
| FR-CE-003 | System shall maintain a content calendar for the agency's own social media, blog, and newsletter | Part 8 | Agency strategy/generation/approval/publishing/ROI tests + campaign E2E proving the stated behavior/target. |
| FR-CE-004 | Agent shall produce content drafts: LinkedIn posts, Twitter threads, blog articles, newsletter editions, case studies | Part 8 | Agency strategy/generation/approval/publishing/ROI tests + campaign E2E proving the stated behavior/target. |
| FR-CE-005 | System shall support content repurposing: one blog post → 5 LinkedIn posts → 1 Twitter thread → 1 newsletter section | Part 8 | Agency strategy/generation/approval/publishing/ROI tests + campaign E2E proving the stated behavior/target. |
| FR-CE-006 | All content shall go through draft → review → approve → schedule → publish workflow | Part 8 | Agency strategy/generation/approval/publishing/ROI tests + campaign E2E proving the stated behavior/target. |
| FR-CE-007 | System shall track content performance: impressions, engagement rate, clicks, conversions per piece | Part 8 | Agency strategy/generation/approval/publishing/ROI tests + campaign E2E proving the stated behavior/target. |
| FR-CE-008 | System shall identify top-performing content and suggest similar topics | Part 8 | Agency strategy/generation/approval/publishing/ROI tests + campaign E2E proving the stated behavior/target. |
| FR-CE-009 | System shall generate monthly content ROI report | Part 8 | Agency strategy/generation/approval/publishing/ROI tests + campaign E2E proving the stated behavior/target. |

### 3.10 Knowledge Base and SOPs — 14 requirements

| Requirement | SRS requirement / target | Completion part | Mandatory verification evidence |
| --- | --- | --- | --- |
| FR-KB-001 | System shall store knowledge as structured entries: title, category, content (Markdown), tags, linked entities | Part 11 | Knowledge version/search/vector/link/SOP tests + 10,000-entry performance and E2E proving the stated behavior/target. |
| FR-KB-002 | Categories: SOPs, Templates, Brand Voices, Client Data, Industry Research, Lessons Learned, Decisions, Meeting Notes | Part 11 | Knowledge version/search/vector/link/SOP tests + 10,000-entry performance and E2E proving the stated behavior/target. |
| FR-KB-003 | System shall generate vector embeddings for all knowledge entries (for semantic search) | Part 11 | Knowledge version/search/vector/link/SOP tests + 10,000-entry performance and E2E proving the stated behavior/target. |
| FR-KB-004 | System shall support full-text search and semantic (AI-powered) search across all entries | Part 11 | Knowledge version/search/vector/link/SOP tests + 10,000-entry performance and E2E proving the stated behavior/target. |
| FR-KB-005 | Knowledge entries shall appear as Knowledge/Memory nodes on the graph, connected to related entities | Part 11 | Knowledge version/search/vector/link/SOP tests + 10,000-entry performance and E2E proving the stated behavior/target. |
| FR-KB-006 | System shall support knowledge versioning — track changes and allow reverting to previous versions | Part 11 | Knowledge version/search/vector/link/SOP tests + 10,000-entry performance and E2E proving the stated behavior/target. |
| FR-KB-007 | System shall allow linking knowledge entries to: clients, agents, projects, SOPs, decisions | Part 11 | Knowledge version/search/vector/link/SOP tests + 10,000-entry performance and E2E proving the stated behavior/target. |
| FR-KB-008 | Linked knowledge shall be accessible from the related entity's detail panel | Part 11 | Knowledge version/search/vector/link/SOP tests + 10,000-entry performance and E2E proving the stated behavior/target. |
| FR-KB-009 | System shall suggest related knowledge entries when viewing any entity (based on embeddings similarity) | Part 11 | Knowledge version/search/vector/link/SOP tests + 10,000-entry performance and E2E proving the stated behavior/target. |
| FR-KB-010 | Agents shall automatically save learnings to the knowledge base after each significant run | Part 11 | Knowledge version/search/vector/link/SOP tests + 10,000-entry performance and E2E proving the stated behavior/target. |
| FR-KB-011 | System shall store SOPs as step-by-step procedures with: title, steps (ordered list), materials needed, expected outcome, last tested date | Part 11 | Knowledge version/search/vector/link/SOP tests + 10,000-entry performance and E2E proving the stated behavior/target. |
| FR-KB-012 | SOPs shall be linkable to agents — an agent can reference an SOP as its operating procedure | Part 11 | Knowledge version/search/vector/link/SOP tests + 10,000-entry performance and E2E proving the stated behavior/target. |
| FR-KB-013 | System shall track SOP usage count and last execution date | Part 11 | Knowledge version/search/vector/link/SOP tests + 10,000-entry performance and E2E proving the stated behavior/target. |
| FR-KB-014 | System shall flag SOPs not executed in 30+ days for review | Part 11 | Knowledge version/search/vector/link/SOP tests + 10,000-entry performance and E2E proving the stated behavior/target. |

### 3.11 Notifications and Alerts — 4 requirements

| Requirement | SRS requirement / target | Completion part | Mandatory verification evidence |
| --- | --- | --- | --- |
| FR-NA-001 | System shall allow toggling each notification type on/off independently | Part 11 | Table-driven trigger/preference/quiet-hour/digest/channel tests + UI/API E2E proving the stated behavior/target. |
| FR-NA-002 | System shall support quiet hours (no notifications between configurable start-end times) | Part 11 | Table-driven trigger/preference/quiet-hour/digest/channel tests + UI/API E2E proving the stated behavior/target. |
| FR-NA-003 | System shall support notification digest — bundle low-priority notifications into a daily summary email | Part 11 | Table-driven trigger/preference/quiet-hour/digest/channel tests + UI/API E2E proving the stated behavior/target. |
| FR-NA-004 | In-app notifications shall appear as a notification bell with unread count badge | Part 11 | Table-driven trigger/preference/quiet-hour/digest/channel tests + UI/API E2E proving the stated behavior/target. |

### 3.12 Reporting and Analytics — 8 requirements

| Requirement | SRS requirement / target | Completion part | Mandatory verification evidence |
| --- | --- | --- | --- |
| FR-RA-001 | System shall display a main dashboard with key metrics: MRR, active clients, active agents, open tasks, pipeline value | Part 11 | Metric correctness/widget/report schedule/PDF/CSV tests + dashboard/report E2E proving the stated behavior/target. |
| FR-RA-002 | Dashboard shall show sparkline charts for 7-day and 30-day trends | Part 11 | Metric correctness/widget/report schedule/PDF/CSV tests + dashboard/report E2E proving the stated behavior/target. |
| FR-RA-003 | Dashboard shall be customizable — owner can add/remove/reorder widget cards | Part 11 | Metric correctness/widget/report schedule/PDF/CSV tests + dashboard/report E2E proving the stated behavior/target. |
| FR-RA-004 | System shall generate weekly summary report: revenue, new clients, tasks completed, agent performance, pipeline changes | Part 11 | Metric correctness/widget/report schedule/PDF/CSV tests + dashboard/report E2E proving the stated behavior/target. |
| FR-RA-005 | System shall generate monthly business review: P&L, client retention, agent cost analysis, content performance | Part 11 | Metric correctness/widget/report schedule/PDF/CSV tests + dashboard/report E2E proving the stated behavior/target. |
| FR-RA-006 | System shall generate client-specific reports for sharing (branded PDF with project status, deliverables, metrics) | Part 11 | Metric correctness/widget/report schedule/PDF/CSV tests + dashboard/report E2E proving the stated behavior/target. |
| FR-RA-007 | All reports shall be exportable as PDF and CSV | Part 11 | Metric correctness/widget/report schedule/PDF/CSV tests + dashboard/report E2E proving the stated behavior/target. |
| FR-RA-008 | Reports shall be accessible from the Reports section and auto-generated on schedule | Part 11 | Metric correctness/widget/report schedule/PDF/CSV tests + dashboard/report E2E proving the stated behavior/target. |

### 3.13 Performance — 10 requirements

| Requirement | SRS requirement / target | Completion part | Mandatory verification evidence |
| --- | --- | --- | --- |
| NFR-P-001 | Page load time (initial) Target: < 2 seconds on broadband | Part 12 (implemented incrementally) | Production-like benchmark with recorded dataset, environment, run count, percentile, and threshold assertion proving the stated behavior/target. |
| NFR-P-002 | Knowledge graph render time (up to 100 nodes) Target: < 1 second | Part 12 (implemented incrementally) | Production-like benchmark with recorded dataset, environment, run count, percentile, and threshold assertion proving the stated behavior/target. |
| NFR-P-003 | Knowledge graph render time (100-300 nodes) Target: < 3 seconds with Canvas fallback | Part 12 (implemented incrementally) | Production-like benchmark with recorded dataset, environment, run count, percentile, and threshold assertion proving the stated behavior/target. |
| NFR-P-004 | API response time (CRUD operations) Target: < 500ms at p95 | Part 12 (implemented incrementally) | Production-like benchmark with recorded dataset, environment, run count, percentile, and threshold assertion proving the stated behavior/target. |
| NFR-P-005 | Agent task queue latency Target: < 5 seconds from trigger to execution start | Part 12 (implemented incrementally) | Production-like benchmark with recorded dataset, environment, run count, percentile, and threshold assertion proving the stated behavior/target. |
| NFR-P-006 | Real-time update latency (Supabase Realtime) Target: < 2 seconds from DB change to UI update | Part 12 (implemented incrementally) | Production-like benchmark with recorded dataset, environment, run count, percentile, and threshold assertion proving the stated behavior/target. |
| NFR-P-007 | Search results return time (knowledge base) Target: < 1 second for full-text, < 2 seconds for semantic | Part 12 (implemented incrementally) | Production-like benchmark with recorded dataset, environment, run count, percentile, and threshold assertion proving the stated behavior/target. |
| NFR-P-008 | Dashboard widget data load Target: < 3 seconds for full dashboard | Part 12 (implemented incrementally) | Production-like benchmark with recorded dataset, environment, run count, percentile, and threshold assertion proving the stated behavior/target. |
| NFR-P-009 | File upload time (10MB) Target: < 10 seconds | Part 12 (implemented incrementally) | Production-like benchmark with recorded dataset, environment, run count, percentile, and threshold assertion proving the stated behavior/target. |
| NFR-P-010 | Concurrent users supported Target: 1 (single-operator design, but API must handle agent traffic) | Part 12 (implemented incrementally) | Production-like benchmark with recorded dataset, environment, run count, percentile, and threshold assertion proving the stated behavior/target. |

### 3.14 Scalability — 6 requirements

| Requirement | SRS requirement / target | Completion part | Mandatory verification evidence |
| --- | --- | --- | --- |
| NFR-S-001 | System shall support up to 50 active clients without performance degradation | Part 12 (platform in Parts 2, 4, 5, 11) | Production-like capacity/load test at the stated maximum plus headroom and failure-behavior evidence proving the stated behavior/target. |
| NFR-S-002 | System shall support up to 30 concurrent AI agent runs | Part 12 (platform in Parts 2, 4, 5, 11) | Production-like capacity/load test at the stated maximum plus headroom and failure-behavior evidence proving the stated behavior/target. |
| NFR-S-003 | Knowledge base shall support up to 10,000 entries with semantic search | Part 12 (platform in Parts 2, 4, 5, 11) | Production-like capacity/load test at the stated maximum plus headroom and failure-behavior evidence proving the stated behavior/target. |
| NFR-S-004 | Knowledge graph shall handle up to 500 nodes before requiring pagination or filtering | Part 12 (platform in Parts 2, 4, 5, 11) | Production-like capacity/load test at the stated maximum plus headroom and failure-behavior evidence proving the stated behavior/target. |
| NFR-S-005 | Database storage target: 50GB PostgreSQL, 100GB file storage (first year) | Part 12 (platform in Parts 2, 4, 5, 11) | Production-like capacity/load test at the stated maximum plus headroom and failure-behavior evidence proving the stated behavior/target. |
| NFR-S-006 | Agent task queue shall handle up to 500 pending tasks without backlog | Part 12 (platform in Parts 2, 4, 5, 11) | Production-like capacity/load test at the stated maximum plus headroom and failure-behavior evidence proving the stated behavior/target. |

### 3.15 Reliability — 6 requirements

| Requirement | SRS requirement / target | Completion part | Mandatory verification evidence |
| --- | --- | --- | --- |
| NFR-R-001 | System uptime target: 99.5% (excluding external API outages) | Part 12 (reliability built in Parts 1–11) | Fault-injection/recovery test plus observability evidence and no-loss/no-duplicate assertions proving the stated behavior/target. |
| NFR-R-002 | Automatic retry for all external API calls (3 attempts, exponential backoff) | Part 12 (reliability built in Parts 1–11) | Fault-injection/recovery test plus observability evidence and no-loss/no-duplicate assertions proving the stated behavior/target. |
| NFR-R-003 | Database backups: automated daily backups with 30-day retention | Part 12 (reliability built in Parts 1–11) | Fault-injection/recovery test plus observability evidence and no-loss/no-duplicate assertions proving the stated behavior/target. |
| NFR-R-004 | Failed agent runs shall not cause data loss — partial results are saved | Part 12 (reliability built in Parts 1–11) | Fault-injection/recovery test plus observability evidence and no-loss/no-duplicate assertions proving the stated behavior/target. |
| NFR-R-005 | System shall gracefully degrade: if LLM API is down, non-AI features remain fully functional | Part 12 (reliability built in Parts 1–11) | Fault-injection/recovery test plus observability evidence and no-loss/no-duplicate assertions proving the stated behavior/target. |
| NFR-R-006 | Error boundaries in React prevent full-page crashes — individual widgets fail independently | Part 12 (reliability built in Parts 1–11) | Fault-injection/recovery test plus observability evidence and no-loss/no-duplicate assertions proving the stated behavior/target. |

### 3.16 Usability — 6 requirements

| Requirement | SRS requirement / target | Completion part | Mandatory verification evidence |
| --- | --- | --- | --- |
| NFR-U-001 | System shall be usable by a single operator without training beyond initial exploration | Part 12 (foundation in Part 1; UI in each part) | Task-based owner E2E, responsive/keyboard/accessibility audit, and destructive-action recovery evidence proving the stated behavior/target. |
| NFR-U-002 | All primary actions accessible within 2 clicks from the dashboard | Part 12 (foundation in Part 1; UI in each part) | Task-based owner E2E, responsive/keyboard/accessibility audit, and destructive-action recovery evidence proving the stated behavior/target. |
| NFR-U-003 | Keyboard shortcuts for common actions (Cmd+K search, N new client, etc.) | Part 12 (foundation in Part 1; UI in each part) | Task-based owner E2E, responsive/keyboard/accessibility audit, and destructive-action recovery evidence proving the stated behavior/target. |
| NFR-U-004 | Consistent dark mode UI across all modules | Part 12 (foundation in Part 1; UI in each part) | Task-based owner E2E, responsive/keyboard/accessibility audit, and destructive-action recovery evidence proving the stated behavior/target. |
| NFR-U-005 | Mobile-responsive: critical views (dashboard, notifications, client list) accessible on tablet and phone | Part 12 (foundation in Part 1; UI in each part) | Task-based owner E2E, responsive/keyboard/accessibility audit, and destructive-action recovery evidence proving the stated behavior/target. |
| NFR-U-006 | Undo support for all destructive actions (delete, archive) with 7-day recovery window | Part 12 (foundation in Part 1; UI in each part) | Task-based owner E2E, responsive/keyboard/accessibility audit, and destructive-action recovery evidence proving the stated behavior/target. |

### 3.17 Portability — 4 requirements

| Requirement | SRS requirement / target | Completion part | Mandatory verification evidence |
| --- | --- | --- | --- |
| NFR-PO-001 | All data stored in PostgreSQL — fully portable to any PostgreSQL host | Part 12 (foundation in Part 2) | PostgreSQL restore/deploy portability and complete JSON/CSV/config round-trip test proving the stated behavior/target. |
| NFR-PO-002 | System shall provide full data export (JSON + CSV) at any time | Part 12 (foundation in Part 2) | PostgreSQL restore/deploy portability and complete JSON/CSV/config round-trip test proving the stated behavior/target. |
| NFR-PO-003 | No proprietary data formats — all configurations stored as standard JSON/YAML | Part 12 (foundation in Part 2) | PostgreSQL restore/deploy portability and complete JSON/CSV/config round-trip test proving the stated behavior/target. |
| NFR-PO-004 | System shall be deployable on any Node.js hosting platform (Vercel, Railway, Render, AWS) | Part 12 (foundation in Part 2) | PostgreSQL restore/deploy portability and complete JSON/CSV/config round-trip test proving the stated behavior/target. |

### 3.18 Maintainability — 6 requirements

| Requirement | SRS requirement / target | Completion part | Mandatory verification evidence |
| --- | --- | --- | --- |
| NFR-M-001 | Code organized by domain modules with clear separation of concerns | Part 12 (foundation in Parts 1–2) | Repository/CI/OpenAPI/migration/coverage inspection enforced by automated quality gates proving the stated behavior/target. |
| NFR-M-002 | All API endpoints documented with OpenAPI/Swagger specification | Part 12 (foundation in Parts 1–2) | Repository/CI/OpenAPI/migration/coverage inspection enforced by automated quality gates proving the stated behavior/target. |
| NFR-M-003 | Database schema managed via Prisma migrations with version history | Part 12 (foundation in Parts 1–2) | Repository/CI/OpenAPI/migration/coverage inspection enforced by automated quality gates proving the stated behavior/target. |
| NFR-M-004 | Test coverage target: 70% for core business logic, 50% for UI components | Part 12 (foundation in Parts 1–2) | Repository/CI/OpenAPI/migration/coverage inspection enforced by automated quality gates proving the stated behavior/target. |
| NFR-M-005 | CI/CD pipeline runs lint, type-check, and test suite on every commit | Part 12 (foundation in Parts 1–2) | Repository/CI/OpenAPI/migration/coverage inspection enforced by automated quality gates proving the stated behavior/target. |
| NFR-M-006 | Environment variables managed via .env files with documented required variables | Part 12 (foundation in Parts 1–2) | Repository/CI/OpenAPI/migration/coverage inspection enforced by automated quality gates proving the stated behavior/target. |

### 3.19 Authentication Security — 6 requirements

| Requirement | SRS requirement / target | Completion part | Mandatory verification evidence |
| --- | --- | --- | --- |
| SEC-A-001 | System shall use Supabase Auth for user authentication | Part 12 (implemented in Part 1) | Authentication/session/rate-limit integration and E2E security tests proving the stated behavior/target. |
| SEC-A-002 | Primary auth method: Email + password with minimum 8 characters, complexity requirements | Part 12 (implemented in Part 1) | Authentication/session/rate-limit integration and E2E security tests proving the stated behavior/target. |
| SEC-A-003 | OAuth support: Google, GitHub login options | Part 12 (implemented in Part 1) | Authentication/session/rate-limit integration and E2E security tests proving the stated behavior/target. |
| SEC-A-004 | Session management: JWT tokens with 1-hour expiry, refresh tokens with 30-day expiry | Part 12 (implemented in Part 1) | Authentication/session/rate-limit integration and E2E security tests proving the stated behavior/target. |
| SEC-A-005 | System shall enforce session invalidation on password change | Part 12 (implemented in Part 1) | Authentication/session/rate-limit integration and E2E security tests proving the stated behavior/target. |
| SEC-A-006 | Rate limit login attempts: 5 attempts per 15 minutes per IP | Part 12 (implemented in Part 1) | Authentication/session/rate-limit integration and E2E security tests proving the stated behavior/target. |

### 3.20 Authorization Security — 5 requirements

| Requirement | SRS requirement / target | Completion part | Mandatory verification evidence |
| --- | --- | --- | --- |
| SEC-Z-001 | All API endpoints require valid JWT Bearer token (except public health check) | Part 12 (foundations in Parts 1–2) | Owner authorization, secret-vault, webhook signature, and public-data exposure security tests proving the stated behavior/target. |
| SEC-Z-002 | Single-user model: only the system owner has access. No role-based access control needed initially. | Part 12 (foundations in Parts 1–2) | Owner authorization, secret-vault, webhook signature, and public-data exposure security tests proving the stated behavior/target. |
| SEC-Z-003 | API keys for external services stored encrypted at rest (AES-256 via Supabase Vault) | Part 12 (foundations in Parts 1–2) | Owner authorization, secret-vault, webhook signature, and public-data exposure security tests proving the stated behavior/target. |
| SEC-Z-004 | Webhook endpoints validated via HMAC signature verification | Part 12 (foundations in Parts 1–2) | Owner authorization, secret-vault, webhook signature, and public-data exposure security tests proving the stated behavior/target. |
| SEC-Z-005 | Client data never exposed in public or shared endpoints | Part 12 (foundations in Parts 1–2) | Owner authorization, secret-vault, webhook signature, and public-data exposure security tests proving the stated behavior/target. |

### 3.21 Encryption and Data Security — 5 requirements

| Requirement | SRS requirement / target | Completion part | Mandatory verification evidence |
| --- | --- | --- | --- |
| SEC-E-001 | All data encrypted in transit via TLS 1.3 (HTTPS enforced) | Part 12 (foundations in Parts 1–2) | TLS/storage/application-encryption/upload scan verification and secret scanning proving the stated behavior/target. |
| SEC-E-002 | Database encrypted at rest via Supabase managed encryption (AES-256) | Part 12 (foundations in Parts 1–2) | TLS/storage/application-encryption/upload scan verification and secret scanning proving the stated behavior/target. |
| SEC-E-003 | API keys and secrets stored in environment variables, never in source code or database | Part 12 (foundations in Parts 1–2) | TLS/storage/application-encryption/upload scan verification and secret scanning proving the stated behavior/target. |
| SEC-E-004 | Sensitive fields (client financial data) encrypted with application-level encryption key | Part 12 (foundations in Parts 1–2) | TLS/storage/application-encryption/upload scan verification and secret scanning proving the stated behavior/target. |
| SEC-E-005 | File uploads scanned for malware before storage | Part 12 (foundations in Parts 1–2) | TLS/storage/application-encryption/upload scan verification and secret scanning proving the stated behavior/target. |

### 3.22 API Security — 7 requirements

| Requirement | SRS requirement / target | Completion part | Mandatory verification evidence |
| --- | --- | --- | --- |
| SEC-API-001 | Rate limiting: 100 requests/minute per authenticated session | Part 12 (foundations in Parts 1–2) | API negative security suite: rate/body/validation/injection/XSS/CSRF/CORS proving the stated behavior/target. |
| SEC-API-002 | Request body size limit: 10MB for standard requests, 100MB for file uploads | Part 12 (foundations in Parts 1–2) | API negative security suite: rate/body/validation/injection/XSS/CSRF/CORS proving the stated behavior/target. |
| SEC-API-003 | Input validation on all endpoints via Zod schemas | Part 12 (foundations in Parts 1–2) | API negative security suite: rate/body/validation/injection/XSS/CSRF/CORS proving the stated behavior/target. |
| SEC-API-004 | SQL injection prevention: all queries via Prisma ORM (parameterized) | Part 12 (foundations in Parts 1–2) | API negative security suite: rate/body/validation/injection/XSS/CSRF/CORS proving the stated behavior/target. |
| SEC-API-005 | XSS prevention: all user input sanitized, Content-Security-Policy headers set | Part 12 (foundations in Parts 1–2) | API negative security suite: rate/body/validation/injection/XSS/CSRF/CORS proving the stated behavior/target. |
| SEC-API-006 | CSRF protection: SameSite cookies + CSRF token for form submissions | Part 12 (foundations in Parts 1–2) | API negative security suite: rate/body/validation/injection/XSS/CSRF/CORS proving the stated behavior/target. |
| SEC-API-007 | CORS: restricted to verified frontend domain(s) only | Part 12 (foundations in Parts 1–2) | API negative security suite: rate/body/validation/injection/XSS/CSRF/CORS proving the stated behavior/target. |

### 3.23 Infrastructure Security — 6 requirements

| Requirement | SRS requirement / target | Completion part | Mandatory verification evidence |
| --- | --- | --- | --- |
| SEC-I-001 | All environment variables managed via hosting platform secrets (Vercel env vars) | Part 12 (foundations in Parts 1–2) | Deployment configuration, vulnerability scan, backup/PITR, header, SSL, and DDoS evidence proving the stated behavior/target. |
| SEC-I-002 | Database connection strings use SSL mode required | Part 12 (foundations in Parts 1–2) | Deployment configuration, vulnerability scan, backup/PITR, header, SSL, and DDoS evidence proving the stated behavior/target. |
| SEC-I-003 | Automated dependency vulnerability scanning (Dependabot / Snyk) | Part 12 (foundations in Parts 1–2) | Deployment configuration, vulnerability scan, backup/PITR, header, SSL, and DDoS evidence proving the stated behavior/target. |
| SEC-I-004 | Regular automated backups with point-in-time recovery enabled | Part 12 (foundations in Parts 1–2) | Deployment configuration, vulnerability scan, backup/PITR, header, SSL, and DDoS evidence proving the stated behavior/target. |
| SEC-I-005 | Security headers: HSTS, X-Frame-Options, X-Content-Type-Options, Referrer-Policy | Part 12 (foundations in Parts 1–2) | Deployment configuration, vulnerability scan, backup/PITR, header, SSL, and DDoS evidence proving the stated behavior/target. |
| SEC-I-006 | DDoS protection via Cloudflare (if used for domain management) | Part 12 (foundations in Parts 1–2) | Deployment configuration, vulnerability scan, backup/PITR, header, SSL, and DDoS evidence proving the stated behavior/target. |

### 3.24 Compliance Considerations — 4 requirements

| Requirement | SRS requirement / target | Completion part | Mandatory verification evidence |
| --- | --- | --- | --- |
| SEC-C-001 | Client data deletion: system supports full data export and deletion upon request | Part 12 (foundations in Part 2) | Export/deletion/audit/provider-processing evidence and future-cookie-consent scope check proving the stated behavior/target. |
| SEC-C-002 | Data processing: all AI API calls should use providers with data processing agreements (OpenAI, Anthropic both offer) | Part 12 (foundations in Part 2) | Export/deletion/audit/provider-processing evidence and future-cookie-consent scope check proving the stated behavior/target. |
| SEC-C-003 | Audit log: system maintains an audit trail of all data mutations (who changed what, when) | Part 12 (foundations in Part 2) | Export/deletion/audit/provider-processing evidence and future-cookie-consent scope check proving the stated behavior/target. |
| SEC-C-004 | Cookie consent: not applicable for single-user system, but needed if client portals are added | Part 12 (foundations in Part 2) | Export/deletion/audit/provider-processing evidence and future-cookie-consent scope check proving the stated behavior/target. |

## 4. Unnumbered architecture and technology obligations

| SRS obligation | Roadmap accountability | Verification gate |
| --- | --- | --- |
| Standalone single-operator modular-monolith web application; no initial client access | Parts 1–2 and 12 | Architecture dependency inspection; auth/E2E proves owner-only access; future routes absent/flagged. |
| Presentation: Next.js 14+ App Router, React 18+, TypeScript 5+, Tailwind 3+, D3/Vis, TanStack Query 5+, Zustand, Framer Motion, React Hook Form/Zod, shadcn/ui | Parts 1, 4, 12 | Lockfile/ADR inspection, production build, UI and graph tests. |
| Backend: Next.js APIs, Prisma 5+, Supabase, Redis/Upstash, BullMQ, LangChain.js, OpenAI, Anthropic, n8n, Stripe | Parts 2, 5, 7, 10, 12 | Runtime/adapters/schema/worker inspection and sandbox contract tests. |
| Data: PostgreSQL + pgvector, Redis cache/rate/session/queue, private Supabase Storage | Part 2; verified Part 12 | Migration, vector query, Redis-loss recovery, storage-policy tests. |
| External adapter pattern for auth, calls, errors, retries | Part 2 and every integration part | Adapter contract suite; no provider SDK imports in domain/UI routes. |
| Synchronous, asynchronous, and realtime data flows described in Sections 3.4 | Parts 2–12 | Cross-domain E2E plus outbox/queue/realtime reconnect evidence. |
| API-first: all operational functionality automatable through REST API | Every feature part; audited Part 12 | UI-to-API/use-case mapping and OpenAPI completeness diff. |
| AI per-token cost awareness and optimization | Parts 5, 10, 11, 12 | Usage ledger, budget enforcement, cost alerts/reporting tests. |
| Core data read-only accessibility when external APIs are down | Parts 1, 5, 12 | Fault-injection and degraded/read-only-mode E2E. |
| No vendor lock-in; PostgreSQL and full data export | Parts 2 and 12 | PostgreSQL restore and JSON/CSV/config round-trip. |
| Browsers: latest two Chrome, Firefox, Safari, Edge | Parts 1 and 12 | Cross-browser E2E matrix. |
| Deployment portability to Vercel/Railway/Render/AWS-capable Node host | Parts 1, 2, 12 | Build/runtime config and documented alternative-host deployment check. |

## 5. Knowledge graph specification coverage

| Graph obligation | Part | Acceptance evidence |
| --- | --- | --- |
| Force-directed SVG renderer; Canvas fallback for 500+ nodes; configurable physics and hub clustering | 4/12 | 100/300/500-node visual/performance benchmark. |
| Zoom wheel/pinch [0.1,4], pan, click detail, Shift/box multi-select, hover tooltip, drag, fullscreen, reset, Cmd/Ctrl+K, context menu | 4 | Component and keyboard-equivalent E2E for each interaction. |
| Node types: Client cyan r20; AI Agent green r14; Tool orange r12; SOP gray r10; Human yellow r12; Task white r8; Decision purple r10; Knowledge blue r10; Finance mint r10; Hub white r28 | 4 plus domain projections | Contract/legend snapshot and projection tests for every type and metadata set. |
| Hubs: Command, Clients, Agents, Finance, Pipeline/CRM, Content, Knowledge, Automations, Tools with specified contents/position hints | 4 | Hub membership/count/placement tests and responsive visual review. |
| Edge types: ownership, assignment, data flow, dependency, trigger, reference, financial | 4 | Edge validation/style/animation/accessibility tests. |
| LENS Entity/Function/Action filters, combination, 10% fade, tags, URL persistence, Clear All | 4 | Filter reducer and shared-URL E2E. |
| Directory: agent/client/tool/task/knowledge groups, counts/status, search, center/highlight, drag, collapse | 4; populated Parts 5–11 | Directory interaction E2E with honest empty states and later projection tests. |
| Client, Agent, Task/SOP/Knowledge detail drawers and quick actions | Parts 3–5/11 | Drawer field/action/focus and authorization tests. |
| Exact void/grid/neon/glow/font/animation design and reduced-motion alternative | 4/12 | Visual regression, contrast, reduced-motion checks. |
| Realtime node/edge/agent/payment updates and animations; reconnect refetch | 4 plus domain events | Supabase event integration and fault/reconnect test. |
| Desktop graph/sidebar, tablet collapsible sidebar, mobile simplified list | 4/12 | Responsive and functional-equivalence E2E. |

## 6. Core data model field and relationship coverage

| Entity | Mandatory SRS fields | Part / evidence |
| --- | --- | --- |
| Clients | id, name, industry, status, contact_name/email/phone, website, logo_url, mrr, total_revenue, start_date, notes, created/updated/archived timestamps | Parts 2–3; schema assertions and client E2E. |
| AI Agents | id, name, type, status, model, system_prompt, temperature, max_tokens, schedule_cron, daily_token_budget, total_runs, total_cost_usd, success_rate, last_run fields, config_json, timestamps | Parts 2/5; schema and agent E2E. |
| Agent Runs | id, agent/client, status, trigger_type, input/output, token counts, cost, duration, error, metadata, start/complete timestamps | Parts 2/5; run-state and cost tests. |
| Projects | id, client, name, type, status, description, dates, price, hours, deliverables_json, timestamps | Parts 2–3; schema/project/deliverable tests. |
| Invoices | id, client, Stripe ID, type, status, amount/currency, line_items, due/paid/sent dates, notes, created_at | Parts 2/10; Stripe reconciliation and decimal tests. |
| Knowledge Entries | id, title/category/content/tags, vector(1536), linked IDs, version/access fields, timestamps | Parts 2/11; vector/version/search/load tests. |
| Pipeline Leads | id, identity/contact/company/source/stage/value/notes/follow-up/timestamps | Parts 2/9; CRM API/E2E. |
| Graph Edges | source/target IDs and types, edge_type, label, metadata, created_at | Parts 2/4; relationship validation and graph tests. |
| Notifications | type/priority/title/body/entity/channels/read/sent/read timestamps | Parts 2/11; trigger and API tests. |

Mandatory relationships verified in Parts 2/12: Client 1:N Contacts/Projects/Invoices; Client M:N Agents; Agent 1:N Runs; Agent M:N Knowledge; Project 1:N Tasks and M:N Agents; Knowledge M:N related entities; Graph Edge two entity references; Notification optional entity reference; Invoice 1:1 Stripe invoice mapping.

## 7. API contract and endpoint coverage

| Resource | Required endpoint set | Part | Verification |
| --- | --- | --- | --- |
| Clients | GET,POST /api/v1/clients; GET,PATCH,DELETE /api/v1/clients/:id; GET client projects/invoices/communications; POST communications | 3 | OpenAPI path diff + authenticated contract tests for every operation. |
| Agents | GET,POST /api/v1/agents; GET,PATCH,DELETE /api/v1/agents/:id; POST run/pause/resume; GET runs/memory; PATCH memory | 5 | OpenAPI path diff + authenticated contract tests for every operation. |
| Graph | GET /api/v1/graph, nodes, edges, node detail, search; POST edges; DELETE edge | 4 | OpenAPI path diff + authenticated contract tests for every operation. |
| Finance | GET invoices/list/detail; POST invoice/create/send; GET dashboard/P&L/client-profitability; POST/GET expenses | 10 | OpenAPI path diff + authenticated contract tests for every operation. |
| CRM | GET/POST pipeline leads; PATCH lead; POST proposal; GET proposal; GET stats | 9 | OpenAPI path diff + authenticated contract tests for every operation. |
| Knowledge | GET list/detail/search/related; POST; PATCH; DELETE | 11 | OpenAPI path diff + authenticated contract tests for every operation. |
| Notifications | GET list/unread-count; PATCH read; POST read-all | 11 | OpenAPI path diff + authenticated contract tests for every operation. |

Every endpoint additionally inherits SRS Section 8.1: REST/JSON, Supabase JWT bearer token, normalized errors, cursor pagination, /api/v1, 100 requests/minute, and response envelope. Part 12 fails if OpenAPI and shipped routes differ.

## 8. Realtime event coverage

| Channel | Event(s) and payload intent | Part | Verification |
| --- | --- | --- | --- |
| graph:updates | node_created, node_updated, node_deleted, edge_created, edge_deleted | 4 plus producers 3–11 | Typed event/animation/reconnect tests. |
| agent:status | status_changed, run_completed, run_failed | 5 | Worker-to-graph/notification realtime E2E. |
| finance:updates | payment_received | 10 | Stripe webhook-to-graph glow E2E. |
| notifications:new | notification | 11 | Trigger-to-badge/toast realtime E2E. |

All realtime views refetch authoritative state after reconnect; realtime messages are not the sole durable record.

## 9. Inbound webhook coverage

| Path | Source / events | Part | Security and acceptance evidence |
| --- | --- | --- | --- |
| /webhooks/stripe | Invoice paid, payment failed, subscription updated | 10/12 | Raw-body signature, replay/timestamp, event-ID dedupe, out-of-order reconciliation. |
| /webhooks/n8n | Workflow completed/failed | 7/12 | Signature/HMAC, schema, dedupe, queued processing, status E2E. |
| /webhooks/email | Delivered, opened, bounced, replied | 9/12 | Provider signature, limitations, dedupe, communication/pipeline transitions. |
| /webhooks/leads | Website lead form | 9/12 | Auth/signature or trusted-origin policy, validation, spam/rate controls, dedupe. |
| /webhooks/social | Publish and engagement metrics | 8/12 | Signature, dedupe, provider ID, attribution/time, polling reconciliation. |

## 10. External integration coverage

| Integration | Required behavior | Part(s) | Verification |
| --- | --- | --- | --- |
| OpenAI / Anthropic | LLM and embeddings, model choice, token/cost tracking | 5/11/12 | Provider contracts, sandbox smoke, outage/cost test. |
| n8n / Make.com | Generate, deploy, test, monitor workflows | 7/12 | Capability matrix and sandbox contract/E2E. |
| Stripe | Invoice/payment/subscription bidirectional sync | 10/12 | Sandbox and reconciliation suite. |
| Gmail / Google | OAuth and client communication auto-log | 3/12 | OAuth/adapter contract and dedupe tests. |
| Slack | Optional alerts/bidirectional integration seam | 11/12 | Bot-token health and notification contract; no future Slack command interface. |
| LinkedIn / X | Approved publishing; authorized lead data where permitted | 8/9/12 | Provider capability/terms matrix, sandbox/contract tests. |
| WordPress / Mailchimp | Approved content publishing | 8/12 | Channel preview/publish/idempotency contracts. |
| SendGrid / Resend / SMTP | Invoice, notification, outreach email and events | 9–11/12 | Send/event/signature/bounce/retry contracts. |
| Twilio / Instagram | Chatbot channels | 6/12 | Signed inbound/outbound adapter tests. |
| Calendly / Cal.com | Chatbot appointment booking | 6/12 | Booking contract and duplicate/cancel behavior. |
| Lead sources | LinkedIn, Google Maps, directories, Crunchbase, Apollo with authorization | 9/12 | Terms/capability config, rate limit, provenance, no-evasion review. |
| Notion | Bidirectional knowledge sync integration seam | 2/11/12 | Adapter contract or explicit not-configured state. |
| GitHub | Deploy/issue integration seam | 2/12 | Token-vault and adapter contract. |
| Supabase/Vercel/Upstash/Cloudflare/Sentry/Axiom | Platform services | 1/2/12 | Deployment, security, monitoring, recovery evidence. |

## 11. UI, responsive, and accessibility coverage

| UI obligation | Part(s) | Acceptance evidence |
| --- | --- | --- |
| 48 px top bar, global search, notification, avatar; 240 px left nav; 320 px right sidebar; 480 px drawer | 1/4 | Responsive shell and focus E2E. |
| Dashboard metrics/sparklines/revenue/agent activity/pipeline/notifications/quick actions | 11 | Data correctness, customization, under-3-second benchmark. |
| Knowledge Graph full canvas, LENS, directory, drawer, fullscreen, legend | 4 | Complete graph interaction and responsive/accessibility suite. |
| Clients sortable list/grid, status tabs, detail drawer, New Client | 3 | Client E2E and table/form accessibility. |
| Agents cards/status/config/runs/memory/filter/New Agent | 5 | Agent E2E and realtime graph test. |
| Dark-only initial theme with exact palette/type/grid/noise/glow/motion | 1/4/12 | Token/visual regression/contrast/reduced-motion audit. |
| Desktop ≥1280, tablet 768–1279, mobile <768 behavior | Every UI part; final 12 | Cross-browser viewport E2E; mobile graph list equivalence. |
| WCAG 2.1 AA, keyboard, ARIA, focus, screen-reader tables/graph descriptions | Every UI part; final 12 | Automated plus manual keyboard/screen-reader audit. |

## 12. Notification default matrix coverage

| Trigger | Required default channel | Priority | Default | Part / evidence |
| --- | --- | --- | --- | --- |
| Agent failure/error | Email + In-app + Slack | Critical | On | 5/11; table-driven trigger test. |
| Invoice overdue 3+ days | Email + In-app | High | On | 10/11; scheduler/channel test. |
| New lead captured | In-app + Slack | Medium | On | 9/11; event test. |
| Client reply received | In-app + Email | Medium | On | 9/11; email webhook test. |
| Task due today | In-app | Medium | On | 11; date/timezone test. |
| Task overdue | In-app + Email | High | On | 11; date/channel test. |
| API cost threshold exceeded | Email + Slack | High | On | 5/11; budget event test. |
| Weekly report ready | In-app | Low | On | 11; schedule completion test. |
| Contract renewal due in 30 days | Email + In-app | High | On | 11; renewal-date test. |
| Content scheduled to publish | In-app | Low | On | 8/11; schedule test. |
| Knowledge base suggestion | In-app | Low | Off | 11; opt-in behavior test. |

## 13. Environment and deployment coverage

| Obligation | Required values/providers | Part / evidence | — |
| --- | --- | --- | --- |
| Required environment names | DATABASE_URL, SUPABASE_URL, SUPABASE_ANON_KEY, SUPABASE_SERVICE_KEY, OPENAI_API_KEY, STRIPE_SECRET_KEY, STRIPE_WEBHOOK_SECRET, N8N_API_URL, N8N_API_KEY, REDIS_URL; optional ANTHROPIC_API_KEY, RESEND_API_KEY, SENTRY_DSN | 1/2/12; startup schema and production secret inventory with no values in Git. | — |
| Hosting | Vercel frontend/API; Supabase DB/Auth/Storage/Realtime; Upstash Redis; n8n Railway/Render; Cloudflare domain/CDN/DDoS | 12 | Deployment inventory, smoke tests, TLS/security checks. |
| Estimated operating envelope | SRS estimate $100–305/month (actuals may differ) | 12 | Cost dashboard/budget documentation; no claim that estimate is guaranteed. |
| CI/CD | Push lint/typecheck/tests/build; PR preview; main production + reviewed Prisma migration; weekly security scan | 1/2/12 | GitHub Actions execution evidence. |
| Monitoring | Sentry, Vercel Analytics, UptimeRobot, API spend, Supabase health, agent health, Axiom/Logtail | 5/12 | Active dashboards/alerts and runbooks. |
| Backup/recovery | Daily, 30-day/PITR, storage versioning, deploy from GitHub, RPO 24h, RTO 1h | 12 | Timed restore drill and data verification. |

## 14. Original milestone and phase-exit coverage

| SRS phase | Roadmap parts | Preserved exit demonstration |
| --- | --- | --- |
| Phase 1 Foundation, Weeks 1–4 | 1–4 | Login, create clients, graph nodes, details, entity filtering. |
| Phase 2 AI Agents Core, Weeks 5–8 | 5 plus Chatbot v1 in 6 | Configure/run agent in background, output/log/cost/memory and live graph state. |
| Phase 3 Services & Finance, Weeks 9–12 | 6, 7, 10 plus service strategies | Four+ working agents, Stripe invoice, revenue/expenses/margins. |
| Phase 4 CRM, Content & Knowledge, Weeks 13–16 | 8, 9, 11 | Pipeline, content, semantic KB, notifications, full LENS. |
| Phase 5 Optimization & Scale, Weeks 17–20 | 12 | Production-ready for 10–15 clients; optimized costs; complete repeatable documentation. |
| Phase 6 Future Enhancements | Separate post-MVP specifications | Extension seams only; no premature/insecure exposure. |

## 15. Post-MVP feature preservation

| Explicit SRS future enhancement | Initial-release treatment | Future acceptance prerequisite |
| --- | --- | --- |
| Client read-only portal | Feature-flagged extension seam; no route/access in MVP | Multi-user authorization/RLS/privacy threat model and new SRS. |
| White-label mode | Theme/domain/report configuration seam only | Tenant/brand isolation and commercial configuration specification. |
| Contractor/multi-user support | Owner identity/audit fields only | Roles, invitations, least privilege, offboarding, RLS tests. |
| Agent/template marketplace | Not implemented | Package signing, sandbox, review, billing, supply-chain threat model. |
| Predictive revenue/churn/ROI | Instrument source data only | Data quality, explainability, model validation, owner decision safeguards. |
| Voice interface | Not implemented | Privacy, confirmation, retention, accessibility design. |
| Native mobile/PWA | Responsive web only | Device/offline/conflict/security specification. |
| Google/Outlook calendar integration | Adapter seam only | OAuth scope, sync/conflict/timezone design. |
| Slack bot commands | Slack notification adapter only | Command auth, confirmations, audit, rate limits. |
| Custom visual integrations builder | Typed adapter registry only | Permission model, secrets UI, sandbox, validation. |

## 16. Success metric instrumentation

| Metric | Month 6 SRS target | Month 12 SRS target | Source of truth / Part |
| --- | --- | --- | --- |
| Active clients | 5–8 | 10–15 | Active client records / Parts 3, 11, 12 |
| MRR | $5k–$10k | $15k–$25k | Recurring ledger / Parts 10–12 |
| Operational agents | 6–8 | 10–15 | Enabled agents with recent success / Parts 5, 11 |
| Agent success rate | >90% | >95% | Run terminal states / Part 5 |
| Monthly API cost | <$200 | <$400 | Provider usage ledger / Parts 5, 10 |
| Owner hours per client/week | <3 | <2 | Manual + agent-attributed time / Parts 3, 5, 11 |
| Uptime | >99% | >99.5% | External uptime/SLI / Part 12 |
| Knowledge entries | 100+ | 300+ | Active knowledge entries / Part 11 |
| Profit margin | >80% | >85% | Reconciled revenue/expense ledger / Part 10 |

Targets are goals, not seeded results. Dashboards must report observed data and quality limitations.

## 17. Final traceability acceptance checklist

- ☐ Generator reports exactly 246 unique IDs: 175 FR, 38 NFR, 33 SEC.

- ☐ Every ID has one completion part and one evidence strategy.

- ☐ All SRS data fields, enums, defaults, and relationships pass schema assertions.

- ☐ Every SRS endpoint appears in OpenAPI and authenticated contract tests.

- ☐ Every realtime event and webhook path has typed, replay-safe integration evidence.

- ☐ All graph nodes/hubs/edges/controls/LENS/drawers/visual/realtime/responsive requirements pass.

- ☐ Every external integration has sandbox/contract evidence or an honest optional/not-configured state.

- ☐ Every notification trigger has exact channel, priority, and default tests.

- ☐ Every UI page/layout/responsive/accessibility obligation passes.

- ☐ Deployment, CI/CD, monitoring, cost, backup, PITR, RPO, and RTO evidence passes.

- ☐ Original phase exits are demonstrated.

- ☐ Post-MVP items remain documented and gated.

- ☐ Success metrics are instrumented from real records and not fabricated.

- ☐ Recommended additions do not replace or narrow any SRS requirement.

End of Volume III — SRS Coverage and Traceability

# Volume IV — Architecture, Quality, and Release Gates

Applies to: All 12 implementation parts

Source authority: SRS-AIOS-2026-001

Rule: A recommended addition may strengthen an SRS requirement but never replace or weaken it.

## 1. Architectural baseline

### 1.1 System shape

Use the SRS-defined modular monolith: one Next.js application with clear domain packages for clients, graph, agents, chatbots, workflows, content, leads, CRM, finance, knowledge, notifications, and reporting. Keep HTTP handlers thin. Domain services own business rules, repositories own persistence, adapters own third-party behavior, and workers own asynchronous execution.

The deployment unit may be one application, but the dependency graph must remain explicit:

UI → application/API → domain service → repository/adapter → PostgreSQL/Redis/external service

Domain code must not import UI code or a provider SDK directly. Cross-domain communication should use typed service interfaces or durable domain events.

### 1.2 Required technology alignment

Retain the SRS choices unless an ADR proves a necessary compatibility substitution: Next.js 14+ App Router, React 18+, TypeScript 5+, Tailwind CSS 3+, shadcn/ui, TanStack Query 5+, Zustand, Framer Motion, React Hook Form, Zod, D3.js or Vis.js, Prisma 5+, PostgreSQL 16+/Supabase, pgvector, Upstash Redis, BullMQ, LangChain.js where useful, OpenAI SDK, Anthropic SDK, n8n/Make.com adapters, Stripe SDK, Supabase Storage/Realtime/Auth, Vercel, GitHub Actions, Sentry, and centralized logging.

Pin exact production dependency versions in the lockfile. “14+” and “latest” in the SRS mean compatible supported releases, not unbounded upgrades.

### 1.3 Domain module contract

Every domain module must have, as applicable:

- domain types and invariants;

- Zod command/query schemas;

- application services/use cases;

- repository interfaces and Prisma implementations;

- API route handlers under /api/v1;

- authorization and ownership guard;

- audit event emission;

- tests and fixtures;

- OpenAPI definitions;

- observability fields and error taxonomy;

- graph projection mapping when the entity is graph-visible.

### 1.4 Adapter contract

All external integrations use a unified adapter boundary with methods for connection test, credential reference, request, timeout, retry classification, idempotency, normalized errors, health status, and telemetry. Never spread provider SDK calls through page components or route handlers.

Recommended Addition: Maintain contract tests against provider sandboxes and deterministic fake adapters for automated tests. Fakes are allowed in tests, but production execution paths must use configured real adapters or return an explicit “integration not configured” state.

## 2. Data architecture and lifecycle

### 2.1 Source of truth

PostgreSQL is the durable source of truth. pgvector holds embeddings. Redis is disposable infrastructure for caching, rate limits, queue state, and short-lived locks; it must not be the only location of business records. Supabase Storage holds files, exports, templates, media, logos, receipts, and generated PDFs.

### 2.2 Schema rules

- UUID primary keys and timezone-aware timestamps.

- Explicit enums matching the SRS.

- Decimal/numeric types for money and token cost; never IEEE floating point for accounting.

- Foreign keys and indexes for every common relationship/filter.

- Immutable ledger/event records for payment reconciliation, API cost, and audit history.

- Soft-deletion timestamps where archival/recovery is required.

- Version records for proposals and knowledge entries.

- Scope keys on agent memory to prevent cross-client leakage.

- Structured JSONB only where the SRS permits flexible configuration; query-critical fields remain relational.

### 2.3 Migration gate

Every migration must include purpose, forward migration, rollback or forward-fix strategy, index/lock impact, data backfill plan, and verification query. Run migrations first in an ephemeral database, then preview/staging, then production. Back up production before destructive changes.

### 2.4 Destructive action gate

The UI and API must distinguish archive, recovery, and permanent deletion. All SRS destructive actions support a seven-day undo/recovery window. Permanent deletion requires explicit confirmation and delayed execution. Deleting client data must cascade through an approved deletion plan while preserving legally required audit metadata without retaining the deleted content.

### 2.5 Export and portability gate

At any time, the owner can export supported data as JSON and CSV; documents/reports remain downloadable in their generated formats. Configurations use JSON/YAML. A release fails if restoration on a standard PostgreSQL host is undocumented or if essential records only exist in a proprietary provider.

### 2.6 Data classification

Recommended Addition: Classify fields as public, internal, confidential-client, financial-sensitive, credential, or regulated. Apply redaction in logs, minimum retention, scoped access, and export/delete behavior per class. Never log raw secrets, full auth tokens, payment details, sensitive prompts, or uploaded client documents.

## 3. API and event quality gates

### 3.1 API contract

All SRS application endpoints use:

- /api/v1/... resource-oriented URLs;

- Supabase JWT bearer authentication except a minimal public health check;

- response { data, meta: { total, cursor, hasMore } } where applicable;

- error { error: { code, message, details } };

- cursor pagination for large collections;

- Zod validation and sanitized inputs;

- 100 requests/minute per authenticated user/session;

- 10 MB standard request limit and 100 MB upload limit;

- documented OpenAPI operation, examples, and error responses.

### 3.2 Idempotency and concurrency

Recommended Addition: Mutation endpoints that create invoices, send email, publish content, deploy workflows, or trigger agents accept idempotency keys. Use optimistic concurrency/version fields for edited documents and agent configurations. Stripe and webhook handlers must be replay-safe.

### 3.3 Outbox and durable events

Recommended Addition: Write business mutations and outbox events in one PostgreSQL transaction. Workers publish graph updates, notifications, email, reports, and external effects from the outbox. Failed jobs move to a dead-letter state with owner-visible replay controls.

### 3.4 Webhook gate

Each inbound webhook must have raw-body signature verification, timestamp/replay protection, provider event ID deduplication, schema validation, durable receipt record, safe retry behavior, correlation ID, normalized outcome, and no secret data in logs. Webhooks respond quickly and defer substantial work to BullMQ.

### 3.5 Realtime gate

Supabase Realtime events carry minimal typed payloads. A reconnect performs authoritative refetch so dropped messages cannot leave the UI incorrect. Realtime is an enhancement to consistency, never the sole persistence mechanism.

## 4. AI and automation safety gates

### 4.1 Provider abstraction

OpenAI and Anthropic calls flow through a model gateway that records provider, model, tokens, estimated/actual cost, latency, retry count, run ID, client scope, and redacted error. Model names are configuration, not scattered constants.

### 4.2 Human-in-the-loop

Owner approval is mandatory before:

- sending lead outreach;

- client-visible content publishing when the SRS approval state requires it;

- executing a workflow after draft/review unless explicitly pre-approved;

- taking over or escalating chatbot conversations;

- consequential external API actions generated by an agent.

Approvals are immutable records linking actor, artifact version, timestamp, and action. Editing an approved artifact invalidates approval.

### 4.3 Cost control

Enforce daily token budget per agent before dispatch and during chains. Track input/output tokens, cost per run, cumulative cost, cost by client, and cost by model. Generate threshold alerts. A failed or retried run records each billable attempt.

Recommended Addition: Add global, client, and workflow cost budgets; model fallback policies; quality evaluation samples; and anomaly alerts for sudden token growth.

### 4.4 Memory isolation

Agent memory is partitioned by agent and client scope. Cross-client linking is explicit, owner-approved, and audited. Summarization retains source references. Deleting client data removes associated memory and embeddings.

### 4.5 Prompt and ingestion defense

Recommended Addition: Treat uploaded files, websites, emails, and knowledge text as untrusted data. Separate instructions from retrieved content, label sources, limit tool permissions, reject embedded secret requests, scan uploads, sanitize active content, and require approval for high-impact tools. Record provenance for generated artifacts.

### 4.6 Agent reliability

Runs persist state transitions: queued, running, success, failed, and timeout. Save partial outputs. Apply no more than three exponential-backoff retries for retryable failures. Non-retryable validation/auth errors fail immediately. Chained runs use a depth limit and cycle detection.

## 5. Security release gate

A release cannot proceed until all applicable SRS security IDs pass evidence-based verification.

### Authentication and session

- Supabase Auth email/password with minimum eight characters and complexity rules.

- Google and GitHub OAuth.

- One-hour JWT and 30-day refresh token policy.

- Session invalidation after password change.

- Five login attempts per 15 minutes per IP.

### Authorization and secrets

- Owner-only initial access; no public client records.

- Valid bearer token on all non-health APIs.

- External API keys encrypted at rest using Supabase Vault/AES-256.

- Secrets in platform environment management, never source or ordinary database fields.

- Application-level encryption for sensitive financial fields.

### Web and API defense

- TLS 1.3/HTTPS enforcement.

- Parameterized Prisma queries.

- XSS sanitization and strict Content Security Policy.

- SameSite cookies plus CSRF tokens for form submissions.

- CORS allowlist restricted to verified frontend domains.

- HSTS, X-Frame-Options, X-Content-Type-Options, and Referrer-Policy.

- Upload malware scanning before durable availability.

- Database SSL required.

- Dependabot/Snyk and weekly dependency scans.

- Cloudflare DDoS protection where Cloudflare is used.

### Compliance and audit

- Full export and deletion workflow.

- Provider data-processing agreements considered and documented.

- Audit trail for every data mutation with actor, action, entity, timestamp, correlation ID, and safe before/after summary.

- Cookie consent remains future work unless a client-facing portal introduces cookies.

## 6. Test strategy

### 6.1 Test pyramid

- Unit tests: Domain invariants, calculations, state machines, scoring, validation, prompt rendering, cost calculation, and policies.

- Integration tests: Prisma against PostgreSQL/pgvector, Redis/BullMQ, storage, API handlers, auth guards, outbox, webhooks, realtime projections.

- Contract tests: OpenAI, Anthropic, Stripe, n8n, Make.com, email, social, Gmail, Slack, booking, and storage adapter expectations.

- Component tests: Forms, data tables, Kanban, approval views, drawers, graph controls, error boundaries, and accessibility.

- End-to-end tests: Primary owner journeys and cross-domain flows.

- Performance tests: API p95, graph render, queue latency, dashboard, uploads, search, and realtime.

- Security tests: Auth bypass, authorization, injection, XSS, CSRF, CORS, rate limiting, webhook replay/signature, upload handling, secret leakage.

- Recovery tests: Queue retry/dead letter, provider outage degradation, backup restore, migration rollback/forward-fix.

### 6.2 Coverage gate

Meet or exceed SRS NFR-M-004: 70% coverage for core business logic and 50% for UI components. Coverage alone is not acceptance; tests must cover critical state transitions and negative paths.

### 6.3 Required end-to-end journeys

- authenticate, create a client, add contacts/project, and see graph updates;

- create/configure/run an agent, approve output, inspect memory/cost/logs;

- create and operate a client chatbot through escalation and reporting;

- generate, validate, test, deploy, and monitor a workflow;

- create/approve/schedule/publish content and ingest metrics;

- source/qualify/approve outreach and move a lead through both pipelines;

- create/send/pay/reconcile an invoice and verify MRR/P&L/profitability;

- create/version/search/link knowledge and execute/review an SOP;

- receive/configure/read/digest notifications;

- generate/export weekly, monthly, and client reports;

- export all data, perform recovery, and verify degraded non-AI operation.

## 7. Performance and scale gate

Prove the following SRS targets in a production-like environment:

| Area | Target |
| --- | --- |
| Initial page load | <2 seconds on broadband |
| Graph ≤100 nodes | <1 second |
| Graph 100–300 nodes | <3 seconds with Canvas fallback |
| CRUD API | <500 ms p95 |
| Queue trigger to execution | <5 seconds |
| Realtime DB-to-UI | <2 seconds |
| Full-text search | <1 second |
| Semantic search | <2 seconds |
| Full dashboard | <3 seconds |
| 10 MB upload | <10 seconds |
| Active clients | 50 without degradation |
| Concurrent agent runs | 30 |
| Knowledge entries | 10,000 with semantic search |
| Graph scale | Up to 500 nodes before pagination/filter requirement |
| Queue | 500 pending tasks without backlog |
| Storage planning | 50 GB PostgreSQL and 100 GB files in year one |

Capture dataset, environment, percentile, run count, and result. Do not use a developer laptop result as the only production acceptance evidence.

## 8. Reliability and degraded-mode gate

- 99.5% uptime target excluding documented third-party outages.

- Three-attempt exponential retry for external APIs.

- Partial agent results persisted.

- Non-AI features fully functional during LLM outage.

- Offline/read-only cache or previously loaded core data remains available when external APIs fail.

- React error boundaries isolate widget failures.

- Daily backups with 30-day retention and point-in-time recovery.

- RPO ≤24 hours and RTO ≤1 hour proven by a timed restore drill.

Recommended Addition: Define service-level indicators for auth success, API p95/error rate, queue age, agent success/cost, webhook lag, realtime lag, database saturation, and report completion. Attach alerts to owner-visible runbooks.

## 9. UI, responsive, and accessibility gate

Retain the SRS dark-only initial design, typography, neon accents, grid/noise treatment, layout dimensions, drawers, and responsive breakpoints. All primary actions must be reachable within two clicks from the dashboard. Implement Cmd/Ctrl+K and the specified keyboard shortcuts.

For WCAG 2.1 AA:

- keyboard access and logical focus order;

- visible focus indicators;

- semantic landmarks/headings;

- ARIA names for icon-only controls;

- accessible names/descriptions for graph nodes and a functionally equivalent list/table representation;

- sufficient contrast for text and interaction states;

- reduced-motion support;

- screen-reader announcements for realtime status and validation errors;

- table headers and captions;

- no information conveyed by color alone.

Test desktop ≥1280 px, tablet 768–1279 px, and mobile <768 px. Mobile uses a bottom tab bar, stacked cards, no persistent right sidebar, and a simplified graph list.

## 10. Observability gate

Every API request, job, webhook, and external call gets a correlation ID. Structured logs include timestamp, environment, domain, operation, result, latency, and safe entity IDs. Sentry captures unhandled errors and releases. Centralized logs support search by correlation/run/webhook ID.

Dashboards cover application errors, latency, database, storage, Redis, queue depth/age, failed jobs, provider availability, LLM cost, agent success, webhook failures, report schedules, and uptime. Critical alerts must link to a runbook.

## 11. CI/CD gate

On every push: formatting/lint, TypeScript, unit/integration tests, and production build. On each pull request: preview deployment and migration validation. On merge to main: approved database migration then production deployment. Weekly: dependency/security scan. Protect the production branch and require passing checks.

Do not run production migrations from unreviewed preview builds. Separate local, test, preview/staging, and production credentials. Production secrets remain in provider secret stores.

## 12. Release progression

### Developer-ready gate

Repository boots from documented commands, environment validation works, seed fixtures load, tests run, and no secret is committed.

### Feature-complete gate

All 246 numbered requirements and all unnumbered traceability categories are implemented or explicitly marked post-MVP by the original SRS. No “temporary” mock remains in a production path.

### Release-candidate gate

All automated suites pass; migrations and rollback/forward-fix are rehearsed; security review has evidence; load tests meet SRS targets; accessibility audit passes; integrations pass sandbox checks; backup restore succeeds.

### Production gate

Production configuration, domains, TLS, webhook endpoints, alerts, budgets, schedules, backups, and owner account are verified. Seed/demo data is absent. External effects are enabled deliberately. A go/no-go review records known residual risks and rollback owner.

### Post-release gate

Monitor intensively for 72 hours. Review errors, costs, queue age, provider failures, realtime lag, and business metric correctness. Conduct a week-one retrospective and update ADRs/runbooks.

## 13. Future-scope boundary

The following SRS Section 12.6 items remain post-MVP: client portal, white-label mode, multi-user/contractor access, marketplace, predictive analytics, voice interface, native mobile app/PWA, calendar integration, Slack bot interface, and custom integrations builder.

Recommended Addition: Add dormant extension seams and feature flags, but do not expose incomplete navigation, APIs, database access policies, or security promises. Future functionality requires a new threat model, authorization model, privacy review, and acceptance plan.

## 14. Final production checklist

- ☐ 246/246 numbered SRS requirements mapped and verified.

- ☐ Unnumbered SRS obligation checklist complete.

- ☐ OpenAPI represents all shipped endpoints.

- ☐ Schema/migrations reviewed and backup taken.

- ☐ Auth, authorization, secrets, webhook, upload, and web security tests pass.

- ☐ Human approval gates cannot be bypassed by UI or API.

- ☐ LLM cost budgets and alerts tested.

- ☐ Graph, API, queue, dashboard, search, upload, and realtime targets pass.

- ☐ 50-client/30-agent/10,000-knowledge/500-node/500-job scale tests pass.

- ☐ WCAG 2.1 AA and responsive audits pass.

- ☐ LLM outage leaves non-AI features operational.

- ☐ JSON/CSV export and client deletion tested.

- ☐ Daily backups, 30-day retention, PITR, RPO, and RTO verified.

- ☐ CI/CD, Sentry, logging, uptime, database, queue, and cost monitoring active.

- ☐ Internal module documentation and agency operating SOP complete.

- ☐ Month 6/month 12 success metrics instrumented without fabricating results.

- ☐ Post-MVP features remain gated and clearly labeled.